- PERFORMANCE MEASURES (Core)

Note to drafters: All four annexes are optional; however, it is expected that the majority of contracts developed using ASDEFCON (Support) will include some contract Performance Measures.

There are substantial risks and complexity when implementing KPIs linked to Performance Payments. Therefore, if procurement teams are contemplating using KPIs and associated Performance Payments they must contact the PBC Directorate (PBC.enquiry@defence.gov.au).

Note to tenderers:  Attachment P (and, if applicable, the related Annex C to Attachment B) will consist of an amalgamation of this draft Attachment and the successful tenderer’s response.

PERFORMANCE MEASURES (Core)	1

1	Overview of Performance Measurement (Core)	2

ANNEX A – Strategic Performance Measures (Optional)	1

1	Introduction (Core)	1

2	SPM-01: […INSERT NAME…] (Core)	1

ANNEX B – System Health Indicators (Optional)	1

1	Introduction (Core)	1

2	SHI-01 […INSERT NAME…] (Core)	1

ANNEX C – Key Performance Indicators (Optional)	2

1	Introduction (Core)	2

2	Key Features of the Performance Assessment Process (Core)	2

3	Outcomes and KPI Information (Core)	3

4	KPI-01: […INSERT NAME…] (Core)	4

5	KPI-02: […INSERT NAME…] (Optional)	6

ANNEX D – PERFORMANCE IMPLEMENTATION PERIOD (Optional)	1

1	Introduction (Core)	1

2	KPI Changes During the PIP (Core)	1

3	KPI-01: […INSERT NAME…] (Core)	2

4	KPI-02: […INSERT NAME…] (Optional)	2

Overview of Performance Measurement (Core)

Scope (Core)

This Attachment P defines the performance measurement and assessment process, which is used to measure and assess one or more of the following:

the Contractor's performance against the Contract Outcomes;

Contractor behaviours;

Enterprise or Capability outcomes; and

the health of the Materiel System.

Performance Assessment and Performance Management – For Information Only

This clause 1.2 provides an overview of the main Contract provisions related to performance measurement.

Note to drafters: Modify the list in the clause below as appropriate. If an Annex is not used replace the associated subclause with “Not Used”.

Within this Attachment P:

Annex A specifies the Strategic Performance Measures which are used to measure and assess:

Contractor behaviours; or

Enterprise or Capability outcomes, the achievement of which may or may not be within the Contractor’s scope of work.

SPM assessments inform Commonwealth Contract Term extension decisions.

Annex B specifies the System Health Indicators which may be used to measure:

the health of the Materiel System;

Contractor performance of the Services; or

aspects that inform Continuous Improvement and Efficiencies Programs.

SHIs may be lead indicators of future Capability or enterprise risks and issues.

Annex C specifies the KPIs against which the Contractor’s performance will be assessed.  Annex C contains the methodology used to determine the Performance Band and the Adjusted Performance Score (APS) for each KPI.  KPI assessments inform Commonwealth Contract Term extension decisions and are used to determine the Contractor’s entitlement to Performance Payments.

Annex D describes the interim performance assessment processes that apply to KPIs during the early stages of the Contract.  Any related changes to the Performance Payment calculations are defined in Annex C to Attachment B.

Note to drafters: modify the list in the clause below as appropriate.

In addition to this Attachment P, the following parts of the Contract contain associated performance management provisions:

COC clause 1.3 contains the Objectives of the Contract;

COC clause 1.9 contains Term extension provisions;

COC clause 6 contains provisions for performance management;

COC clause 7 contains provisions for Performance Payments;

Annex C to Attachment B details the method of calculation for Performance Payments;

SOW clause 3.2.5 details the performance measurement activities, including tools and data access arrangements that are relevant to measurement; and

SOW clause 3.4 contains the parties’ obligations to participate in performance reviews and the associated reports that provide information relevant to those reviews.

Review Periods

The Contractor's performance against each Performance Measure shall be measured for each Review Period.

Note to drafters:  If the first Review Period does not commence on the Operative Date, amend the following clause accordingly.  If the Review Periods for different Performance Measures commence at different times, this clause will require additional tailoring and it may be more appropriate to delete this clause and have a separate Review Period clause in each Annex.

The first Review Period for each Performance Measure shall begin on the Operative Date and continue for the duration specified for that Performance Measure in this Attachment P.

Each subsequent Review Period for a Performance Measure commences after the end of the previous Review Period and continues for the duration specified.

- ANNEX A – Strategic Performance Measures (Optional)

Note to Drafters: In many cases, it is preferred that SPM-01 is the highest level performance measure identified by the ADF or end customer. For example, a top level performance measure taken from the Capability Sponsor’s Product Schedule, Product Delivery Agreement, or similar document.

- Introduction (Core)

Purpose

The purpose of this Annex is to define:

the Strategic Performance Measures (SPMs) used in the performance assessment process; and

the performance measurement methodology for each SPM.

The following SPMs are described in this Annex:

SPM-01: […INSERT NAME…]; and

SPM-02: […INSERT NAME…].

SPM-01: […INSERT NAME…] (Core)

- ANNEX B – System Health Indicators (Optional)

Note to tenderers:  The Commonwealth seeks tenderers to propose SHIs and measurement data presentation methods for Commonwealth consideration. Note that some SHIs may be scored (e.g. pass/fail, or green/amber/red etc). Other SHIs may be more useful if measurement data is presented as raw data and/or trend lines.

The Commonwealth will use proposed SHIs in tender evaluation as evidence that the tenderer understands the Services and understands how to effectively measure the health of the Materiel System, including the Services.

The Commonwealth intends to further develop the SHIs collaboratively with the preferred tenderer.

Notes to drafters:  If the Commonwealth has specific SHIs that must be used, include those SHIs here. Otherwise consider including several example SHIs for consideration by the Tenderers. Note that SHIs do not need to be assessed, often measurement alone is sufficient to achieve the purpose of the SHI.

- Introduction (Core)

Purpose

The purpose of this Annex is to define:

the System Health Indicators (SHIs) used in the performance assessment process; and

the performance measurement methodology for each SHI.

The following SHIs are described in this Annex:

SHI-01: […INSERT NAME…];

SHI-02: […INSERT NAME…];

Other SHIs: TBC.

Changes to System Health Indicators (SHIs)

The parties acknowledge and agree that the SHIs set out in this Attachment P provide the agreed set of SHIs for the Contract at ED.

The parties further acknowledge and agree that:

the SHIs set out in this Attachment P may need to be varied over the Term to ensure that the Commonwealth is able to satisfy its information needs in relation to the Capability and/or the Contract; and

the SHIs must lead to the provision of relevant and timely information, but should not involve undue measurement effort.

Where either party identifies the need to change an SHI or to implement an additional or replacement SHI, the parties agree:

to negotiate in good faith to define and establish the revised SHI requirements to satisfy the Commonwealth's information needs; and

that any revised SHI requirements will be documented in an update to the Approved SSMP instead of through a CCP in accordance with clause 11.1 of the COC.

SHI-01 […INSERT NAME…] (Core)

- ANNEX C – Key Performance Indicators (Optional)

Note to drafters:  If procurement teams are contemplating including KPIs and associated Performance Payments in the Contract, they must seek advice from the PBC Directorate via PBC.Enquiry@defence.gov.au.

If KPIs are not included in the Contract, this Annex should be replaced with “Not Used”.

- Introduction (Core)

Purpose

This Annex C is used to define:

the KPIs used in the performance assessment process; and

the methodology for determining the Performance Band and APS for each KPI for each Review Period.

KPIs are Performance Measures that affect the Contractor's entitlement to Performance Payments calculated under Annex C to Attachment B.

Key Features of the Performance Assessment Process (Core)

Required Outcomes and KPIs

The performance assessment process is designed to measure the extent to which the Contractor's performance has contributed to the achievement of the Outcomes.

Note to drafters:  If the Contract will not include a PIP then delete “Subject to clause 2.1.3,” from the following clause and do not include optional clause 2.1.3.

[Subject to clause 2.1.3], the Contractor’s performance is assessed using the KPIs and the methodology specified in this Annex C and the Approved SSMP.

Option: Include the following clause if a PIP will be included in the Contract. During the Performance Implementation Period (PIP), the KPIs and associated calculations of APS and Performance Bands, shall be subject to the modifications set out in Annex D.

Contractor’s Performance and the Adjusted Performance Score

In order to link achieved performance to Performance Payments, mathematical calculations are required.

The purpose of the calculations is to convert the measurement results for each KPI, “achieved performance”, into a percentage score representing the relative value of the Service to the Commonwealth, “Adjusted Performance Score” or “APS”.

The resultant APS represents the percentage of the maximum Performance Payment allocated to a KPI for a Review Period that is earned by the Contractor.  For example, if the Contractor achieves a 90% APS for a KPI for a Review Period, the Contract would be entitled to claim payment for 90% of the maximum Performance Payment allocated to that KPI for that Review Period in accordance with Annex C to Attachment B.

All figures in this Annex are for illustrative purposes only and in the event of any inconsistency between a figure and a clause or formula, the clause or formula has precedence.

The Contractor's performance against each KPI for each Review Period shall be:

assessed using validated measurement data and the methodology set out in this Annex C; and

used to determine the Performance Band and APS.

Performance Bands

The Achieved Performance for each KPI will fall into one of four Performance Bands depicted in Figure P-1 (as shown along the horizontal-axis).

Figure P-1: Example Performance Bands and Performance Curves

Note to drafters: If the procurement team is contemplating Incentive Payments, it should seek advice and assistance from the PBC Directorate via PBC.Enquiry@defence.gov.au. Otherwise, modify the definition of Performance Band A below to remove reference to Incentives.

The Performance Bands and performance curves shown in Figure P-1, used in relation to the calculation of an APS, are described as follows:

Performance Band A.  This band represents levels of performance that equal or exceed the Required Performance Level for the respective KPI.  Where over-performance is of sufficient value to the Commonwealth, in regards to the required Outcomes, the Contract may specify a Performance Incentive to be included in the Performance Payment; otherwise, the APS is set to 100%.

Performance Band B.  This band represents levels of performance that are slightly less than the Required Performance Level.  This band allows for minor variations in results, which are considered to have a small, but tangible, impact on the value of the Services provided to the Commonwealth.  The APS will be between 80% and 100%.

Performance Band C.  This band represents levels of performance that may be tolerable for a short term but unsatisfactory in the medium or longer term because of the diminished value of the Services.  Performance in this band is strongly discouraged by the Commonwealth.  Performance in this band likely reflects systemic failures and in addition to significant loss of Performance Payments, other remedies may apply.

Performance Band D.  This band represents levels of performance where the value of the Services delivered is considered to be negligible because the Commonwealth’s ability to attain the required Outcomes are significantly affected.  The APS is set to 0% and other remedies may apply.

Outcomes and KPI Information (Core)

KPIs and traceability to Outcomes

Note to drafters:  It is important that the Contract Outcome(s) is(are) defined in COC Clause 1.3 “Objectives”. If KPIs are used in the Contract, the Outcome(s) in COC Clause 1.3 should be duplicated into Table P-1, to ensure the KPIs are directly contributing to the achievement of the Outcome(s).

Rows may be deleted or added for the number of KPIs.  There is no rule for an optimal number of KPIs, as requirements will vary with scope and complexity; however, more than 3 KPIs can reduce the incentivising effect of individual KPIs.  More than 5 KPIs would almost never be appropriate. Too many KPIs will also increase the overheads to both parties for limited or no benefit.

Significant attributes for each KPI are summarised in Table P-1.  An explanation of each column is detailed below:

Outcome: The desired resultant effect on a Defence Capability that is an objective of, and enabled through, the Services as defined in COC clause 1.3.

Contributory Outcome: The contribution that a particular Service or group of Services provide to enable an Outcome to be achieved.  An Outcome may require more than one contributory outcome.

KPI: The Performance Measure used to determine the extent to which the Contractor achieves a contributory outcome.

Required Performance Level: The specified minimum level of Achieved Performance or performance for an individual event (as applicable), as measured by the KPI for the Review Period, to deliver the contributory outcome.

Review Period: The duration over which the performance against the KPI is measured and assessed.

Table P-1:  Required Outcomes and KPIs

| Outcome | Contributory Outcome | KPI | Required Performance Level | Review Period |
| --- | --- | --- | --- | --- |
| (a) | (b) | (c) | (d) | (e) |
| [...INSERT OUTCOME...] | [...INSERT CONTRIBUTORY OUTCOME...] | KPI-01: [...INSERT KPI NAME...] |  |  |
|  | [...INSERT CONTRIBUTORY OUTCOME...] | KPI-02: [...INSERT KPI NAME...] |  |  |
|  | [...INSERT CONTRIBUTORY OUTCOME...] | KPI-03: [...INSERT KPI NAME...] |  |  |

Note to drafters:  The following clauses are intended to promote consistency when describing the measurement of Contractor performance.  However, each KPI will be unique and require substantial modification to the following clauses.  Drafters should seek specialist advice from the PBC Directorate via PBC.Enquiry@defence.gov.au.

KPI-01: [...INSERT NAME...] (Core)

KPI Explanation

KPI-01: [...INSERT NAME...], is a measure of the Contractor’s performance in delivering [...INSERT DESCRIPTION...].

For KPI-01:

the performance result for each [...INSERT DESCRIPTION OF EVENT OR AREA OF MEASUREMENT...] shall be determined in accordance with clause 4.2;

the achieved performance for the Review Period shall be calculated in accordance with clause 4.3;

the APS and Performance Band for the Review Period shall be calculated in accordance with clause 4.4.

Performance Results for KPI-01

[...INSERT KPI DEFINED TERMS AND CALCULATIONS...].

Calculating the Achieved Performance for KPI-01

Note to drafters:  The Achieved Performance must be determined over the duration of a Review Period even when interim results are reported mpnthly.

The achieved performance for KPI-01 shall be calculated as an overall result for the Review Period in accordance with the following formula:

Note to drafters:  Insert an appropriate formula, followed by the definitions for the factors used in the formula.  For example, ‘A’ in the following formula may be the sum of daily performance results and ‘B’ the number of days in the Review Period.

Achieved Performance (KPI-01) = [...INSERT FORMULA eg, A / B x 100%...]

where:

[...INSERT DEFINITIONS IF REQUIRED...]

Calculating the Adjusted Performance Score and Performance Band for KPI-01

The APS and the Performance Band for KPI-01 for a Review Period shall be calculated from the achieved performance in accordance with Table P-2.

Note to drafters:  The following clauses represent a KPI where a higher level of achieved performance results in a higher APS.  Different formulae will be required if higher levels of achieved performance represent less value and lower APS scores (eg, failure rates, or average days late out of Maintenance activities).

The drafter should ensure that the APS formulae in Table P-2, the points in Table P-3, and the diagram in Figure P-2 all match the KPI.

For each Performance Band, an individual formula in Table P-2 defines a straight-line segment of the relationship between the achieved performance and APS.  In Table P-3, drafters should include the value for ‘a’ (the Required Performance Level from Table P-1), and values for ‘b’ and ‘c’ (the boundaries between Performance Bands B and C and Performance Bands C and D, respectively).  These values are used to calculate the gradient of the lines for Performance Bands B and C in Table P-2.

When the KPI is finalised, usually post negotiations, it is possible to remove Table P-3 and simplify the formula in Table P-2. The PBC Directorate can assist if required.

Table P-2:  KPI-01 Adjusted Performance Score Formulae

| If the Achieved Performance (x) for KPI-01 for a Review Period is… | the Performance Band is… | the APS (%) is calculated using the formula below using the values defined in Table P-3 … |
| --- | --- | --- |
| x a | A | APS = 100% |
| b ≤ x < a | B |  |
| c ≤ x < b | C |  |
| x < c | D | APS = 0% |

The values of a, b and c, for the calculation of the APS for KPI-01, are defined in Table P-3.

Table P-3:  KPI-01 Achieved Performance Values (horizontal-axis)

| Point | Value |
| --- | --- |
| a (Required Performance Level |  |
| b |  |
| c |  |

Figure P-2 illustrates the relationship between the achieved performance and the APS for KPI-01, and the operation of the formulae in Table P-2.

Note to drafters:  Figure P-2 must be replaced with one applicable to the KPI’s achieved performance to APS relationship.  Note that the coordinates on the example below correspond to the coordinates in the table above and assist in the development of the formulae.

Figure P-2: KPI-01 Achieved Performance to APS (Performance Curve)

KPI-02: [...INSERT NAME...] (Optional)

- ANNEX D – PERFORMANCE IMPLEMENTATION PERIOD (Optional)

Note to drafters:  If KPIs are not included in the Contract at Annex C, this Annex should be replaced with “Not Used”.

If a Performance Implementation Period (PIP) is not required to introduce the KPIs over a period of time, then replace all clauses in Annex D with a single ‘Not used’.  When drafting clauses for the PIP in this Annex D, drafters need to be consistent with the development of clause 4 of Annex C to Attachment B, where PIP duration and stages are defined.

- Introduction (Core)

Purpose

The purpose of this Annex D is to define the managed introduction of the KPI regime to the Contract.

The objectives of the Performance Implementation Period (PIP) are defined in clause 1.2 and if applicable, any changes to KPIs and KPI assessment methodology during the PIP, are defined in clause 2 onwards.

Objectives

The Contractor acknowledges that the objectives of the PIP are to:

Note to drafters:  Amend the following subclauses as appropriate.  Subclause a. may not be applicable when the Contract is replacing a previous support contract of similar scope and the KPIs have been proven.  Subclauses e. to g. are primarily applicable when the Contract is being implemented to support Products being delivered, over a period of time, from an acquisition project.

validate the accuracy of the KPIs as appropriate measures of the extent to which the Contractor is contributing to the Outcomes;

confirm that the data collected and used to measure performance provides an accurate and statistically valid measure of that performance;

verify the Contractor’s processes for the measurement and reporting of KPIs;

minimise the impact of unrepresentative performance discrepancies while newly established resources and processes are stabilising;

scale the KPIs and overall performance measurement regime consistent with the ramp up of the Services and Products Being Supported, as applicable;

allow for the delivery and operation of sufficient systems to reach a level of maturity sufficient to be representative of long-term support requirements; and

allow sufficient time to accurately measure and confirm new equipment reliability.

The parties acknowledge that the PIP is not a period for trialling or changing the KPIs or associated calculations; rather, the intent of the PIP is to refine measurement and recording processes and to overcome any initial instability in Product and Support System performance and related processes.

KPI Changes During the PIP (Core)

Types of Changes Applicable During the PIP

If there are any changes to the weightings of KPIs or the determination of Performance Payments during the PIP, those changes are defined in Annex C to Attachment B.

Note to drafters: If there are no changes to the KPIs or measurement methodology during the PIP, replace the following clause with “There are no changes to KPIs or the KPI measurement methodology during the PIP”.

If there are any changes to KPIs or the KPI measurement methodology during the PIP, those changes are defined in the following clauses.

Note to drafters:  The following clause should be used when the drafter does not require the Performance Band linkages to Remediation Plans and termination provisions during the PIP.  The following clause should be removed or modified if the drafter requires the Performance Band linkages to Remediation Plans or termination (or both).

Except as otherwise provided in this Annex D, the Commonwealth is not entitled to exercise its rights in respect of clauses 6.12.1b, 13.2.1f or 13.2.1g in respect of any Review Period falling within the PIP.

KPI-01: [...INSERT NAME...] (Core)

Notes to drafters:  The following clauses will require specialist drafting support from the PBC Directorate via PBC.Enquiry@defence.gov.au.

References to “stage 1” should be removed if the PIP only has one stage.

Overview of PIP Stages for KPI-01 – FOR INFORMATION ONLY (Optional)

Note to drafters:  If a complicated set of PIP stages is included in the Contract (as defined in Annex C to Attachment B), then it may be beneficial to include an overview of the stages in this clause (the following clause is an example only).  This clause is intended to be ‘For Information Only’ so do not include any mandatory statements or other text that could overlap and conflict with the formal description of the KPIs in the subsequent clauses.  If not required, delete the heading and clause and replace with ‘Not used’.

KPI-01 is measured from the first stage of the PIP.  KPI-01 is implemented over the three stages of the PIP based on the number of Mission Systems that have been delivered under the Contract (Acquisition).

PIP stage 1 changes to KPI-01

Note to drafters:  If the KPI used during the PIP stage is different to the mature KPI requirement, then include and further develop the following clauses to describe the changes for the relevant stage of the PIP.  The clauses below may be copied and re-used for each stage in a multi-stage PIP.

The Contractor's performance against KPI-01, for the first stage of the PIP, shall be determined in accordance with Annex C except for the changes identified in this clause 3.2.

For clause [...INSERT...], when obtaining the parameters and measurement data used to determine the Contractor’s performance against KPI-01 the following conditions shall apply: [...INSERT CONDITIONS...].

Note to drafters:  The following clause may be deleted if the PIP only has one stage.

PIP Stage 2 changes to KPI-01 (Optional)

The Contractor's performance against KPI-01, for the second stage of the PIP, shall be determined in accordance with Annex C, except for the changes identified in this clause 3.3.

Note to drafters:  Copy the applicable clauses, captions and tables from stage 1 of the PIP (above) and insert below.  Amend accordingly.

KPI-02: [...INSERT NAME...] (Optional)

Note to drafters:  Copy and paste the clauses used for KPI-01 for each additional KPI And amend accordingly.