GUIDANCE PAGES TO BE DELETED WHEN PUBLISHED

ASDEFCON (SUPPORT)

SECTION 1: GUIDANCE FOR DSD-ENG-CM

(CONFIGURATION MANAGEMENT SERVICES)

Status:	Optional (must be used if an ADF regulatory / assurance framework is applicable to the Contract)

Purpose:	Refer to Description and Intended Use.

Policy:	Engineering and Maintenance Manual (EMM) Chapter 2, Configuration Management and Technical Data

Defence Aviation Safety Program Manual Volume 2, Defence Aviation Safety Regulations (DASR)

Land Materiel Safety Manual (LMSM)

ANP3411-0101, Naval Materiel Assurance Publication

ANP3412-4004, Naval Materiel Configuration Management

Guidance:	This DSD defines Configuration Management (CM) Services for the Products Being Supported.  It is to be tailored to define a solution that will meet Defence requirements, including ADF regulatory / assurance framework requirements for Maritime, Land, or Aerospace systems or Explosive Ordnance, if applicable.  If ADF regulatory / assurance framework requirements do not apply to the Products Being Supported, or if all significant CM functions will be performed by the Commonwealth or an Associated Party, then this DSD may be optional.

The draft CM clauses contained in this DSD are to be tailored to suit the required scope of Services.  The template aims to accommodate a broad range of options.

Related Clauses/Documents:

DID-ENG-CMP, DID-ENG-CEMP, and DID-SSM-SSMP

DSD-ENG-SERV

Optional Clauses:	None

5	Applicable Documents

Status:	Core

Purpose:	To identify authoritative documents applicable to the CM Services to be provided.

Policy:	Refer to clause 5.

Guidance:	Edit the list of applicable documents to suit the required CM Services.  Drafters are not to include references to Defence policy unless the policy explicitly states its application by contractors, because these are open to interpretation within a contract and their applicability is often limited to Defence personnel.

Drafters should note that the references identified in this clause are only applicable to the extent specified in the DSD.  Clause 6.2.1.3 pulls these applicable documents into the DSD, which may need to be modified if only a portion of the applicable documents are relevant to the required CM Services.

Note that if the exchange of CSA data is required under clause 6.2.6, specifications or standards for information / data exchange are identified in DID-CM-DATA-XDATA, which must be tailored accordingly.  These specifications or standards need not be included in the applicable documents unless directly referenced in the DSD.

Related Clauses/Documents:

Draft SOW clause 5.4, Engineering Organisation and System Compliance

Optional Clauses:	None

6.2.1	Configuration Management Planning

Status:	Core

Purpose:	To identify the planning requirements for CM.

Policy:	EMM Chapter 2, Configuration Management and Technical Data

Guidance:	Different domains within Defence (eg, Land, Sea, Air, Joint) have promulgated CM policies and requirements for the in-service management of design and design changes.  The applicable documents should be cited in clause 5, as part of the planning and control requirement for CM Services.

If the scope of CM activities for the Contract is concise, then embedding the basic CM planning requirements into the CEMP may be sufficient, and appropriate.  CM and other engineering process would need to be minimal for these to be included in the SSMP only, without a subordinate CEMP and CMP.  Select from the optional clauses accordingly and insert the applicable plan (CMP, CEMP, or SSMP) in the clauses that follow.

A third approach for smaller contracts (not drafted as an option) is to amend the clauses for the Contractor to follow a Defence-provided CMP, as provided by the SPO managing the Contract (and included in the DSD as an Applicable Document).

Related Clauses/Documents:

DID-ENG-CMP and DID-ENG-CEMP

Optional Clauses:	None

6.2.2	Baseline Management

Status:	Optional

Purpose:	To identify the Baseline(s) that is/are to be maintained under the Contract.

Policy:	EMM Chapter 2, Configuration Management and Technical Data

Guidance:	Management of the Configuration Baseline(s) should be addressed in the CMP, or CEMP if planning is rolled up into the higher-level plan.

Functional and Product Baselines should be developed during system acquisition, and maintained during any preceding in-service period.  It will be necessary for the Contractor, if providing this level of Engineering Support, to maintain them.

Additional baselines may be added to and listed in this clause if applicable, such as baselines for managing system certifications.

The inclusion of a system-safety certification basis, and baseline documentation (eg, for a safety case), should be consistent with the system-safety program described in DSD-ENG-SERV.  Likewise, if a Materiel / Type Certification Basis description (clause 6.2.3) is to be maintained by the Contractor, it should be included.  Baselines may also be identified and listed for managing the documents used for Security Authorisations and other certifications.

Drafters should enter the applicable Baselines into the sub-paragraph list, noting that not only the Mission System but numerous Support System Components may require management of their Configuration Baselines and documentation.

Related Clauses/Documents:

DID-ENG-CMP and DID-ENG-CEMP

DID-SSM-IMSP regarding system-safety baseline documentation

DSD-ENG-SERV

Optional Clauses:	None

6.2.3	Military Type Certification / Maritime Materiel Certification

Status:	Optional

Purpose:	Aerospace.  To define the work requirements associated with maintaining Aircraft Military or Military Restricted Type Certification (as applicable), where that responsibility is to be passed to the Contractor.

Maritime.  To define the work requirements associated with maintaining ship / submarine certification, where that responsibility is to be passed to the Contractor.

Policy:	ANP3411-0101, Naval Materiel Assurance Publication

DASR 21 Subpart B, Military Type-Certificates and Military Restricted Type-Certificates

DASR 21 Subpart D, Changes to Military Type-Certificates and Military Restricted Type-Certificates

Defence Seaworthiness Management System Manual

Guidance:	This clause only applies to aircraft or ship / submarine contracts, where the Contractor is to maintain certification for the Materiel System.  Both aerospace and maritime regimes seek on-going assurance that Materiel Systems conform to an approved baseline (basis description), that ensure risks to safety are reduced So Far As Reasonably Practicable (SFARP), and compliance with environmental laws and regulations.  Certification is achieved during acquisition; however, there is a need to maintain certification during through-life maintenance activities and configuration changes.

Note that the ADF regulatory / assurance frameworks (and organisations) for aerospace and maritime domains were evolving when this version of ASDEFCON (Support) was drafted.  Drafters are to review current policy documents and seek advice from the relevant authority when considering this clause.

Drafters are to select the optional clause for the applicable environment, and further develop the clause as required.

While maintaining certification is an on-going assurance activity, certification-related work often occurs with modifications and at the completion of major servicing / docking activities.  If the work is expected to be intermittent or difficult to quantify, then the optional clause for S&Q Services may also be included.  In other cases, sustaining an on-going semi-independent certification team is warranted, and would be appropriate as a Recurring Service.

Aerospace.  Drafters should refer to DASR 21 Subpart B for guidance.  The Defence Aviation Safety Authority (DASA) should be consulted to establish on-going certification requirements.

Maritime.  Drafters should refer to ANP3411-0101, Naval Materiel Assurance Publication, and seek advice from the Navy Materiel Seaworthiness Assurance Agency (NMSwAA).

Related Clauses/Documents:

DID-ENG-CMP and DID-ENG-CEMP

Optional Clauses:	None

6.2.4	Configuration Identification

Status:	Optional

Purpose:	To require the Contractor to undertake an activity to identify CIs, including their functional and physical characteristics.

Policy:	EMM Chapter 2, Configuration Management and Technical Data

Guidance:	The Product Baseline(s) should have been initially developed during the acquisition phase.  Changes to CIs, including their functional and physical characteristics because of a Major Change or Minor Change, should be captured in-service as part of those change processes; and the applicable Product Baseline(s) updated.

However, in the event that Configuration Identification was not adequately included within another part of the Contract (eg, omitted from a S&Q Service), the first two clauses under clause 6.2.4 ensure that Configuration Identification continues under the Contract, as required to maintain the Product Baseline(s).

Correct CM practices during acquisition and any preceding support periods should mean that further Configuration Identification is only required for design changes.  However, if Configuration Identification data and Product Baseline(s) are known to be incomplete or inaccurate, then corrective action may be required and an optional clause is provided for this eventuality.  However, if such inaccuracies were carried over from previous contracts, the Commonwealth may also consider using the Defect provisions in those other contracts before including the optional clause.

Related Clauses/Documents:

Clause 6.2.2 Baseline Management

DID-ENG-CMP, DID-ENG-CEMP and DID-SSM-SSMP

DSD-ENG-SERV (or stand-alone DSD) for managing engineering changes.

There may also be a Systems Engineering Management Plan (SEMP) (eg, using DID-ENG-MGT-SEMP-2) and / or Software Management Plan (SWMP) (eg, using DID-ENG-SW-SWMP) to govern the Contractor’s engineering development activities for Major Changes to hardware and Software.

Optional Clauses:	None

6.2.5	Configuration Control

Status:	Core

Purpose:	To identify the Configuration Control processes to be performed by the Contractor.

Policy:	EMM Chapter 2, Configuration Management and Technical Data

Guidance:	Configuration Control aspects should be addressed in the CMP, or the plan detailing the CM requirements if rolled up into a higher-level plan.

Under the template, clauses for the development of Major Changes are contained in DSD-ENG-SERV while the development of SWCPs is covered in DSD-ENG-SW.  Depending upon the DSDs selected, and how they are tailored, drafters may need to amend the clauses under clause 6.2.5.16.2.5.1.2.

Drafters should consider whether or not the Contractor will be required to participate in Commonwealth-conducted Configuration Control Boards (CCBs).  If participation is required, drafters should include clause 6.2.5.2 to describe those requirements, and tailor as required (eg, for the number of expected CCBs per year).  If not required, the clauses under the heading can be replaced with a single ‘Not used’.

An optional clause is included below for when the Commonwealth would want to be an observer at CCB conducted by the Contractor.  This clause may be applied in those limited situations where the Contractor has full authority over the configuration of the system and the Commonwealth is a stakeholder at these CCBs.

Configuration Control must be applied to any Deviations (variances) to the Baseline(s) for the Products Being Supported.  Deviations are managed as a Quality process required by the SOW (as Deviations apply to both non-standard processes and product variances).  Accordingly, this DSD refers to clause 11.4 of the SOW for the management of Deviations, and that clause should be checked for consistency.

Related Clauses/Documents:

SOW clause 11.4, Non-Conforming Services

DID-ENG-CMP, DID-ENG-CEMP and DID-SSM-SSMP

DSD-ENG-SERV

There may also be a SEMP and / or a SWMP to govern the Contractor’s engineering development activities for Major Changes to hardware and Software.

Optional Clauses:

Note to drafters: The following optional clause may be added after clause 6.2.5.2 if required.   Clause numbering should update automatically.

    - Contractor-conducted CCBs

      - The Contractor shall conduct CCBs as required in accordance with the Approved CMP.

      - The Contractor shall invite the Commonwealth Representative to attend all Contractor-conducted system-level and subsystem-level CCBs.

      - The Contractor shall conduct the preparation, notice and follow-up to the Contractor-conducted CCB as an ad hoc meeting in accordance with clause 3.4.6. of the SOW.

      - The Contractor shall, upon request, make all supporting data for the Contractor-conducted CCBs available to the Commonwealth Representative within five Working Days of the request.

6.2.6	Configuration Status Accounting

Status:	Core

Purpose:	To identify the Configuration Status Accounting (CSA) processes to be performed by the Contractor.

Policy:	EMM Chapter 2, Configuration Management and Technical Data

Guidance:	Depending on the support strategy adopted, access to a Defence CSA system may be provided, or CSA reports or CSA data may be required as deliverables.  In some cases, a combination of these activities may apply.  Accordingly, a number of optional clauses are included to suit a range of possibilities.

The CSA system should be addressed in the CMP or another plan identified in clause 6.2.1.  Drafters should insert the name of the governing plan in clause 6.2.6.1.

The template includes three options for CSA systems:

Option A: the Contractor will be provided with access to a Defence CSA system, either as an exclusive or a shared resource;

Option B: the Contractor is required to have their own CSA system and deliver CSA reports (CSARs) to Defence; and

Option C: the Contractor is to deliver CM data, in an agreed data exchange format, for incorporation into CSA systems managed by Defence or Associated Parties that maintain system-level CSA data for Defence (eg, the Contractor supports Items and provides CSA data to the Associated Parties that manage one or more ‘parent’ systems).

Some contracting situations may include more than one option.  Options that are not required should be deleted.  Further guidance for each option is as follows:

- For Option A, drafters need to insert the name of the Defence CSA system in the clauses, which may be an existing system (eg, CMT-U) or the CM functions within the Defence Enterprise Resource Planning Solution (ERP), if those functions are available at the start of the Services (ie, noting that CM functions for Land domain materiel will be released before those for maritime and aerospace mission systems).  If the required CM functions of ERP are still to be released, and work will initially be undertaken using a legacy system, a note to tenderers can be included to advise tenderers of the expected change.  There are also two sub-options whereby the Contractor will be given exclusive access to terminals (Option A-1) or shared access (Option A-2).  For Option A-1, Attachment E will need to be updated for the GFE and GFS provided.  For Option A-2, the location of CSA system terminals should be inserted – this may be broken out into a subclause list for multiple locations.  In some contracts, both options may be required (eg, the Contractor is provided with DPN terminals at one location and shares access to terminals at another location).

For Option B, drafters should review DID-CM-DATA-CSAR (a ‘supplementary’ DID from ASDEFCON (Strategic Materiel)) for suitability, and tailor the CDRL as appropriate.  If this option is not required, CDRL Line Number ENG-310 should be deleted (or replaced via Option C).  Note that clause 6.2.6.6 is not required if access to the CSA system is included in the Data Management System (DMS) under SOW clause 2.3.

For Option C, data-exchange requirements need to be developed for the transfer of Contractor CSA system data to CSA systems managed by Defence and/or an Associated Party or parties.  The development of the data exchange schema can start by using DID-CM-DATA-XDATA (sourced from ASDEFCON (Strategic Materiel)) but may need to be completed with the preferred tenderer / Contractor (to test an actual data transfer).  This DID should be tailored to an applicable standard or specification, such as MIL-STD-2549, EIA-836B, ANP4422-6001 Materiel Data Exchange Specification or an ‘enterprise data exchange standard (EDES)’ for ERP.  If Option C is not selected, then CDRL Line Number ENG-315 should be deleted.  This Option has a sub-option (Option C-1) for use if CSA data will initially be transferred to a legacy Defence CSA system before that system is replaced by ERP at a later time under the Contract.

Note that it is possible to combine Options B and C – for the Contractor to have a CSA system, which the Commonwealth has visibility of, and deliver data exchange files (instead of CSA reports) to update the Defence CSA system.  This can be achieved by selecting both options and deleting delivery of the CSAR from Option B (ie, clause 6.2.6.7) and the CDRL.

Another optional clause (ie, clause 6.2.6.12) is included when the Contractor is to incorporate, into its CSA system, CM data provided by a Defence agency or another Commonwealth contractor.  This may be applicable if the Contractor has system-level responsibilities for CM and the Defence agencies or other contractors (ie, as Associated Parties) provide CM data for design changes for subsystems and components.  SOW clause 3.6 refers to the co-operation and co-ordination required in these circumstances.  If the Contractor will not be required to incorporate data from Defence or an Associated Party, then drafters should delete the optional clause.

If requiring the contractor to use ERP for a CSA system, drafters should refer to the “Using ERP for Engineering  Manage Configuration” processes in the ERP system steps library link:  https://objcdc5/id:BM72190815/document/versions/latest

For this optional clause to be applicable, Option A (Contractor access to a Defence CSA system) would also be selected.  Also, for another contractor to provide the information exchange files needed, Option C in the preceding set of options (or an equivalent) would be included in that other contract.

Related Clauses/Documents:

Clause 6.2.2, Baseline Management

Clause 6.2.3, Military Type Certification / Maritime Materiel Certification

Draft SOW clause 2.3, Data Management System

Draft SOW clause 3.6, Co-ordination and Co-operation

Draft SOW clause 3.13.3, Information System Security

DID-ENG-CMP and DID-ENG-CEMP

DID-CM-DATA-CSAR, Configuration Status Accounting Report

DID-CM-DATA-XDATA, Contractor-Defence CM Data Exchange Schema

Optional Clauses:	None

6.2.7	Configuration Audits

Status:	Core

Purpose:	To identify the Configuration Audit processes to be performed by the Contractor.

Policy:	EMM Chapter 2, Configuration Management and Technical Data

Guidance:	Configuration Audit should be addressed in the CMP, or the plan detailing the CM requirements if these have been rolled up into a higher-level plan.

Clause 6.2.7.9 refers to the conduct of Major Changes and Minor Changes within the Recurring Services Fees under clause 6.2.5 of DSD-ENG-SERV.  If these Major Changes and Minor Changes have not been included as Recurring Services in DSD-ENG-SERV, then the reference to those Recurring Services can be deleted.

Related Clauses/Documents:

DID-ENG-CMP and DID-ENG-CEMP

DSD-ENG-SERV for Mandated System Reviews

Optional Clauses:	None

Detailed Service Description

- DSD NUMBER:	DSD-ENG-CM-V5.3

TITLE:	CONFIGURATION MANAGEMENT SERVICES

DESCRIPTION AND INTENDED USE

This DSD defines the requirements for Services and activities related to Configuration Management (CM) of the Products identified at Annex A to the SOW.

The Commonwealth uses this DSD to define the range and scope of work related to CM required under the Contract.

The Contractor uses this DSD to identify the work requirements and Commonwealth interfaces, related to CM, required under the Contract.

INTER-RELATIONSHIPS

This DSD forms part of the SOW.

This DSD must be applied in conjunction with the Engineering Services defined in the Engineering Support requirements of the SOW and the other associated DSDs.

APPLICABLE DOCUMENTS

The following documents form a part of this DSD to the extent specified herein:

Note to drafters:  Edit the list of documents below to suit the requirements of this DSD (ie, include references applicable to the CM Services).  Do not include reference to Defence policy unless the obligations for contractors are explicit; otherwise, these types of documents can be open to interpretation within a contract.

| ANP3411-0101 | Naval Materiel Assurance Publication |
| --- | --- |
| DASR | Defence Aviation Safety Regulations |
| LMSM | Land Materiel Safety Manual |
|  | […INSERT INFORMATION EXCHANGE STANDARD…] |

SERVICE DESCRIPTION

Introduction

Scope of DSD

Note to drafters:  Amend the following clause to align with the scope of CM Services required.

The Contractor shall provide CM Services (including Configuration Identification, Configuration Control, Configuration Status Accounting (CSA), and Configuration Audit functions) for the following types of Products listed in Annex A to the SOW for which the Contractor is annotated as having Configuration Management responsibility:

Mission System(s);

Repairable Items;

Non-Repairable Items;

Software; and

Technical Data.

Services

Configuration Management Planning

Note to drafters:  Select an option for a stand-alone CMP or if CM planning will be included in the CEMP or the SSMP (and adjust the CDRL accordingly).

Option A: For when a stand-alone CMP is required: The Contractor shall develop, deliver and update a Configuration Management Plan (CMP) in accordance with CDRL Line Number ENG-300. Option B: For when CM planning requirements will only be addressed in the CEMP or SSMP: The Contractor shall address CM in the […INSERT 'CEMP' OR 'SSMP'…].

Note to drafters:  Insert the plan in the clauses below to match the option selected above.

The Contractor shall conduct all CM activities for the Contract in accordance with the Approved […INSERT 'CMP', 'CEMP' OR 'SSMP'…] and the applicable documents listed in clause 5 of this DSD.

The Contractor shall ensure that all Subcontractors comply with the requirements of the Approved […INSERT 'CMP', 'CEMP' OR 'SSMP'…] and are integrated into the overall Contractor's CM activities.

The Contractor shall maintain a schedule of known CM activities, projecting work effort for a period of not less than one year in advance, or until the end of the Term where that period is less than one year.

The Contractor shall provide a copy of the Contractor’s CM schedule in the format requested and within five Working Days (or other timeframe agreed between both parties) of a request for a copy of this schedule from the Commonwealth Representative.

Baseline Management

Note to drafters:  If not required, mark this clause as ‘Not used’.  If required, amend the list of Baselines to be maintained.  This may include Product Baselines for several Products, such as a Combat System Product Baseline and a Simulator Product Baseline, and/or Product Baselines for individual variants of a Mission System (eg, ships within a class) or major Support System Components.  Additional baselines (that may be part of a Functional or Product Baseline) may be required to manage documentation used as evidence for a safety case or system security case.  If a particular Baseline is defined by a document (eg, a Mission System Functional Baseline defined by a specification), then it may be suitable to insert the document in the following clause, as shown for subclause a below.

The Contractor shall maintain and update the following Configuration Baselines:

Functional Baselines (FBLs) for:

[…INSERT NAME OF MISSION SYSTEM…], as defined by […INSERT REFERENCE TO THE RELEVANT DOCUMENT(S)…]; and

[…INSERT NAME OF OTHER SYSTEMS, IF APPLICABLE…];

Product Baselines (PBLs) for:

[…INSERT NAME OF MISSION SYSTEM…]; and

[…INSERT NAME OF OTHER SYSTEMS, IF APPLICABLE…]; and

[…INSERT NAME OF OTHER BASELINES…].

Military Type Certification / Maritime Materiel Certification

Note to drafters:  If Military / Military Restricted Type Certification (for Aircraft) or Maritime Materiel Certification is not required, then mark this clause as ‘Not used’.  If required, amend the 6.2.3 heading as required and select the optional clauses according to requirements.

Option A: Military / Military Restricted Type Certification of Aircraft (amend as required): The Contractor shall provide Technical Data in support of the update and maintenance of the PBL, the Type Certification Basis, Type Record, and the [… SELECT AS APPLICABLE: Military / Military Restricted …] Type-Certificate for […INSERT NAME OF MISSION SYSTEM…]. The Contractor shall participate in, and provide submissions to, the annual aircraft Airworthiness Board to address the engineering and Maintenance Services provided by the Contractor. The Commonwealth will notify the Contractor, no less than 30 Working Days prior to the conduct of the annual aircraft Airworthiness Board, of the date for, and the requirements of, the Contractor’s submission to the annual aircraft Airworthiness Board. The Contractor shall provide its submission referred to in clauses 6.2.3.2 and 6.2.3.3, to the Commonwealth Representative no later than 20 Working Days prior to the date of the annual aircraft Airworthiness Board, unless otherwise agreed by the Commonwealth Representative.

Option B: Maritime Materiel Certification (amend as required): The Contractor shall provide Technical Data in support of the update and maintenance of the Certification Basis and Approved concessions or Approved Deviations for […INSERT NAME OF MISSION SYSTEM…]. For the purposes of the periodic review and update of the Certification Basis, the Contractor shall provide the required information to the Commonwealth Representative on the engineering and Maintenance activities that the Contractor is performing, in accordance with ANP3411-0101, Naval Materiel Assurance Publication.

Option: Include this option if Services under clause 6.2.3 will be provided as S&Q Services. The Contractor shall provide certification-related Services, pursuant to this clause 6.2.3, as S&Q Services.

Configuration Identification

Subject to clause 6.2.4.2, the Contractor shall identify and document any changes required to the Configuration Baseline(s) specified in clause 6.2.2.1, including:

identifying any new CIs and changes to existing CIs, including to the descriptions of their physical and functional characteristics; and

identifying any new documents and changes to existing documents, including those that disclose the performance, functional and physical attributes of the CIs.

Where a change to a Configuration Baseline is required as an outcome of another Service that is provided as an S&Q Service (eg, the development of an applicable Major Change), the change to the Configuration Baseline shall be included as part of that other Service.

Configuration Control

General Requirements

Note to drafters:  If the Contractor will be required to participate in Defence Configuration Control Boards (CCBs) (or vice-versa), drafters should consider adding applicable clauses to this effect.

The Contractor shall manage configuration changes and variances (which are managed in the Contract as Deviations), including their:

physical and functional design characteristics;

request and documentation;

for configuration changes only, classification as Major Changes or Minor Changes;

evaluation and coordination; and

implementation and Verification of the changes.

Note to drafters:  Amend the following clauses to identify the DSDs where the processes to be used for the development of ECPs and SWCPs are specified.  Additionally, amend the following clauses if Baselines, other than the Product Baseline, are required to be managed by the Contractor (as specified under clause 6.2.2).

The Contractor shall develop and submit ECPs/SWCPs in accordance with CDRL Line Number ENG-760, […INSERT 'DSD-ENG-SERV' and 'DSD-ENG-SW', respectively,…] and this clause 6.2.5 to implement changes to a Product for which a Configuration Baseline is required to be developed and maintained in accordance with clause 6.2.2.1.

The Contractor shall classify changes to a Configuration Baseline as either a Major Change or a Minor Change in accordance with the criteria within the definitions for these configuration changes set out in Attachment M.

The Contractor shall submit all proposed Major Changes to a Configuration Baseline to the Commonwealth for Approval, accompanied by CCPs as necessary.

The Contractor shall submit all proposed Minor Changes to a PBL to the Commonwealth Representative for review.

At the request of the Commonwealth Representative, the Contractor shall resubmit a proposed Minor Change to a PBL as a proposed Major Change to the PBL in accordance with clause 6.2.5.1.2.

The Contractor shall, for any proposed change to a Configuration Baseline, ensure that all Configuration Baselines are mutually consistent and compatible and in accordance with the requirements of […INSERT RELEVANT POLICY, EG, MSD LOGISTICS INSTRUCTION 07-1…].

Note to drafters:  Amend the following clause if Major changes will be managed through a stand-alone DSD or if DSD-ENG-SW is not used.

The Contractor shall implement all Approved Major Changes to a Configuration Baseline in accordance with this DSD, DSD-ENG-SERV and DSD-ENG-SW, as applicable to the change.

The Contractor shall submit an Application for a Deviation (which may include one or more requests for variance) in accordance with clause 11.4 of the SOW, for any Services that will or are likely to result in a non-conformance with a Configuration Baseline.

The Contractor shall not perform the Service that would result in a non-conformance with a Configuration Baseline until the Deviation has been Approved by the Commonwealth Representative.

Note to drafters:  Include the following clause if the Contractor will be required to participate in Commonwealth-conducted CCBs.  If the following clause is retained, copies of the relevant parts of the Commonwealth’s CMP will need to be provided to the Contractor.  Care needs to be taken that the Commonwealth’s CMP does not conflict with the requirements of the SOW.  If not required, replace the clauses below the heading with a single ‘Not used’.

Commonwealth-conducted Configuration Control Boards

The Commonwealth will conduct Configuration Control Boards (CCBs) in accordance with the Commonwealth’s Configuration Management Plan.

When requested by the Commonwealth Representative, the Contractor shall participate in Commonwealth-conducted CCBs, as a non-voting advisor, to ensure that the implications of any proposed Major Change are considered prior to agreement by the CCB.

The Contractor shall ensure that the Contractor representatives and, when requested by the Commonwealth Representative, Subcontractors’ representatives participate in each Commonwealth-conducted CCB, as appropriate to the subject and objectives of the meeting.

When the Contractor has been requested to attend a Commonwealth-conducted CCB, the parties shall conduct the preparation, notice and follow-up to the Commonwealth-conducted CCB as an ad hoc meeting in accordance with clause 3.4.6 of the SOW.

The Contractor shall, upon request, make all supporting data reasonably required by the Commonwealth for the purposes of the Commonwealth-conducted CCBs available to the Commonwealth Representative within five Working Days of the request.

In the event that any proposed Major Change would result in a change to the Contract, the Contractor shall develop and submit a CCP in accordance with clause 11.1 of the COC.

The Commonwealth shall convene Commonwealth-conducted CCBs on an as-required basis.  For planning purposes, the Contractor should expect to attend at least two Commonwealth-conducted CCBs in any calendar year, with each CCB running for approximately half a day.  Commonwealth-conducted CCBs may be held virtually when determined by the Commonwealth Representative.

Configuration Status Accounting

Note to drafters:  Select the applicable plan in the clause below.

The Contractor shall use, in accordance with the Approved […INSERT 'CMP', 'CEMP' OR 'SSMP'…], a CSA system that correlates, stores, maintains and provides readily available views of all configuration information relating to the Products specified in clause 6.1.1.1 and their Baselines.

Note to drafters:  Select an option based on whether the Contractor will have on-line access to a Defence CSA system (Option A), be required to have their own CSA system (Option B), and/or be required to exchange CSA data with Defence or an Associated Party (Option C).  A combination of these options is possible.  Further requirements when selecting each option are:

Option A (use of a Defence CSA system):  Select Option A-1 for exclusive use or Option A-2 for shared access.  If access will be available via hardware used for other functions, both Options A-1 or A-2 can be deleted.  If the CM and EAM master data processes will be available in ERP before OD, then the note to tenderers for ERP can be deleted.

Option B (Contractor CSA system):  Review and update the CDRL for the delivery of CSA Reports.

Option C (Exchange of CSA system data):  If chosen, DID-CM-DATA-XDATA will be required (as a schema) to specify data-exchange standards.  A new schema may not be required if the Contractor has a schema for data exchange with the Commonwealth (ie, developed under a different contract).  If CSA data will initially be transferred to a legacy CSA system before transitioning to ERP, sub-option C-1 identifies a potential need to update the schema (eg, by developing DID-CM-DATA-XDATA).

Option B and Option C may be combined to remove the need for CSA Reports (clause 6.2.6.7).  If Option B or C is not required, delete the related CDRL line entry(ies).

Option A: For when the Contractor will be provided with on-line access to a Defence CSA system (eg, ‘CMT-U / TeamCentre’ or ‘the Configuration Management processes within ERP’). Insert the system name (or ‘ERP’ and the applicable work stream processes) where indicated. Note to tenderers: The Defence Enterprise Resource Planning Solution (ERP) is replacing a number of existing Defence information systems, and Configuration Management and related processes may be introduced or updated as new ERP functionality is released. As a result, changes to CSA system requirements may be included in negotiations for any resultant Contract. If the relevant changes have not been implemented by the Effective Date, then one or more CCPs may be required as additional ERP functions are released. Refer to SOW clause 3.16 for training in the use of Defence information systems. The Commonwealth shall provide the Contractor with on-line access to the Defence CSA system, […INSERT NAME OF SYSTEM…], for the purposes of undertaking clause 6.2.6.1 for this Contract. Option A-1: Include if the Contractor will be provided with GFE and access to a Defence CSA system as GFS. The Commonwealth shall provide the Contractor with terminals and/or interfaces and GFS, to support the use of […INSERT NAME OF SYSTEM…], as detailed in Attachment E. Option A-2: Include if the Contractor will be given shared access to a Defence CSA system. The Commonwealth shall provide the Contractor with access to […INSERT NUMBER…] of shared […INSERT NAME OF SYSTEM…] terminals at […INSERT LOCATION/TIME DETAILS…].

Option B: Include if the Contractor will NOT be given on-line access to a Defence CSA system but will be required to implement a system with similar functionality. The Contractor shall implement a CSA system to meet the requirements of clause 6.2.6.1. The Contractor shall provide all facilities and assistance reasonably required by the Commonwealth in order for the Commonwealth to access the Contractor's CSA system for the Term of the Contract. The Contractor shall deliver CSA reports from the Contractor's CSA system in accordance with CDRL Line Number ENG-310.

Option C: Include if the Contractor is required to develop a schema in order to exchange data between its CSA system and a Defence (or Associated Party’s) CSA system. Note to tenderers: If the preferred tenderer has an existing and suitable data-exchange schema, clause 6.2.6.8 will be considered for deletion during negotiations. The Contractor shall develop, in consultation with the Commonwealth, a schema for the exchange of CSA data between the Contractor’s CSA system and the Defence CSA system (or an Associated Party nominated by the Commonwealth Representative), and with Subcontractors’ and other parties’ systems, as necessary to ensure that the delivered CSA data is both timely and accurate. The Contractor shall deliver CSA system exchange data to the Commonwealth (or an Associated Party nominated by the Commonwealth Representative), in accordance with CDRL Line Number ENG-315.

Note to drafters: If ERP will replace an existing Defence CM system during the Contract, drafters may include the following option.  If a schema for the ERP data exchange standard will be developed under a different contract held by the Contractor, and used for this contract, or if the original schema will be prepared to the ERP data exchange standard, then this option will not be required.  The note and clauses may be amended if new information for ERP becomes available.

Option C-1: Include if ERP will supersede a legacy Defence CSA system during the Contract. Note to tenderers: The Defence Enterprise Resource Planning Solution (ERP) is replacing a number of Defence information systems, including for Configuration Management and related processes. When published, the updated ERP data exchange standard for CSA data may require updates to the CSA data exchange schema required under clause 6.2.6.8. If requested by the Commonwealth Representative, the Contractor shall develop, in consultation with the Commonwealth, a revised schema for the exchange of CSA data between the Contractor’s CSA system and the Defence Enterprise Resource Planning Solution (ERP), and with Subcontractors’ and other parties’ systems, as necessary to ensure that the delivered CSA data is both timely and accurate. The Contractor shall undertake the development of the revised schema, as required by clause 6.2.6.10, as an S&Q Service.

Note to drafters:  The following optional clause requires the Contractor to incorporate CSA data provided by Associated Parties. This option is only feasible if Option A (above) is selected.  If not required, delete the option.  Refer to guidance for additional information.

Option: Include if the Contractor is to incorporate, into the CSA system, CM data provided to it by the Commonwealth and/or Associated Parties. The Contractor shall incorporate, into the CSA system, updates to CM data provided to it by the Commonwealth and/or Associated Parties (eg, other contractors with CM responsibilities for subordinate components of the Products Being Supported).

Configuration Audits

Note to drafters:  Insert the applicable plan in the clauses below to match the option selected above.  If DSD-ENG-SERV is modified, cross-references to that DSD may need to be updated.

The Contractor shall conduct an FCA, on each Product modified via a Major Change, in accordance with the Approved […INSERT 'CMP', 'CEMP' OR 'SSMP'…] and clause 6.2.11 of DSD-ENG-SERV when requested by the Commonwealth Representative.

The Contractor acknowledges that the objective of an FCA for a Product is to demonstrate that the Product’s actual performance complies with all elements of its specification.

The Contractor shall conduct a PCA, on each Product modified via a Major Change, in accordance with the Approved […INSERT 'CMP', 'CEMP' OR 'SSMP'…] and clause 6.2.11 of DSD-ENG-SERV when requested by the Commonwealth Representative.

The Contractor acknowledges that the objectives of a PCA for a Product are to:

confirm that the ‘as-built’ or ‘as-coded’ configuration is consistent with the configuration documentation;

confirm that the configuration documentation is complete and accurate; and

establish or Verify the Product Baseline for the Product.

The Contractor shall invite the Commonwealth to witness all System Audits, Process Audits (process Verification), FCAs, and PCAs.

Unless otherwise advised in writing by the Commonwealth Representative, the Commonwealth Representative, or appointed representative(s), shall witness Configuration Audits.

Unless the Commonwealth Representative has advised that it will not witness a Configuration Audit in accordance with this clause 6.2.7, the Contractor shall not conduct that Configuration Audit in the absence of Commonwealth witnesses.

The Commonwealth Representative may require the Contractor to conduct an FCA or PCA independently of a Major Change and, in such circumstances, the Commonwealth Representative will advise the Contractor of:

the Configuration Audit type(s);

the scope and objectives of the Configuration Audit (eg, the specific Product to be audited);

the reporting requirements, including report format;

any deliverables in addition to the reporting requirements; and

any other requirements applicable to the type of Configuration Audit.

The Contractor shall conduct Configuration Audits, which are undertaken in accordance with this clause 6.2.7, as S&Q Services unless the Configuration Audit relates to a Major Change and the Contract requires the Major Change to be undertaken as part of the Recurring Services Fee.