DATA ITEM DESCRIPTION

DID NUMBER:	DID-SSM-PMMR-V5.3

TITLE:	Performance Measure Monthly Report

DESCRIPTION and intended use

The Performance Measure Monthly Report (PMMR) is used to record measured results against the Performance Measures required under the Contract, including those that relate to the Contractor’s performance and those that measure the health of the Materiel System more broadly.  Specific to Contractor performance, the PMMR records the status of the Contractor’s performance measurement activities associated with meeting the standards of performance required under the Contract.  Performance Measures that may be reported against in the PMMR include:

Strategic Performance Measures (SPMs) required to be assessed by the Contractor;

Note: SPMs required to be assessed by the Commonwealth are not reported in the PMMR.

System Health Indicators (SHIs); and

Key Performance Indicators (KPIs).

The Contractor uses the PMMR to report the results for each Performance Measure required under the Contract.

The Commonwealth uses the PMMR to:

review the results for each Performance Measure;

provide input into the assessment of the Contractor’s performance in meeting the requirements of the Contract; and

assist with the identification of risks, Issues and opportunities associated with the Contract, the Materiel System, and/or the Products Being Supported.

INTER-RELATIONSHIPS

The PMMR is subordinate to the following data items, where these data items are required under the Contract:

Support Services Management Plan (SSMP).

The PMMR inter-relates with the following data items, where these data items are required under the Contract:

Contract Status Report (CSR); and

Combined Services Summary Report (CSSR).

The PMMR also inter-relates with the Performance Measure dashboard required under the SOW, with the same data to be used to populate both the dashboard and the PMMR.

Applicable Documents

The following documents form part of this DID to the extent specified herein:

| Nil. |  |
| --- | --- |

Preparation Instructions

Generic Format and Content

The data item shall comply with the general format, content and preparation instructions contained in the CDRL clause entitled ‘General Requirements for Data Items’.

The PMMR should be provided in electronic form (eg, database or spreadsheet), but when printed, shall consist of a table with an entry for each Performance Measure.

The PMMR shall be capable of being displayed in a variety of formats, including:

by Performance Measure; and

by performance measurement category (eg, SPM, SHI or KPI).

Specific Content

The PMMR shall identify the date at which the PMMR is statused and the time period since the status date of the previous PMMR (the ‘measurement period’).

Each entry in the PMMR table shall contain at least:

a unique reference to the Performance Measure (eg, the Performance Measure name and number);

a description of the Performance Measure, including the Required Performance Level or other specified threshold, when one is applicable to the Performance Measure;

the current results for each Performance Measure (ie, the results that are current at the time of submitting the PMMR), determined (where applicable) in accordance with the Contract;

Note: An interim evaluation of a Performance Measure relates to the circumstance when the measurement period (ie, monthly) is less than the Review Period (eg, three monthly).  For these circumstances, the PMMR needs to provide the results for the measurement period using the same calculation methods that will underpin the evaluation of the Performance Measure at the end of the Review Period.

all supporting data that underpins the current results for each Performance Measure (including data supporting the interim evaluation of a Performance Measure) or, where the volume of information is significant, the identification of the source for accessing the supporting data available in a meaningful form;

the identification of any data that the Contractor wishes to exclude from the current results (including those results used for an interim evaluation against a Performance Measure), including the rationale for excluding this data;

trend analysis outcomes for each Performance Measure, showing trend information for:

the last three measurement periods;

the equivalent measurement periods for the last three years (or since the start of measurement, if less than three years); and

trend analysis over other measurement periods, as agreed between the parties; and

other comments as required.

When a Performance Implementation Period (PIP) is applicable to the Contract and the measurement of Performance Measures is amended during the PIP, the PMMR shall include a description of (or cross-reference to) the changes in Performance Measures and measurement processes applicable to the measurement period.

When the required outcomes, as measured by a Performance Measure, vary from one measurement period to another (eg, a monthly availability requirement), the PMMR shall identify the level of performance to be achieved for each measurement period required by clause 6.2.2f, and the achieved result for each of those measurement periods.