[...INSERT PROJECT NUMBER AND NAME...]

[...INSERT NAME OF SYSTEM / PRODUCT...] ACQUISITION

STATEMENT OF WORK

TABLE OF CONTENTS

Page

1.	Scope (Core)	1

1.1	Purpose (Core)	1

1.2	Background – For Information Only (Optional)	1

2.	General Requirements (Core)	2

2.1	Scope of Work (Core)	2

2.2	Delivery of Supplies (Core)	2

2.3	Deliverable Data Items (Core)	2

3.	Project Management (Core)	5

3.1	Contractor's Project Management Arrangements (Core)	5

3.2	Contract Status Reports (Optional)	5

3.3	Progress Meetings (Optional)	5

3.4	Extraordinary Meetings (Core)	6

3.5	Maintenance of Contractual Documents (Core)	7

3.6	Defence Security Compliance (Optional)	7

3.7	Stocktaking of Contractor Managed Commonwealth Assets (Core)	7

3.8	Australian Industry Capability (Optional)	7

4.	Engineering (Optional)	8

4.1	Interface Design (Optional)	8

4.2	Site Installation (Optional)	9

4.3	System Safety (Optional)	13

4.4	System Security (Optional)	14

4.5	Additional Engineering and Design Information (Optional)	14

5.	Integrated Logistics Support (Optional)	15

5.1	Implementation of Support Resources (Optional)	15

5.2	Training (Optional)	15

5.3	Codification Data (Optional)	15

5.4	Disposal Requirements (Optional)	16

6.	Verification and Validation (Optional)	17

6.1	Final Inspection and Test (Optional)	17

6.2	Test Readiness Reviews (Optional)	18

7.	Quality Management (Core)	19

7.1	Contractor Quality Management Responsibilities (Optional)	20

7.2	Non-Conforming Supplies (Core)	20

8.	Health, Safety and Environment (Core)	22

8.1	Problematic Substances and Problematic Sources (Core)	22

8.2	Environmental Management (Optional)	22

8.3	Work Health and Safety (Core)	23

8.4	Incident Reporting and Remediation (Core)	23

ANNEXES

A.	Specifications (Core)

B.	Contract Data Items (Core)

C.	Problematic Substances and Problematic Sources in Supplies (Core)

D.	Known Hazards at Commonwealth Premises (Optional)

Note to drafters:  Within this template, bold italics are used to provide guidance as ‘notes to drafters’.  These are to be removed from the SOW and annexes before RFT release.  ‘Notes to tenderers’ are to be removed prior to the Effective Date.

Terms with specific meanings, as defined in the Glossary at Attachment G or in the Details Schedule, are to be first letter capitalised.

These clauses will require tailoring to meet the specific needs of the Contract.  Further guidance on how to tailor these clauses may be found in the SOW Tailoring Guide.

Note to tenderers:  This SOW is used to acquire off-the-shelf or production-ready items, or otherwise non-developmental items where minimal design and development is required to enable the integration with other Defence equipment or with facilities.

The Supplies to be delivered, including all Support Resources (ie, spare parts, support and test equipment, Training Equipment, publications and drawings) and the installation and test of Supplies must be agreed before or during contract negotiations, such that all proposed Supplies and related work is included in the Price and Delivery Schedule on the Effective Date.

Scope (Core)

Purpose (Core)

Note to drafters:  This clause states the purpose of the SOW as part of the procurement (clause 2.1, ‘Scope of Work’ summarises the breadth of work to be done).

The purpose of this Statement of Work (SOW) is to communicate, to the Contractor, Commonwealth requirements and standards for work to be carried out under the Contract and to allocate work responsibilities between the Commonwealth and the Contractor.

Background – For Information Only (Optional)

Note to drafters:  Insert background information for the draft SOW that may be useful to the tenderers, Contractor, and Defence personnel unfamiliar with the development of this Contract.  The clause may contain background information that provides context for the reader but it should not conflict with or duplicate other requirements in the SOW, or create new Contractor obligations (eg, do not include ‘shall’ or must statements).  The background clause may refer out to other documents or websites.  If not required, the heading should be retained and ‘(Not used)’ added at the end of the heading.  Delete all clauses below the heading.

Not used.

General Requirements (Core)

Scope of Work (Core)

Note to drafters:  This clause should briefly define the overall scope of work under the Contract.  Amend to include applicable activities such as construct, test, install, etc.  Do not include ancillary tasks such as the preparation of data items.  Tailor as required.

The Contractor shall perform all activities necessary to [...DRAFTERS TO INSERT: ‘manage, construct, test, deliver, install, commission…’] the Supplies to the Commonwealth in accordance with the Contract.

The Contractor shall ensure that the Supplies meet the requirements of the Specification at Annex A to the SOW.

Delivery of Supplies (Core)

Note to drafters:  This clause is not intended to include exhaustive marking and consignment documentation requirements but should be tailored to specify any additional requirements needed to comply with legislation or an applicable regulatory framework.  If expecting to import into Australia using a freight forwarder, consider adding a new Annex to summarise relevant requirements, such as, the freight forwarder’s details, declarations of origin and of Dangerous Goods, Export License numbers, and ISPM 15 regarding unprocessed vegetable packaging (eg, raw wood, for quarantine purposes), then refer to this Annex from a new subclause under clause 2.2.1.  DEF(AUST)1000C may be access from the Defence Internet ‘Business & Industry’ website. The following clauses may also be tailored to allow adoption of the Contractor’s normal packaging and marking standards, if these are acceptable to the Commonwealth Representative.

The Contractor shall ensure that all Supplies to be packaged and delivered to the Commonwealth are packaged and marked for delivery such that the delivered items have appropriate packaging, package marking, consignment documentation and documentation language standards as may be necessary to:

comply with applicable legislative and regulatory requirements, including the applicable Work Health and Safety (WHS) Legislation; and

meet the requirements of the Contract.

Without limiting clause 2.2.1, the Contractor acknowledges that DEF(AUST)1000C provides guidance on packaging and labelling standards that are acceptable to the Commonwealth.

The Contractor shall ensure that secure and legible documentation is affixed to the outside of each package for delivery to the Commonwealth, with duplicate copies inside at the top of each package, which includes the following information:

the relevant project identifier (project name and number), if applicable;

the relevant Commonwealth contract or purchase order number;

the item name;

the item quantity;

the name of the supply source;

the consignment delivery point; and

the date of dispatch.

Without limiting clause 2.2.1, the Contractor shall ensure that all items delivered to the Commonwealth are accompanied by such certification of conformance from the original equipment manufacturer, including any certificates that may be necessary for regulatory requirements.

Deliverable Data Items (Core)

The Contractor shall deliver all data items to the Commonwealth Representative:

in accordance with the Data Item Descriptions (DIDs) listed at Annex B; and

unless otherwise specified in the applicable clause or DID, in the Contractor’s format, as a softcopy in a data format that is readable and acceptable to the Commonwealth (eg, Microsoft Office® products).

Except where otherwise specified for a particular data item, the Commonwealth Representative shall, within 20 Working Days of receipt of a data item, advise the Contractor in writing that the item is either Approved or not Approved.

If a data item is not Approved:

then the Commonwealth Representative shall advise the Contractor in writing of the reason(s) and may provide details of any corrective action to be taken by the Contractor before the item will be reconsidered; and

the Contractor shall (at no additional cost to the Commonwealth) within 10 Working Days of the notice of non-Approval (or such other period agreed by the Commonwealth in writing), deliver the rectified data item for Approval (and this clause 2.3 shall apply to the data item as if it had been submitted for the first time).

The Commonwealth Representative’s reasons for non-Approval of a data item shall be limited to those situations where, in the judgement of the Commonwealth Representative, the data item submitted:

is not clearly understandable;

does not provide adequate detail;

is inconsistent with the Contract, including related data items; or

does not meet the objective of the data item.

The Commonwealth Representative may not withhold Approval of a data item for minor omissions or defects in the data item, which are identified to the Contractor.  In addition to the criteria for non-Approval detailed in clause 2.3.4, any subsequent Approval of an update to a data item that was previously Approved with minor omissions or defects shall be subject to the Contractor addressing those identified omissions or defects in the proposed update to the satisfaction of the Commonwealth Representative.

If the Commonwealth Representative fails to furnish to the Contractor a notice of Approval, or non-Approval, under clause 2.3.2 within the period specified, then the Contractor may be entitled to claim a postponement of the date for delivery of Supplies.  To claim such a postponement, the Contractor shall:

notify the Commonwealth of its intent to claim a postponement of the date for delivery of Supplies no later than five Working Days after the specified period under clause 2.3.2 expires; and

submit a proposal to change the Contract, in accordance with clause 11.1 of the COC, no later than five Working Days after the Commonwealth does notify the Contractor of its Approval or non-Approval.

If the Contractor notifies the Commonwealth and submits a proposed change to the Contract in accordance with clause 2.3.6, and can demonstrate, to the Commonwealth's satisfaction, that:

the delay in providing notice of Approval or non-Approval delayed the Contractor in the performance of its obligations under the Contract; and

the period being claimed for postponement of the date of delivery of Supplies is reasonable and directly related to the Commonwealth's failure to provide the required notice,

then, on the Commonwealth notifying the Contractor that it has been satisfied that the requirements of this clause have been met, the date for delivery of the affected Supplies shall be varied by the period specified in the Commonwealth's notice and the Contract shall be amended in accordance with clause 11.1 of the COC.

Approval of a data item by the Commonwealth shall not be construed as:

any more than an indication that the data item appears to the Commonwealth Representative to be capable of being used as a basis for further work;

limiting the Contractor’s responsibility to provide Supplies in accordance with the requirements of the Contract; and

an election to not enforce any right under this Contract or any cause of action arising out of or as a consequence of any act or omission of the Contractor or any Contractor Personnel.

Until a proposed amendment or update to an Approved data item is Approved, the extant data item shall remain in effect.

The Contractor shall bear all costs associated with data item maintenance, except to the extent that the Commonwealth Representative otherwise agrees in writing.

The Contractor acknowledges that the Commonwealth’s obligations to action the data items within the timeframes described in this SOW are subject to the Contractor delivering the data items in accordance with the SOW, and that any delay by the Contractor may result in the Commonwealth not being able to action the data items within the timeframes specified.

Project Management (Core)

Contractor's Project Management Arrangements (Core)

The Contractor shall nominate within its company structure a project manager (referred to as the ‘Contractor’s Project Manager’) with suitable capability and authority to manage the Contract.

Contract Status Reports (Optional)

Note to drafters:  If the expected duration of the Contract is short (eg, a few months), it may not be long enough to need CSRs.  In this case, the heading should be retained and ‘(Not used)’ added at the end of the heading.  Delete all clauses below the heading.

The Contractor shall develop the Contract Status Reports (CSRs), which comply with the requirements of DID-PM-STAT-CSR-1 and clause 2.3.1.

Note to drafters:  Select an option as applicable.  Options A or B may be used when the Contract will or will not include an AIC program; however, contracts with an AIC program will more likely include progress meetings (ie, Option B). For both Options A and B, the AIC report will be included as part of each CSR.  If the AIC Report (Part B) will be required less frequently (eg, six-monthly) than Part A of the CSR (eg, three-monthly), then select Option C.

Option A: Include this option if CSRs will be required under the Contract, but progress meetings (under clause 3.3) will not be required. The Contractor shall deliver the CSRs to the Commonwealth Representative, for Approval, at intervals of no greater than [...INSERT PERIOD...] months from the Effective Date (ED).

Option B: Include this option if CSRs will be required, and progress meetings (under clause 3.3) will also be required under the Contract. The Contractor shall deliver the CSRs to the Commonwealth Representative, for Approval, [...INSERT NUMBER, EG 10 ...] Working Days prior to each progress meeting held in accordance with clause 3.3.

Option C: Include this option if the draft Contract will include an AIC program and AIC Reports will be delivered less frequently than the Part A of the CSR. The Contractor shall deliver to the Commonwealth Representative, for Approval, parts of the CSR as follows: Part A, ‘Contract Status’, [...INSERT NUMBER, EG 10 ...] Working Days prior to each progress meeting held in accordance with clause 3.3; and Part B, ‘Australian Industry Capability (AIC) Report’, with […INSERT EG. 'every', 'every second', 'every fourth'…] delivery of Part A, to report on the AIC program in accordance with clause 3.8.

If the Commonwealth notifies the Contractor on the basis of any CSR that the Contractor has failed to maintain satisfactory progress under the Contract, the Contractor shall advise the Commonwealth, within 10 Working Days, of the remedial measures proposed to re-establish Contract progress, and shall reflect the results of such measures in subsequent CSRs.

Progress Meetings (Optional)

Note to drafters:  For many contracts using this template, the CSR, informal communications, and extraordinary meetings are sufficient to manage the contract and progress meetings will not be required.  If progress meetings are not required, then the heading should be retained and ‘(Not used)’ added at the end of the heading.  Delete all clauses below the heading.

If progress meetings are required, they are usually informed by a CSR delivered before the meeting (see clause 3.2 above).   Refer to the SOW Tailoring Guide for an alternative clause.

The Contractor shall conduct progress meetings at intervals of no greater than […INSERT NUMBER OF MONTHS…] months from the Effective Date (ED), unless otherwise agreed by the Commonwealth Representative.

Progress meetings shall be co-chaired by the Commonwealth Representative or nominated representative and the Contractor's Project Manager or nominated representative.

At least 10 Working Days prior to each progress meeting, the Contractor shall develop and deliver to the Commonwealth Representative a meeting agenda for Approval, which:

complies with clause 2.3.1; and

addresses all topics included in CSRs, as per clause 3.2, and any other matters as required by the Commonwealth Representative or Contractor.

The progress meetings shall not be conducted until the Commonwealth Representative has agreed the time and place of the progress meeting.

Unless otherwise agreed by the Commonwealth Representative, the Contractor shall provide the facilities (including, when applicable, the venue), materials and services reasonably required for the conduct of the progress meetings.  Review meetings may be held virtually when agreed by the Commonwealth Representative.

Within five Working Days following each progress meeting, the Contractor shall deliver minutes of the meeting to the Commonwealth Representative for Approval, which summarises the major points of discussion, decisions taken, and all actions arising from the meeting.

Extraordinary Meetings (Core)

Either party may call extraordinary meetings to discuss Contract matters where submission of CSRs and other forms of communication are inadequate to resolve the issues at hand.

When scheduling extraordinary meetings, the party calling the meeting shall:

provide the other party with reasonable advance notice of such meetings;

advise the other party of the specific requirements for the meeting, including the nature of the issues to be discussed and the anticipated information requirements;

deliver an agenda to the other party, as soon as practical, considering the date of the meeting and the urgency of the issues to be discussed; and

chair the meeting, unless otherwise mandated by the Commonwealth Representative.

Extraordinary meetings shall not be conducted until the Commonwealth Representative has Approved the agenda.

Unless otherwise agreed by the Commonwealth Representative, the Contractor shall provide the facilities (including, when applicable, the venue), materials and services reasonably required for the conduct of extraordinary meetings.  If the meeting is held at a third party’s premises, such facilities, materials and services shall be provided as agreed by the parties.  Extraordinary meetings may be held virtually when agreed by the Commonwealth Representative.

Within five Working Days following the conclusion of the extraordinary meeting, the party that chaired the meeting shall deliver minutes to the other party, which summarise the major points of discussion, decisions taken, and all action items arising from the meeting.  Contractor-developed minutes shall be subject to Approval by the Commonwealth Representative.

Maintenance of Contractual Documents (Core)

The Contractor shall incorporate all changes to the Contract and maintain a configured copy of the Contract.

The Contractor shall archive all superseded versions of the Contract to ensure that the exact status of the Contract at any previous time is able to be determined from the archived versions.

Defence Security Compliance (Optional)

Note to drafters:  This clause is only required if Contract work involves classified information or classified equipment, as addressed by COC clause 11.8.  If not required, the heading should be retained and ‘(Not used)’ added at the end of the heading.  Delete all clauses below the heading.

The Contractor shall ensure that all security procedures, training, facilities, fittings and clearance requests are established and maintained to meet the requirements of clause 11.8 of the COC.

Stocktaking of Contractor Managed Commonwealth Assets (Core)

The Contractor shall:

institute, maintain and apply a system for, the accounting for and control, handling, preservation, protection and maintenance of Contractor Managed Commonwealth Assets (CMCA);

undertake stocktakes of CMCA when requested by the Commonwealth (typically conducted quarterly but may be adjusted for the progress of the Contract); and

develop and deliver to the Commonwealth Representative, for Approval, CMCA stocktaking reports that include the following information:

the stocktake number;

the storage location of all goods included in the stocktake;

all stocktake codes;

stocktake start and end dates; and

statistical data including the quantity and value of all discrepancies, shelf stock held, shelf stock stocktaken, surpluses and deficiencies.

The Contractor shall promptly conduct investigations into every discrepancy arising from stocktakes of CMCA.

The Contractor shall notify the Commonwealth Representative within one Working Day of becoming aware of any deficiencies that are discovered through a stocktake of CMCA.

Australian Industry Capability (Optional)

Note to drafters:  This clause should be included if an AIC program will apply to any resultant Contract.  Refer to COC clause 4 for the criteria for including an AIC program.

If an AIC program is not required, the heading should be retained and ‘(Not used)’ added at the end of the heading.  Delete all clauses below the heading.

The Contractor shall manage and conduct the Australian Industry Capability (AIC) program in accordance with clause 4 of the COC, Attachment G, and this clause 3.8.

The Contractor shall develop and deliver the AIC Reports, as part of the CSR, in accordance with clause 3.2.

Engineering (Optional)

Note to drafters: The Engineering clause may NOT be required for stand-alone items with no new interfaces to be developed, and if suitable safety and security information is already held or can be delivered as existing Technical Data.  In such cases, the heading can be annotated as ‘Not used’ and the clauses below can be deleted.

Interface Design (Optional)

Note to drafters:  Include this clause if the Supplies need low complexity interfaces (eg, mounting brackets or electrical connections) to be developed, and the Commonwealth needs to review the designs prior to the installation of the Supplies onto, or interfacing with, Commonwealth-owned equipment.  If not required, annotate the heading as ‘Not used’ and delete the clauses below.

If included, ensure that relevant interface specifications or other design documents are identified within Specifications.  These may be included in Annex A or (for industry standards) listed as Referenced Documents in the Glossary.  Include the EIRR and related installation activities in the Price and Delivery Schedule (eg, payments for the EIRR and/or that follow each installation or subsequent inspection and test activity).  Amend and provide further detail as required.

The Contractor acknowledges that the […INSERT 'interface specification' AND/OR 'design documents'…] have been provided by the Commonwealth to enable the development of the interface between the Supplies and the Commonwealth-owned […INSERT NAME OF EQUIPMENT…], as described in the Specifications at Annex A.

The Contractor shall develop design documents for the interfaces between the Supplies and Commonwealth-owned […INSERT EQUIPMENT NAME…], and related procedures:

in the Contractor’s format and in accordance with clause 2.3.1, unless otherwise agreed in writing by the Commonwealth Representative; and.

in sufficient detail to demonstrate to the Commonwealth that the interfaces will provide the functionality required and that any risks to safety and security (in co-ordination with the work under clauses 4.3 and 4.4) have been suitably addressed.

The Contractor shall deliver the design documentation, required by clause 4.1.2, to the Commonwealth Representative for Approval in accordance with clause 2.3.1, no less than […INSERT NUMBER…] Working Days before the EIRR.

Option: Include this clause if the Commonwealth needs to provide the Contractor with information that is subject to Intellectual Property rights or other restrictions. The Contractor acknowledges that the Technical Data provided by the Commonwealth under clause 4.1.1, for the purposes of developing the required interfaces, may be subject to restrictions on its distribution and use, and the Contractor agrees to comply with all such restrictions as may be notified by the Commonwealth Representative.

Unless otherwise agreed by the Commonwealth Representative, prior to commencing any activity to install the Supplies in or onto Commonwealth-owned equipment, the Contractor shall conduct an Equipment Installation Readiness Review (EIRR) in conjunction with the Commonwealth, as an extraordinary meeting in accordance with clause 3.4, to confirm:

the completeness of the interface design documents and installation procedures including, if applicable, work safety procedures (as required by clause 4.1.2);

that the relevant element(s) of the Supplies will be ready for installation;

that all materials, tools and equipment required by the Contractor to undertake the installation activities are, or will be, available at the installation location;

that access to Commonwealth premises and equipment, as applicable, and to any other Commonwealth resources, will be available for the installation activities;

the suitability of the Contractor’s installation schedule to both parties; and

the readiness of both parties to commence installation activities.

At least 10 Working Days before the EIRR, the Contractor shall notify the Commonwealth of the details required for the EIRR, including the proposed schedule and required access to Commonwealth premises, equipment and resources, as applicable.

The Contractor shall not conduct any installation activity unless the Commonwealth has agreed, in writing, that the relevant EIRR has been satisfactorily completed.

The Commonwealth shall provide the Contractor with, or with access to, Commonwealth-owned equipment required for the purpose of installing the Supplies, in accordance with the installation schedule agreed at the EIRR.

The Contractor shall install the applicable Supplies in accordance with the Specifications and the Approved design documentation required under this clause 4.1.

Site Installation (Optional)

Note to drafters: Include this clause when the Contractor will be required to install Supplies into Commonwealth facilities.  Optional clauses apply when the Supplies will interface with Defence ICT networks.  If not required, the heading can be annotated as ‘Not used’ and the clauses below can be deleted.

This template does not include facilities construction.  Such work must be coordinated by the Project Manager and Security and Estate Group (SEG).  If the Contractor is to perform significant installation work and control the worksite, refer to COC clause 12.4 for a principal contractor option.  Consult SEG for the need to co-ordinate work between the Contractor, SEG, and SEG contractors, and for any additional co-ordination requirements to be added to this clause.

If included, drafters need to insert appropriate information where indicated, ensure that required Commonwealth information can be provided, and otherwise amend the clauses as required.

Amend clause 4.2.1 for the required installations.  For example, if prime equipment is integrated into a system under clause 4.1, clause  4.2.1 may only apply to S&TE and Training Equipment.

The Contractor shall conduct site-installation activities to install:

[…INSERT OPERATIONAL EQUIPMENT…] into Commonwealth facilities at:

[…INSERT DEFENCE LOCATION…]; and

[…INSERT DEFENCE LOCATION…];

Support and Test Equipment into Commonwealth facilities at:

[…INSERT DEFENCE LOCATION…]; and

[…INSERT DEFENCE LOCATION…]; and

Training Equipment into Commonwealth facilities at […INSERT DEFENCE LOCATION…], and

equipment into any additional Facilities identified in the Approved Facilities Requirements Analysis Report (FRAR) delivered in accordance with clause 4.2.4.

Note to drafters:  The following clause requires an annex to be developed with relevant facilities information (eg, floor and electrical plans).  Amend the clause for any alternative approach (eg, for a single, simple installation, details may be appended to the Specifications).

Annex […INSERT ANNEX…] to this SOW contains information for the Commonwealth facilities at each site listed under clause 4.2.1.  If the Contractor requires additional information from the Commonwealth in order to plan and co-ordinate installation activities, the Contractor shall request this information from the Commonwealth at least 10 Working Days before the information is required.

Information for Commonwealth facilities in Annex […INSERT ANNEX…] to this SOW, and any other information for these facilities that may be provided by the Commonwealth, may be subject to restrictions on its distribution and use and the Contractor shall comply with any such restrictions notified by the Commonwealth Representative to the Contractor.

The Contractor acknowledges and agrees that:

the scope of site installation activities includes all work required to install and commission, prior to Final Inspection and Test, all Contractor-provided equipment in the Commonwealth facilities;

equipment to be delivered are to be installed into Commonwealth facilities by the Contractor in accordance with this clause 4.2; and

the details of any required modifications to the Commonwealth facilities, to accommodate the equipment, will be derived from the Facilities Requirements Analysis Report (FRAR) developed under clause 4.2.4.

The Contractor shall develop a FRAR, which sets out the facilities requirements and other considerations for the Commonwealth facilities in which equipment is to be installed.  The FRAR shall include, for each facility into which equipment is to be installed, details of:

the space (dimensions) required to accommodate, use and support the equipment;

any other applicable physical characteristics, such as floor loading and levelling, or wall mounting or suspension weights;

utilities and services (eg, power, lighting, water, ventilation and cooling);

any required access to Defence information systems;

any specific requirements for personnel using or supporting the installed equipment, including as may be required for WHS or physical security purposes; and

any other information to ensure that the implications of required changes for the facilities can be properly understood by the Commonwealth.

The Contractor shall deliver the FRAR to the Commonwealth Representative, for Approval in accordance with clause 2.3.1, […INSERT NUMBER…] Working Days after the ED.

The Contractor shall develop a Site Installation Plan (SIP) to program and co-ordinate the installation of the equipment into the applicable Facilities.  The SIP shall include, as a minimum for each facility into which equipment is to be installed:

a description of the installation activities to be undertaken;

a schedule, identifying when each installation activity should be undertaken and by whom (ie, the Contractor, Commonwealth, or an Associated Party);

site specific requirements for access, road closures, interruptions to power and other utilities, and details of any other issues requiring co-ordination with other parties; and

details of work health and safety risks and procedures, and any other requirements specific to the installation work.

The Contractor shall deliver the SIP to the Commonwealth Representative for Approval in accordance with clause 2.3.1, no less than 20 Working Days before [… INSERT ‘the FACPR’ or ‘the first installation’ …].

Note to drafters:  The FACPR is held to confirm that Commonwealth facilities and relevant parties are ready for the installation of Supplies (eg, ‘Mission System’ equipment, S&TE, or Training Equipment).  If a FACPR is required, include the following note to tenderers and the option.

Note to tenderers:  The purpose of the FACPR is to confirm the preparedness of Commonwealth facilities, and for the co-ordination of any associated Commonwealth activities, to enable the Contractor to install items of equipment (Supplies) into Commonwealth facilities.

Option: Include this option to include the conduct of FACPRs. At least 10 Working Days before the installation of Supplies into any Commonwealth facility, the Contractor and the Commonwealth Representative shall conduct a Facilities Preparedness Review (FACPR), as an extraordinary meeting in accordance with clause 3.4. The FACPR shall be held to: enable the SIP to be finalised and any issues with the SIP to be addressed prior to Commonwealth Approval; confirm that all preparatory facilities work by the Commonwealth or an Associated Party has been or will be completed by the time that installation commences; discuss the availability, accessibility, condition, safety and suitability of the facilities, and any services required to enable the installation of the Supplies into the facilities; and co-ordinate, as necessary, with third parties involved in or affected by the installation. If requested by the Commonwealth Representative, in preparation for the FACPR or an installation, the Contractor shall provide any additional Technical Data and information (ie, if not included in the FRAR or the SIP) reasonably required by the Security and Estate Group (SEG) and other stakeholders, to enable the coordination of installation activities.

The Commonwealth and Associated Parties shall undertake any modifications to Commonwealth facilities prior to the Contractor’s site-installation activities using the information provided by the Contractor in the Approved FRAR and, when applicable, in accordance with the Approved SIP.

The Contractor shall conduct site-installation activities in accordance with the Approved SIP and the associated site-specific installation requirements set out in Annex […INSERT ANNEX…] to this SOW and through the processes required under this clause 4.2.

The Contractor acknowledges that the scope of its site-installation activities:

exclude those activities conducted by the Commonwealth or an Associated Party or as otherwise notified by the Commonwealth Representative;

includes all other work required to install and commission applicable Supplies, prior to the conduct of Final Inspection and Test (FI&T), and all Contractor-provided equipment and materials for each facility; and

includes removing and disposing of all waste associated with the installation activities and tidying up after the installation activities have been completed.

Except as may otherwise be agreed between the parties, the Contractor shall:

supply all materials required to install equipment into the facilities, including (as applicable) equipment racks, cables, cable trays, cable support kits, cable ties, labels, earthing, lightning protection, power routing from distribution boards; and

provide any tools and other equipment required for use by the Contractor to perform the installation work.

Note to drafters:  Option A below applies when Defence Digital Group (DDG) controls the facility where equipment is to be installed.  This depends on processes documented in the BMS, which may need to be provided to tenderers.  Option B applies to other facilities.

Option A: Include if DDG’s change management processes must be followed: In relation to installation of the equipment into Commonwealth facilities, the Contractor shall: comply with the change requirements defined by the Defence Digital Group (DDG) Business Management System (BMS) at: DDG BMS (mil.au); provide any additional Technical Data for the installation of the equipment into the Facility that was not included in the FRAR (eg, detailed installation drawings, weight, environmental and communications requirements, configuration changes required, and in-service support documentation), and Security Authorisation documentation (eg, for Cyber Security of ICT systems); engage with, and present to, the Technical Change Advisory Board (TCAB) to identify all technical requirements for the change that are relevant to all parties; engage with, and present to, the Defence Change Advisory Board (DCAB) to demonstrate and provide evidence of readiness for deployment, identify impacts, and obtain the installation window (typically 1-2 months after the DCAB authorises the change); and once approved at DCAB, perform the required work during the identified installation window.

Option B: Include if DDG’s change management processes do not need to be followed: In relation to installation of the equipment into the facilities, the Contractor shall: consult, collaborate and co-operate with the Commonwealth and Associated Parties to: ensure that the SIP addresses the site-specific installation and access requirements; address any equipment-related installation questions or issues that may be raised by parties undertaking site preparations, including in relation to the FRAR that identifies the Contractor’s requirements for site preparation; support the site preparation work being undertaken by the Commonwealth or an Associated Party; enable any Contractor installation-related questions or issues to be addressed; and ensure that the Contractor’s installation activities can progress as efficiently as practicable; and once site preparation work has been completed by the Commonwealth, perform the required installation work and any site-specific FI&T activities required for the Acceptance of equipment as soon as practicable thereafter. Note to drafters: Amend the following clause to suit the requirements of the Contract, including the default timeframes in sub-clause a. For planning purposes: the Commonwealth will complete its site preparatory work for each site: no later than nine months after the Contractor’s FRAR is Approved for the first site; and no later than three months prior to the date for the utilisation of the site (eg, for delivery of Training) at the other sites; and the Contractor’s level of effort to support the preparatory work being undertaken by the Commonwealth or an Associated Party is approximately […INSERT NUMBER…] hours per facility.

If the Contractor requires access to any Defence operational interface or location, the Commonwealth will make a representative available to assist the Contractor with site-specific issues.  For clarity, this assistance will include:

providing a single point-of-contact for specific matters that may arise at each site;

assisting the Contractor with initial access to each site; and

assisting with resolving site-specific issues as they arise, including matters that require contact with non-project Defence personnel.

The Contractor shall be responsible for providing site escorts for Contractor personnel who do not hold the requisite security clearances and access passes during periods of site installation at the facilities.

The Contractor acknowledges that only authorised representatives of the Commonwealth can interrupt and restore facilities in operational service, and work on equipment that is in operational service.  The Commonwealth Representative, or a nominated delegate, will coordinate access to any operational systems to enable the Contractor to undertake site installation, FI&T, and other site-specific activities required under the Contract.

System Safety (Optional)

Note to drafters:  This clause may not be required if acquiring further quantities of equipment already held by Defence (and safety data is already held).  If not required, the heading should be retained and ‘(Not used)’ added at the end of the heading.  Delete all clauses below the heading.

Each of the following clauses should be reviewed, and amended or deleted as applicable.  For new systems, when safety data is not already held and operator and support manuals are unlikely to have sufficient detail, drafters may consider adding a Materiel Safety Assessment.  For details, refer to DID-ENG-SOL-MSA in the ASDEFCON (Complex Materiel) Volume 2 template.

For all new or modified designs, including in relation to clauses 4.1 and 4.2 as applicable, the Contractor shall analyse the risks to health and safety in the Supplies and for interfaces to the Supplies, and ensure that those risks have been eliminated so far as reasonably practicable, and that any remaining risks are reduced so far as reasonably practicable.

Note:  The following clause is applicable to imported components and Technical Data, where the standards and regulations differ from that required by the WHS Legislation.

The Contractor shall review the Technical Data to be provided as Supplies (eg, operator and maintenance manuals) and, as applicable, amend procedures, warnings, and cautions within that Technical Data to ensure that risks to health and safety are able to be reduced so far as reasonably practicable, and to ensure compliance with WHS Legislation.

The Contractor shall, with each item of the Supplies offered for Acceptance, provide the safety information (eg, an applicable safety case report, copies of design certifications, equipment operator manuals, analysis results, calibration records and test reports) necessary to address the requirements of clause 12.4.11 of the COC.

Note to drafters:  If registration of design is applicable to the Supplies, ensure that the Specification (Annex A) includes the optional clause for the registration of the design of plant.

If the Supplies include plant that requires registration of design under the WHS Legislation, the Contractor shall:

if the design is not already registered, obtain the registration of design from a relevant regulator and provide this information to the Commonwealth in sufficient time for review prior to the Supplies being offered for Acceptance;

attach a data plate to the relevant item(s) of plant (or in a circumstance where it is not practicable to attach the data plate to an installed item of plant, the data plate is to be affixed in a prominent place in the vicinity of the plant), which includes:

the Design Registration Number (DRN);

the date of issue of the DRN;

the name of the Commonwealth, State or Territory regulator that issued the DRN; and

if applicable, a unique plant registration number, and

provide to the Commonwealth, on or prior to the delivery of the relevant item(s), all applicable documentation that details mandatory maintenance activities and inspections that will be required to ensure the plant is and remains, so far as is reasonably practicable, without risks to health and safety, including those assurance activities required by the WHS Legislation and/or a relevant code of practice.

System Security (Optional)

Note to drafters:  This clause aims to collect information used to obtain Security Authorisations for the Supplies, or to update Security Authorisations for systems that will interface with the Supplies.  The Commonwealth uses the CSAI to prepare those documents needed to obtain Security Authorisations.

As drafted, these clauses address Cyber Security only.  For a broader scope, refer to the ASDEFCON (Complex Materiel) Volume 2 template for system security clauses and DIDs.

Depending upon the nature of the procurement, drafters may find it preferable to replace the generic terms below with the specific equipment and/or Software being procured.

Drafters should delete the note to tenderers below if the scope of this requirement is sufficiently bounded to enable tenderers to properly understand the scope and to tender a suitable price.

Note to tenderers: For the purposes of tendering, the tenderer should assume that the primary items of equipment and/or Software being offered will need to be analysed and have a CSAI delivered.  During negotiations, the exact items of Supplies to be included within the scope of this clause will be agreed with the preferred tenderer(s).

The Contractor shall analyse the Cyber Security-related characteristics for all Supplies that are:

Information and Communications Technology (ICT) Equipment;

Operational Technology (OT) Equipment; or

Software.

The Contractor shall develop Cyber Security Assessment Information (CSAI) for the Supplies identified in clause 4.4.1 in accordance with DID-ENG-SOL-CSAI-1.

Option A: Specify a delivery time for the CSAI in the SOW. Within [...INSERT PERIOD, EG, '60'...] Working Days following the ED, the Contractor shall deliver the CSAI to the Commonwealth Representative for Approval.

Option B: Specify delivery of the CSAI as part of the Technical Data in the Supplies. The CSAI shall be delivered as part of the Technical Data package for the Supplies, to be delivered in accordance with the Price and Delivery Schedule.

Additional Engineering and Design Information (Optional)

Note to drafters:  If additional information is required to enable the introduction of new equipment (hardware and Software) they can be inserted here.  For example, if new equipment requires access to the radiofrequency spectrum, the need to complete an Equipment Certification to Access Radiofrequency Spectrum (ECARS) form may be added.

Not used.

Integrated Logistics Support (Optional)

Note to drafters: This clause may not be required for contracts that involve the repeat purchase of items already held by Defence, when there is no need for new training courses, Codification Data, or new disposal requirements.  Note that the Price and Delivery Schedule will require the delivery of Support Resources, whether this clause is included or not.

Implementation of Support Resources (Optional)

Note to drafters: This clause is optional as the Contractor is required to deliver Supplies in accordance with the P&DS; however, it may be included to ensure that related work is identified.  If not required, then the clauses can be deleted and the heading annotated as ‘(Not used)’.

The Contractor shall deliver the Support Resources (ie, including Spares, special-to-type Packaging, Training Equipment and S&TE) to the locations detailed in the Price and Delivery Schedule.

The Contractor shall install any Training Equipment and S&TE that needs to be installed into Commonwealth Facilities, as detailed in the Price and Delivery Schedule and, if applicable, the Approved SIP.

Training (Optional)

Note to drafters:  If the Contractor will not provide Training as a deliverable, or if the preparation for Training will be relatively simple, then a TNGRR may not be required and the clauses below the heading can be deleted and the heading annotated as ‘(Not used)’.  Note that a TNGRR may be held prior to Defence-delivered Training or Contractor-delivered Training.

Option: Include this option to hold a TNGRR before Contractor or Defence-delivered Training. After delivery (and installation if applicable) of Training Equipment and Training Materials, and prior to the conduct of any Training required to be provided by the Contractor, the Contractor shall conduct a TNGRR with the Commonwealth Representative. The Contractor shall conduct the TNGRR, as an extraordinary meeting in accordance with clause 3.4, to review the readiness of Training course design, Training Materials, Training Equipment, classrooms or other facilities, instructors and students, and to confirm that all necessary elements are ready to enable Training to commence.

Note to drafters: If the Contractor is to deliver Training Courses ensure that this requirement is listed in the draft Price and Delivery Schedule with sufficient detail to enable tender pricing (ie, identify the types of trainee (eg, ‘operator’) and locations).  Amend if required.

Option: Include this option for Contractor-delivered Training. Amend the details of Commonwealth venues. The Contractor shall deliver Training courses to Defence Personnel in accordance with the Price and Delivery Schedule. The Commonwealth shall provide access to the following Training venues: [INSERT DETAILS (OR REFERENCES) OF COMMONWEALTH VENUES AND PERIOD OF AVAILABILITY, AS APPLICABLE]; and [...INSERT DETAILS...]. The Contractor shall co-ordinate with the Commonwealth Representative for the enrolment of course participants, venues, and for any other Commonwealth-provided Training resources.

Codification Data (Optional)

Note to drafters:  This clause applies the policy in the Product Support Manual (PSM) Chapter 2, ‘Item Identification and Recording of Defence Logistics Assets in Support of SAP’ and Appendix 1 to NATO Standardisation Agreement (STANAG) 4177.  The clause should not be changed without the agreement of a NCB representative.  Codification is mandatory if any ‘items of supply’ meet the criteria defined in the PSM; however, this clause is optional and will not be required if it is known that applicable Supplies are already codified.

If Codification is not required, then the clauses below the heading can be deleted and the heading annotated as ‘(Not used)’.

The Contractor shall develop or update, as applicable, Codification Data that complies with the requirements of DID-ILS-TDATA-CDATA for all Supplies:

that are not codified, other than Supplies that are Software, services or data (unless any manuals are to be codified); and

that are codified but which differ from the configuration described by existing Codification Data.

At least 10 Working Days prior to the delivery of the related item(s) of Supplies, and unless otherwise agreed by the Commonwealth Representative in writing, the Contractor shall deliver (or arrange to have delivered) to the Commonwealth Representative for Approval, the Codification Data required by clause 5.3.1.

The Contractor acknowledges that Codification Data will be retained by the Australian National Codification Bureau (NCB) and may be retained by other NCBs for Codification and associated NCB functions.

If elements of Codification Data are provided to the Commonwealth:

only for the purpose of Codification, those elements of Codification Data will only be used in accordance with this clause 5.3; and

for a purpose that is in addition to Codification, those elements of Codification Data will be subject to the requirements of clause 5 of the COC and this clause 5.3.

The Contractor shall include the relevant terms of this clause 5.3 in all Subcontracts, as necessary to ensure the provision of Codification Data to the Commonwealth and other NCBs.

Disposal Requirements (Optional)

Note to drafters:  Although the information to be provided in tender responses includes disposal information, this clause allows for clarification and additional detail.

If the procurement is for additional items already held by the Commonwealth, and disposal information is known, the clause below can be deleted and the heading annotated as ‘(Not used)’.

Within 10 Working Days following the ED, the Contractor shall deliver to the Commonwealth Representative for Approval, a Disposal Requirements Report advising of any aspects of the Supplies that have special disposal requirements due to legislative, regulatory, security, environmental, health and safety, or any other restrictions.

Verification and Validation (Optional)

Final Inspection and Test (Optional)

Note to drafters:  FI&T requires the Verification that Supplies meet the requirements of the SOW, including Specifications, and provides an assurance of their quality.  FI&T may be used on its own or in conjunction with a Certified Quality Management System (refer clause 7.1).

This clause should be included if the Supplies are sufficiently complex to require a formal test process, to assure quality and to verify that specified requirements have been satisfied, or to confirm a successful installation.  FI&T can apply to all items of Supplies, not only the major items of equipment (but this could be as simple as inspection on delivery).

If this clause is included, clause 6.1.1 and the note to tenderers may be amended.  If a draft FI&TP is not required with the tender responses, delete the word ‘further’ from clause 6.1.1.  If a draft FI&TP is required (planning only) review TDR D-4.

If this option is not selected, the heading should be retained and ‘(Not used)’ added at the end of the heading.  Delete all clauses below the heading.

Note to tenderers:  Tenderers should note the requirement for FI&T to address all items of the Supplies detailed in the Price and Delivery Schedule.  The draft FI&TP is required in response to tender data requirement D-4.

The Contractor shall further develop the Final Inspection and Test (FI&T) Plan (FI&TP) that complies with the requirements of DID-V&V-MGT-FI&TP and clause 2.3.

Within [...INSERT PERIOD, EG, '10'...] Working Days following the ED, the Contractor shall deliver the FI&TP to the Commonwealth Representative for Approval.

The Contractor shall demonstrate that Supplies offered for Acceptance comply with the requirements of the Contract by the conduct of FI&T of the Supplies, in accordance with the Approved FI&TP.

At least [...INSERT PERIOD, EG, '30'...] Working Days before the conduct of any related FI&T activity, the Contractor shall review the FI&T Procedures, within the Approved FI&TP, for currency and, if applicable, deliver an update of the FI&TP to the Commonwealth Representative for Approval.

Note to tenderers:  Ideally, test and inspection procedures should be modular, to permit a failed test activity to be repeated, where possible, without repeating other parts of the test program.

The Contractor shall invite the Commonwealth Representative or representatives appointed by the Commonwealth Representative to witness all FI&T activities for the Supplies.

Unless otherwise advised in writing by the Commonwealth Representative, the Commonwealth Representative or appointed representatives shall witness all FI&T activities for the Supplies that are conducted for the purposes of Acceptance.

Unless the Commonwealth Representative has advised that it will not witness an FI&T activity in accordance with clause 6.1.6, the Contractor shall not conduct that FI&T activity in the absence of Commonwealth witnesses.

Unless otherwise agreed in writing by the Commonwealth Representative, the Contractor shall provide the Commonwealth with at least [...INSERT PERIOD, EG, '20'...] Working Days advance notice of the start date and time of all FI&T activities for the Supplies.

Following each FI&T activity the Contractor shall prepare, in accordance with the Approved FI&TP, a FI&T Report (FI&TR) to report on the outcomes of the FI&T activity, and deliver the FI&TR to the Commonwealth Representative for Approval before offering the relevant Supplies for Acceptance.

The Contractor shall make reference to the applicable Approved FI&TR when Supplies are offered for Acceptance.

Option: This clause should be included when sampling items, out of a large set of identical Supplies, is required for FI&T. The Contractor shall apply to the Supplies the sampling procedures of AS 1199:1988, ‘Sampling procedures and tables for inspection by attributes’ or AS 2490:1981, ‘Sampling procedures and charts for inspection by variables for percent defective’, as appropriate, or other recognised international sampling standard agreed by the Commonwealth Representative.

Option: This clause should be included when test equipment is to be used. The Contractor shall ensure that inspection, measuring and test equipment used in the performance of work under the Contract is calibrated and associated documentation maintained, in accordance with AS/NZS ISO 10012:2004, or other recognised international calibration standard agreed by the Commonwealth Representative.

Test Readiness Reviews (Optional)

Note to drafters:  If the Supplies or the complexity of the FI&T process warrants it, a TRR may be conducted prior to FI&T activities.  If TRRs are not required, then the heading should be retained and ‘(Not used)’ added at the end of the heading.  Delete all clauses below the heading.

Unless otherwise agreed by the Commonwealth Representative, prior to the commencement of each FI&T activity the Contractor shall complete a Test Readiness Review (TRR) in conjunction with the Commonwealth, as an extraordinary meeting held in accordance with clause 3.4, which:

confirms the completeness of FI&T Procedures;

assures that the relevant element of the Supplies is ready for the FI&T activity;

confirms that any Commonwealth resources required are available and prepared for the FI&T activity; and

confirms that the Contractor is prepared for the FI&T activity.

The Contractor shall not conduct any FI&T activity unless the Commonwealth has agreed, in writing, that the relevant TRR has been satisfactorily completed.

Quality Management (Core)

Notes to drafters:  Quality of the Supplies may be assured by:

- controlling the production process and relying on the work being conducted under a Certified QMS, without the conduct of FI&T;

controlling the production process by relying on a Certified QMS, supported by the conduct of FI&T (under clause 6.1); or

the FI&T of the Supplies (under clause 6.1) without relying on a QMS.

A Certified QMS alone may be assessed as adequate to assure Quality during production of the Supplies (or to provide assurance when the Supplies were manufactured before ED).

Benefits of selecting clause 7.1, for a Certified QMS, are that:

- the Supplies will (or should) be produced under quality-controlled conditions; and

the Commonwealth gains the right to conduct audits and surveillance of production processes, which includes production process records and product test records.

The disadvantage of a Certified QMS is the potential exclusion of tenderers that do not have, and do not wish to bear the cost of establishing, a Certified QMS.  Drafters may need to consider the potential implications (eg, industry responses) should the cost of a Certified QMS not be justified.  Note that requiring a new QMS to be Certified, when Supplies have already been produced, has little value.

Selecting the method of assuring Quality will depend on:

- the value of ensuring that a Certified QMS is applied to the production of the Supplies, and whether the Commonwealth requires visibility of any such QMS; and

the potential benefit of reducing the amount of FI&T effort needed.

The three options, and the clauses to select for each option, are as follows:

Option 1:  Quality is assured through a Certified QMS.

1.	The Contractor is required to have a Certified QMS but not a Contract-specific Quality Plan; the Commonwealth can audit the Contractor’s QMS and undertake process and product audits, but the Commonwealth does not require FI&T of the Supplies before Acceptance.  This option is appropriate for non-critical Supplies with a mature production environment.  This option is selected using clause 7.1, and deleting clauses 6.1 and 6.2 (FI&T not being required in this case).  It avoids the cost of FI&T when this is not warranted in the circumstances of production controlled by a Certified QMS.

Option 2:  Quality is assured through a Certified QMS and FI&T.

2.	The Contractor is required to have a Certified QMS but not a Contract-specific Quality Plan; the Commonwealth can audit the Contractor’s QMS and undertake process and product audits, and the Commonwealth also requires FI&T of the Supplies before Acceptance.  This option is appropriate for complex Supplies where Quality management during production is critical, and where demonstration by FI&T is also necessary to confirm that Contract requirements have been met.  This option is selected using clauses 6.1, 6.2 if applicable, and 7.1.

Option 3:  Quality is assured through FI&T only.

3.	There is no requirement for the Contractor to have a Certified QMS; the Commonwealth’s rights for Quality audit and surveillance (under the COC clause for Commonwealth Access) are removed, and the Quality of the Supplies will be assured through the Verification activities of FI&T.  This option is appropriate when a Certified QMS is not assessed as necessary due to the nature of the Supplies, their production environment (eg, already produced) or their application, and when FI&T is assessed as sufficient to provide Quality Assurance.  This option is selected by deleting clause 7.1 and including clause 6.1, and clause 6.2 if applicable.

If the Supplies have potential to have been manufactured before the ED, clause 7.1.5 requires proof that the Certified QMS was applied to the manufacture of the Supplies.

Contractor Quality Management Responsibilities (Optional)

Note to drafters:  These clauses are for use when Quality is to be assured (ie, alone or in conjunction with FI&T) through the control of production processes by a QMS, as described by Options 1 and 2 above.

If a QMS is not required, the heading should be retained and ‘(Not used)’ added at the end of the heading.  Delete all clauses below the heading.

The Contractor shall have a Quality Management System (QMS) Certified to AS/NZS ISO 9001:2016, Quality Management Systems – Requirements at the ED, or other internationally accepted equivalent standard as agreed by the Commonwealth Representative.

The QMS shall have a Certification scope appropriate for the nature of the Supplies.  The Certification scope need not include design and development activities if these are not required in the execution of the Contract.

The Contractor shall maintain and apply the QMS specified in clause 7.1.1 to the production of the Supplies and shall notify the Commonwealth Representative of any changes to the Certification status of the Contractor.

The Contractor shall ensure that all work performed under a Subcontract meets the requirements of the QMS to be applied by the Contractor under clause 7.1.

If all or part of the Supplies have been manufactured or partly manufactured prior to the ED, the Contractor shall demonstrate to the Commonwealth Representative’s satisfaction, before offering these Supplies for Acceptance, that a QMS meeting the requirements of this clause 7.1 was established prior to this manufacture, and maintained and applied throughout this manufacture.

During progress of work under the Contract, the Commonwealth may at its discretion perform Audit and Surveillance activities in relation to the work performed, including any of the following:

System Audit;

Process Audit; or

Product Audit.

If at any time the Commonwealth Representative determines by Audit and Surveillance in accordance with this clause 7.1 or otherwise that, in relation to the production of the Supplies:

the QMS applied no longer conforms to the Certified QMS; or

the products produced do not conform to the Specification,

then the Commonwealth Representative may notify the Contractor in writing of the details of the non-conformance and require the Contractor to correct the non-conformance within the period specified in the notice.

The Contractor shall take whatever action is necessary to correct a Quality System / process / product non-conformance within the period specified in the notice issued pursuant to clause 7.1.7 or within any period agreed in writing by the Commonwealth Representative, and shall notify the Commonwealth Representative immediately upon taking corrective action.  The Commonwealth may perform an Audit to verify that the non-conformance has been corrected.

Non-Conforming Supplies (Core)

If the Contractor seeks to use non-conforming materials or work in the Supplies, it shall develop and deliver to the Commonwealth Representative, for Approval, an Application for a Deviation that complies with the requirements of DID-PM-MGT-AFD and clause 2.3, together with all supporting documentation.

The Contractor shall deliver each Application for a Deviation to the Commonwealth Representative in sufficient time to enable the Contract requirements to be met should Approval be denied.

The Contractor shall comply with any conditions specified in the Approved Application for a Deviation, including any time limits on the use of non-conforming materials or work, limits to the scope of application, and any monitoring and remediation requirements.

Any Approval given by the Commonwealth Representative for the use of non-conforming materials or work shall not release the Contractor from due performance of any of its obligations under the Contract, except to the extent specifically set out in the Approved Application for a Deviation.

Health, Safety and Environment (Core)

Problematic Substances and Problematic Sources (Core)

Problematic Substances (Core)

The Contractor shall not deliver Supplies containing or emitting a Problematic Substance, which may affect the health or safety of persons who may be exposed to the Problematic Substance, unless the Problematic Substance is Approved and identified in, and is only used for the purposes specified in, Annex C.

Option: Include the following clauses when the Contract involves work on Commonwealth Premises (eg, for installations) that could involve Problematic Substances. The Contractor shall not use, handle or store a Problematic Substance on Commonwealth Premises, unless the Problematic Substance and the purpose for which it is to be used, handled or stored, is Approved. When Approved Substances are to be brought onto Commonwealth Premises by the Contractor, the Contractor shall notify the Commonwealth Representative of the proposed maximum quantities or volumes (as applicable), and location(s), at least 10 Working Days before the Approved Substances are to be brought onto Commonwealth Premises.

The Contractor shall deliver to the Commonwealth Representative, with any request for Approval of an additional Problematic Substance, a Safety Data Sheet (SDS) that complies with the requirements of DID-PM-HSE-SDS, except when the applicable SDS exists within the Australian ChemAlert database and the Contractor identifies that SDS to the Commonwealth Representative in writing, by reference to its unique record within that database.

Problematic Sources (Optional)

Note to drafters:  This clause is to be included if work on Commonwealth Premises requires the use of a Problematic Source.  If not required, replace the following clauses with ‘Not used’.  If the need for the clause is unclear, the clause may be included in the RFT with the following note to tenderers.  Refer to the SOW Tailoring Guide for more information.

Note to tenderers:  The following clause shall be included in the resultant Contract if the Contract involves work on Commonwealth Premises that will require the use of a Problematic Source.

Where work performed under the Contract on Commonwealth Premises requires the use of a Problematic Source, the Contractor shall only use the Problematic Source where the Problematic Source and the purpose for which it is to be used are Approved by the Commonwealth Representative.

Option: Include this option if the Commonwealth may supply an item containing a Problematic Source to the Contractor. Where work performed under the Contract involves the use of a Problematic Source supplied by the Commonwealth (or a person on behalf of the Commonwealth), the Commonwealth shall provide the Contractor with details of the Problematic Source sufficient to enable compliance with the applicable WHS Legislation.

Environmental Management (Optional)

Note to drafters:  If environmental issues / risks may be relevant to the Contract (eg, during installation work or FI&T), then the clauses below facilitate compliance with the COC if the Contractor is to perform Services on Commonwealth Premises with potential environmental issues.  If not required, the heading should be retained and ‘(Not used)’ added at the end of the heading.  Delete all clauses below the heading.

The Contractor acknowledges that the environmental management requirements of this clause 8.2 apply to the performance of work on Commonwealth Premises.

Without limiting the Contractor’s obligations at law and under clause 12.5 of the COC, the Contractor shall ensure that all work to be performed on Commonwealth Premises is performed in accordance with any environmental requirements:

set out in the [...INSERT EG, the Environmental Management Plan for the Commonwealth Premises...]; and

advised by the Commonwealth or an Associated Party at the Commonwealth Premises.

Work Health and Safety (Core)

The Contractor shall perform all work under the Contract in accordance with clause 12.4 of the COC.

Note to drafters:  The following option is to be included when work will be performed on Commonwealth Premises (eg, for installation and/or the FI&T of Supplies).

Option: For when work will be performed on Commonwealth Premises. The Contractor shall, upon the request of the Commonwealth Representative, provide evidence of: any safety-related permits, regulatory approvals or other Authorisations that the Contractor or Subcontractors are required by law to obtain and maintain; and any safety risk assessments, work procedures and associated control measures, applicable to the work carried out, or proposed to be carried out, on Commonwealth Premises. The Contractor shall ensure that Contractor Personnel who will perform work on Commonwealth Premises participate in any safety-related site briefings that are made available by Defence. The Contractor shall ensure that Contractor Personnel attending the safety-related site briefings sign an attendance or safety briefing form, as applicable. Note to drafters: For work carried on Commonwealth Premises, the Contractor is to be informed of the hazards to WHS in the work area (eg, asbestos in facilities where Supplies will be installed) and drafters need to include and tailor Annex D to the SOW to identify those hazards. The Contractor acknowledges that Annex D to the SOW provides a list of known hazards present on Commonwealth Premises where work may be performed under the Contract (‘the applicable Commonwealth Premises’). If the Contractor is in doubt as to the location of a hazard at the applicable Commonwealth Premises, the Contractor shall perform its obligations under the Contract on the basis that the hazard is present, unless and until it is verified that the hazard is not present. If the Contractor discovers a hazard to WHS, additional to those identified in Annex D, the Contractor shall promptly notify the Commonwealth Representative of the hazard, take all reasonable steps to eliminate or minimise the associated risks, and then notify the Commonwealth Representative of the steps taken.

Incident Reporting and Remediation (Core)

The Contractor shall report, in accordance with the Defence Safety Manual, Work Health and Safety Event (Incident) Reporting Policy and Guidance, any Notifiable Incident that involves:

Contractor Personnel on Commonwealth Premises;

Commonwealth Personnel at Contractor Premises; or

Contractor Personnel on Contractor Premises where the incident arises out of the conduct of the Commonwealth’s business or undertaking (including in connection with a Commonwealth specified system of work).

The report provided under clause 8.4.1 shall include the provision of a completed Department of Defence Form AE527 (as amended or replaced from time to time), or be provided using the Sentinel Event Kiosk on the Defence Protected Network (if applicable).

The Contractor shall, in respect of any Notifiable Incident arising out of, or in connection with the Contract:

if a Notifiable Incident occurs on Commonwealth Premises, preserve the incident site until the Commonwealth regulator has confirmed that the site may be released (as advised either directly or through the Commonwealth);

immediately provide the Commonwealth Representative with a copy of the notice required to be provided to the relevant Commonwealth, State or Territory regulator;

promptly provide the Commonwealth Representative with a copy of any investigation report relating to the Notifiable Incident;

promptly provide the Commonwealth Representative with copies of any notice or other documentation issued by the relevant Commonwealth, State or Territory regulator; and

within 10 Working Days of the date of notification to the relevant Commonwealth, State or Territory regulator, provide the Commonwealth Representative with a summary of the related investigations, actions to be taken, and any impact on the Contract that may result from the Notifiable Incident.

The Commonwealth shall immediately inform the Contractor of any Notifiable Incident involving Contractor Personnel on Commonwealth Premises, of which it is aware, and provide the Contractor with a copy of the notice that is provided by the Commonwealth to the Commonwealth regulator about the Notifiable Incident.