DATA ITEM DESCRIPTION

DID NUMBER:	DID-ENG-DES-HSIAR-V5.4

TITLE:		HUMAN SYSTEM INTEGRATION ASSURANCE REPORT

DESCRIPTION and intended use

The Human System Integration (HSI) Assurance Report (HSIAR) describes the implementation, progress and results of the activities undertaken within the Contractor's HSI Program, including by providing program planning updates and describing how the outcomes address the SOW requirements (including the Specifications at Annex A to the SOW).  It provides an evidence-based argument that HSI activities have been effectively implemented under the Contract in accordance with the Approved HSI Program Plan (HSIPP).

The Contractor uses the HSIAR to present progress on the elements of the HSI program up to Final Acceptance.

The Commonwealth uses the HSIAR to monitor progress of the HSI program and assess its ability to meet the SOW objectives up to Final Acceptance.

INTER-RELATIONSHIPS

The HSIAR is subordinate to the following data items, where these data items are required under the Contract:

HSIPP;

Systems Engineering Management Plan (SEMP); and

Integrated Support Plan (ISP).

The HSIAR interacts with the following data items, where these data items are required under the Contract:

System Specification (SS) for each different type of Mission System;

Support System Specification (SSSPEC);

the safety-related data items (eg, Safety Case Report (SCR), Materiel Safety Assessment (MSA), Hazard Analysis Report (HAR) and Hazard Log (HL));

Task Analysis Report (TAR);

Performance Needs Analysis Report (PNAR); and

Verification and Validation (V&V) data items, such as the V&V Plan (V&VP), Verification Cross Reference Matrix (VCRM), Acceptance Test Plans (ATPs), and Acceptance Test Reports (ATRs).

The HSIAR also summaries the information contained in the HSI Risks, Assumptions, Issues, Dependencies, Opportunities and Constraints (RAIDOC) Register (HSIRR), if an HSIRR is required under the Contract.

Applicable Documents

The following documents form a part of this DID to the extent specified herein:

|  | Refer to the HSI-related standards identified in the HSI clause of the SOW and in the specifications attached at Annex A to the SOW. |
| --- | --- |

Preparation Instructions

Generic Format and Content

The data item shall comply with the general format, content and preparation instructions contained in the CDRL clause entitled ‘General Requirements for Data Items’.

The data item shall include a traceability matrix that defines how each specific content requirement, as contained in this DID, is addressed by sections within the data item.

When the Contract has specified delivery of another data item that contains aspects of the required information, the HSIAR should summarise these aspects and refer to the other data item.

Specific Content

The HSIAR shall describe the activities undertaken within the Contractor's HSI Program, and describe how the outcomes address the Contract requirements, including:

summarising the purpose and scope of HSI work conducted, including:

describing the aim and technical purpose of the HSI Program;

outlining the scope and structure of the HSIAR, including identifying the reporting period covered by the HSIAR;

providing an overview of each different type of Mission System, including the associated boundaries and users;

providing an overview of the Support System from an HSI perspective and any Developmental Support System Components, including the associated boundaries and users;

identifying the HSI-related activities and deliverables expected at specific milestones (eg, at each of the engineering-related and ILS-related MSRs); and

describing the HSIAR’s relationship to other project disciplines and documents, such as the SCR, VCRM, and design documentation for the various systems and components);

summarising the HSI work performed during the reporting period, including:

describing the approach taken and activities performed to make functional allocation decisions;

describing the HSI processes actually performed, including the approach taken, the detailed activities that have been completed in accordance with the Approved HSIPP, and any deviations away from the HSIPP and the associated rationale;

describing the activities and/or analyses that have been conducted to ensure that the evolving design remains acceptable from an HSI perspective and, if an HSIRR is required by the Contract, to address and mitigate the HSI considerations identified in the HSIRR; and

providing a summary of the key HSI risks, issues and opportunities, cross-referring to the latest release of the HSIRR, if an HSIRR is required by the Contract;

summarising the conclusions made from the work conducted against the Contract requirements during the reporting period, including:

providing an overview of the HSI-related specification requirements in the Functional Baselines (FBLs) and the associated performance outcomes from a usability perspective, including any derived requirements and performance outcomes addressed through the HSI program (‘HSI Requirements’);

providing an overview of how the HSI Requirements will be Verified and Validated;

providing Objective Evidence against the HSI Requirements, including references to, and summary of, any Verification activities and test reports completed;

describing any trade-offs made between requirements, particularly where the trade-off results in a non-compliance with the HSI Requirements or a safety-related issue; and

quantifying any non-compliances against the HSI Requirements, including providing a justification as to what the impact to the Contract and/or the Supplies may be, and where activities are ongoing to resolve any non-compliances, describing the mitigations to resolve them;

summarising how the HSI work conducted has supported the wider development activities for the Mission System(s) and Support System, including:

describing how any safety-related HSI risks or issues have been mitigated and / or transferred to the Hazard Log;

describing how HSI will contribute, or has contributed, to the production of the SCR;

describing the interactions with the maintainability analysis activities under the Integrated Reliability, Maintainability and Testability (IRMT) program;

describing the interactions with the task analysis activities under the Integrated Logistic Support (ILS) program; and

describing any other relevant interactions with other system development activities; and

providing conclusions on the status and progress of the HSI program throughout the Contract (at each MSR), and providing recommendations for subsequent steps and activities.

To the extent not addressed through the Approved HSIPP, the HSIAR shall identify:

the tailoring of the HSI-related process standards identified in the HSI clause of the SOW or in the Approved HSIPP; and

the tailoring of the HSI-related product standards identified in the specifications at Annex A to the SOW.