ASDEFCON (SUPPORT SHORT)

Version V3.2

Statement of Work Tailoring Guide

Authority

This Guide does not create procurement policy.  This guide may refer to mandatory procurement policies that are applicable to the ASDEFCON (Support Short) templates.  Any mandatory procurement guidance referred to in this guide is sourced from appropriate legislation and mandatory Commonwealth and Defence policy.

Note to Defence Staff and External Agencies

Defence staff and external agencies intending to use the associated Australian Standard for Defence Contracting (ASDEFCON) Statement of Work (SOW) templates will need to tailor the templates to their specific procurement requirements, and should seek appropriate professional guidance as required.

Disclaimer

The information in this publication is provided by Defence for the purpose of disseminating guidance to staff.  While every effort has been made to ensure that the guidance in this publication is accurate and up-to-date, independent skill and judgment should be exercises before relying upon it.  This publication is not a substitute for independent professional advice and users’ external to Defence should obtain appropriate advice relevant to their particular circumstances.

Defence does not make any representation or warranty about the accuracy, reliability, currency or completeness of any material contained in this publication and nothing in this publication should be considered a representation by the Commonwealth.  In publishing this information, Defence do not warrant that the information will be used in any particular procurement process.  Defence is not liable for any loss resulting from any action taken or reliance made on any information or material in this publication (including, without limitation, third party information).

Copyright Notice

Commonwealth of Australia 2025

With the exception of the Commonwealth Coat of Arms, this publication is licensed under a Creative Commons Attribution-NonCommercial 4.0 International Licence.

This publication should be attributed as the ’ASDEFCON (Support Short) SOW Tailoring Guide’.

Use of the Coat of Arms

The terms under which the Coat of Arms can be used are detailed on the Commonwealth Coat of Arms website.

Feedback

All feedback on this publication and suggestions for improvement should be sent to:

ASDEFCONSOW.Support@defence.gov.au

Amendment Record

| Version | Release Date | Description of Amendments |
| --- | --- | --- |
| 1.0 | April 2012 | Initial release |
| 1.1 | March 2016 | update for template version 1.1 |
| 1.2 | November 2019 | update for template version 1.2 |
| 2.0 | October 2020 | update for template version 2.0 |
| 3.0 | April 2023 | update for template version 3.0 |
| 3.2 | July 2025 | update for template version 3.2 |

Table of Contents

page

Using the Template and SOW Tailoring Guide	vi

Purpose and Scope	vi

Further Help	vi

Definitions, Acronyms and Abbreviations	vi

Referenced Documents	vi

Application of ASDEFCON (Support Short)	vii

Template Selection	viii

Providing Advice to Tenderers	viii

About the Conditions of Tender	ix

About the Conditions of Contract	ix

About the SOW	ix

Data Item Descriptions	xi

Performance Measures	xii

Tailoring the Draft Statement of Work	xii

Template and SOW Tailoring Guide User Tips	xiii

Recommended Tailoring and Development Approach	xiii

Summary of ASDEFCON Guiding Principles	xv

Word Processing Tips	xvi

ASDEFCON (SUPPORT SHORT) STATEMENT OF WORK – Tailoring Guidance	1

1.	Scope	1

1.1	Purpose	1

1.2	Background – For Information Only	1

2.	General Requirements	2

2.1	Scope of Work	2

2.2	Rate of Effort	3

2.3	Deliverable Data Items	4

3.	Support Services Management	5

3.1	Support Services Planning	5

3.2	Contract Reporting	6

3.3	Contract Performance Reviews	7

3.4	Services Performance Reviews	8

3.5	Administrative Arrangements for Reviews	9

3.6	Ad Hoc Meetings	9

3.7	Subcontractor Management	9

3.8	Co-ordination and Co-operation	10

3.9	Maintenance of Contractual Documents	11

3.10	Contractor Managed Commonwealth Assets and Government Furnished Services	11

3.11	Technical Data and Software Rights Management	13

3.12	Defence Security Compliance	15

3.13	Quoting for Survey and Quote Services	16

3.14	Remediation	16

3.15	Australian Industry Capability	17

3.16	Indigenous Participation	18

4.	Operating Support	19

4.1	General Requirements for Help Desk Services	19

4.2	Help Desk Service Request Logging	21

4.3	Service Request Investigation and Resolution	21

4.4	Service Request Closure	22

5.	Engineering Support	23

5.1	General Requirements for Engineering Services	24

5.2	Engineering Organisation and System Compliance	25

5.3	Configuration Management	26

5.4	Engineering Investigations	28

5.5	Technical Instruction Development	30

5.6	Software Updates	30

5.7	System Safety	31

5.8	System Security	32

6.	Maintenance Support	34

6.1	General Requirements for Maintenance Services	34

6.2	Maintenance Organisation and System Compliance	35

6.3	Contractor Maintenance Management System	36

6.4	Authority to Fit	37

6.5	Cannibalisation	38

6.6	Beyond Economic Repair and Beyond Physical Repair	38

6.7	Maintenance Investigations	38

6.8	Implementing Non-Standard Repairs and Deviations	39

6.9	Incorporating Modifications, Alterations, and Technical Instructions	39

7.	Supply Support	41

7.1	General Requirements for Supply Services	41

7.2	Supply Management System	42

7.3	Requirements Determination	43

7.4	Procurement of Non-Repairable Items	44

7.5	Care for Contractor-Held Stock Items	44

7.6	Delivery of Stock Items	45

7.7	Disposal	45

8.	Training Support	47

8.1	General Requirements for Training Services	47

8.2	Training Scheduling and Panelling	48

8.3	Course Joining Instructions	48

8.4	Training Venues	48

8.5	Training Equipment	49

8.6	Training Materials	49

8.7	Training Assessment	50

8.8	Post Training Reporting	50

8.9	Maintenance of Training Materials	50

9.	Support Resources	52

9.1	Personnel	52

9.2	Technical Data	53

9.3	Support and Test Equipment and Training Equipment	54

9.4	Packaging	55

10.	Quality Management	56

10.1	Contractor Quality Responsibilities	56

10.2	Quality Management Planning	57

10.3	Quality Systems, Process and Product Non-Conformances	57

10.4	Commonwealth Representative Approval of Non-Conforming Services	57

11.	Health, Safety and Environment	58

11.1	Problematic Substances and Problematic Sources	59

11.2	Environmental Management	62

11.3	Work Health and Safety	63

11.4	Incident Reporting and Remediation	65

STATEMENT OF WORK ANNEXES	68

Introduction	68

SOW Annex A – List of Products Being Supported	68

SOW Annex B – Mandated Defence Information System Use	69

SOW Annex C – Contract Data Items	70

SOW Annex D – Training Course Details	70

ASDEFCON (SUPPORT SHORT) CONTRACTING SCENARIOS	1

1.	Introduction	1

1.1	Purpose	1

1.2	Background	1

2.	Contract Examples and Contracting Requirements	1

2.1	Example #1	1

2.2	Example #2	2

2.3	General Requirements and Scope	2

2.4	A Word Picture	2

3.	ASDEFCON (Support) Comparison	4

3.1	Comparison	4

3.2	Statement of Work	5

3.3	Conditions of Contract	9

Using the Template and SOW Tailoring Guide

Purpose and Scope

The Australian Standard for Defence Contracting (ASDEFCON) template, ASDEFCON (Support Short), is a versatile template used for drafting moderate to low complexity support contracts with the purpose of providing Services to support the sustainment of Defence materiel, including Repairable Items (RIs), some subsystems of more complex Materiel Systems, and stand-alone equipment.  This versatility requires drafters to tailor the clauses of the template for each specific application.

The purpose of this Statement of Work (SOW) Tailoring Guide (‘Tailoring Guide’) is to provide drafters with guidance for selecting optional components (eg, clauses and annexes) and for tailoring the template for individual program needs.

The scope of this Tailoring Guide covers the main body of the SOW while providing some guidance to other elements of the template (eg, SOW Annexes and Data Item Descriptions) where necessary.  Drafters should also refer to the ‘notes to drafters’ embedded within the template.  The SOW templates and this Tailoring Guide should be read and used together.

Further Help

In addition to this Tailoring Guide, further advice regarding ASDEFCON (Support Short) may be sought from:

your Commercial Division representative; and

CASG Commercial Division help desks:

ASDEFCON SOW Policy: asdefconsow.support@defence.gov.au

ASDEFCON and Contracting Initiatives: procurement.ASDEFCON@defence.gov.au

Definitions, Acronyms and Abbreviations

Capitalised terms, acronyms and abbreviations used herein have the meanings given in clauses 1 to 3 of the Glossary at Attachment C to the ASDEFCON (Support Short) draft conditions of contract (COC).

The table below lists those acronyms and abbreviations that are frequently used in this Tailoring Guide that may be in addition to those listed in the Glossary.

| Abbreviation | Description |
| --- | --- |
| DOR | Description of Requirement |
| MSA | Materiel Sustainment Agreement |
| OCD | Operational Concept Document |
| SPS | Support Procurement Strategy |

The table below lists those definitions used in this Tailoring Guide that are in addition to those listed in the Glossary.

| Term | Definition |
| --- | --- |
| Contract (Acquisition) | means a separate contract that was or is being used to acquire Products. Used to distinguish an acquisition contract from the Contract when both are being discussed. |
| Contract (Support) | has the meaning of Contract in the ASDEFCON (Support Short) Glossary. Used to distinguish the Contract from an acquisition contract when both are being discussed. |

Referenced Documents

Documents referenced in the SOW Tailoring Guide and the ASDEFCON (Support Short) templates are listed under Attachment C of the COC.  The table below lists additional referenced documents used in this SOW Tailoring Guide.

| Reference | Description |
| --- | --- |
| CTSTG | ASDEFCON Contract Template Selection and Tailoring Guide |
|  | ASDEFCON (Support) SOW Tailoring Guide |
| SOGMS | ASDEFCON (Standing Offer for Goods and Maintenance Services) template |
|  | PBC Guide for ASDEFCON (Support Short) |
| 2019 DPIP | 2019 Defence Policy for Industry Participation |
| 2024 DIDS | 2024 Defence Industry Development Strategy |

Application of ASDEFCON (Support Short)

The ASDEFCON (Support Short) SOW template was developed to assist System Program Offices (SPOs) and other procurement teams to prepare the SOW that underpins the Request for Tender (RFT) and, ultimately, a Contract for Services to support moderate to low complexity Defence materiel / equipment.

Support contracts can arise under a number of different circumstances, including where:

a Contract (Acquisition) and a Contract (Support) are awarded to the same tenderer (ie, the successful tenderer becomes both the acquisition and support contractor);

the Services are direct sourced from the contractor from whom the Commonwealth previously procured the materiel / equipment;

the Commonwealth decides to request tenders for a new Contract (Support) following an existing Contract (Support), or when Defence was providing in-house support; and

the Commonwealth decides to follow a Contract (Acquisition) with a number of specialised contracts; for example, a fleet of major systems may be supported using an ASDEFCON (Support) contract, while selected RIs and/or Support and Test Equipment will be supported using ASDEFCON (Support Short) contracts.

A contract that utilises the ASDEFCON (Support Short) template would typically provide Services to a single type or a group of similar Products.  Accordingly, the ASDEFCON (Support Short) contracts would have the characteristics and limitations described below:

- The Contract value may be a few hundred thousand dollars, or up to two million dollars per year if the complexity of the Services remains low.  There is no hard limit on Contract value but the template does not offer sufficient corporate governance for high value contracts.

The Products are RIs from complex Mission Systems or a stand-alone item of equipment that is an RI (ie, excludes ships, aircraft, armoured vehicles and similarly complex systems).  Refer to the ASDEFCON (Support) SOW Tailoring Guide, Annex A, scenarios #3 and #4.

The whole Contract is managed using a Support Services Management Plan (SSMP) or the SSMP and a Maintenance Management Plan (MMP) only.

The Contract may include complex, specialist Services (eg, non-destructive inspection) but the template does not include a regulatory / assurance framework that is generally required for larger scale, system-level Engineering and Maintenance Services.

Limited Government Furnished Services, with possible access to Defence information systems and interfaces with Defence warehousing and distribution contracts for freight.

No Government Furnished Facilities.  Contractor Personnel are not located on Commonwealth Premises but, as visitors, may still undertake the pick-up or delivery of items or perform remove / replace maintenance tasks.

The Contractor does not operate the primary Products in an operational role.

Engineering Services do not include engineering change proposals to develop major changes or Software changes.  Some related work is possible as an extension of an engineering investigation but will need to be managed using the SPO’s configuration control process.

Maintenance Services do not include work on major systems (eg, overhaul of major platforms).  This does not exclude the removal and replacement of RIs from major systems if the Contractor is responsible for the subordinate RIs.

Supply Services do not include warehousing Services for direct access by Defence personnel; however, the Contractor may store Products for Defence.

The Services do not normally include the provision of new RIs; however, these could be included as Task-Priced Services or S&Q Services.

Training Services are limited to the delivery of courses and minor updates to materials.  The template includes some course administration but not student management.

There will be few Subcontractors, due to the limited scope and value of the Contract.  Approved Subcontractor activities are managed by the Contractor without the flow down of Contract provisions for planning and reporting.  Commonwealth Access provisions still apply.

There is no separate contract work breakdown structure or schedule.  Price and payments schedules define the breakdown structure and schedules may be included in the SSMP.

Due to limited governance and limited technical oversight, the template is unlikely to suitable for highly classified work or work involving explosive ordnance.

In other situations an alternative template, may be more appropriate.  Refer to the following section for an overview of template selection and other available ASDEFCON templates.

Template Selection

For detailed guidance on template selection and tailoring, please refer to the ASDEFCON Contract Template Selection and Tailoring Guide, available from the ASDEFCON website.

The ASDEFCON (Support Short) template is selected when it best suits the needs of a procurement when compared to the other templates available.  In terms of complexity, it fits between the ASDEFCON (Support) and ASDEFCON (Standing Offer for Goods and Maintenance Services) templates.

For template selection, the ASDEFCON Contract Template Selection and Tailoring Guide (CTSTG) refers to four scenarios as guides.  These scenarios range from total contractor support (support scenario #1), to support for a single set of RIs or stand-alone equipment (scenario #4), and are detailed in Annex A to the ASDEFCON (Support) SOW Tailoring Guide.

ASDEFCON (Support) template is highly-scalable and could be applied in the situations described by support scenarios #1 or #3.  Due to the need to cater for highly-complex contracts, this template is too cumbersome for scenario #4 and many scenario #3 situations.

ASDEFCON (Support Short) was developed for contracts in support scenario #4 and less complex contracts in support scenario #3.  This template allows for a broad range of Services but few situations would include the full range of Services and ASDEFCON (Support) is more suited to such complexity.

Compared to ASDEFCON (Support), ASDEFCON (Support Short) has minimal governance arrangements for planning, reporting and insight into Contractor activities.  Selection of the larger ASDEFCON (Support) is often based on a need for greater governance.

If the needs of a specific contract exceed the ASDEFCON (Support Short) template, drafters should consider ASDEFCON (Support) or seek advice to up-scale ASDEFCON (Support Short) with clauses from ASDEFCON (Support).  However, due to the interconnections between components within each template, if any more than a small number of changes are required, it may be easier to start with the larger template and tailor down.

In less complex contracts for basic Maintenance Services and the Supply of Non-RIs for a small range of Products, ASDEFCON (Standing Offer for Goods and Maintenance Services) may be appropriate.  For further information regarding template selection, refer to the CTSTG.

Providing Advice to Tenderers

Drafters should provide tenderers with information that will assist them to submit viable and competitive bids.  Insufficient information may result in misunderstandings as to the scope of the work and increase risk, and likely cause changes to the Contract after contract award, at increased cost.

Drafters should include information on the objectives of the proposed Contract and other information that will give tenderers a comprehensive understanding of the support required.  Drafters should describe inter-relationships and interfaces between the proposed Contract and existing support.  This information is of prime importance to tenderers who are not able to cost-effectively gather this information (ie, tender costs would be disproportionate to the value of the Services and profit).

The Contract (Support) should align to the Support Procurement Strategy (SPS) or similar, a Support Concept (SC) and other procurement approval documents.  If tendered in conjunction with a Contract (Acquisition), other documents may include a Description Of Requirement (DOR).  If following a highly complex Contract (Acquisition) these documents should include the Operational Concept Document (OCD), Function and Performance Specification (FPS) and Support System Specification (SSSPEC).

When requested in-service, the draft Contract should align to in-service planning documents such as a Capability System Support Plan, Fleet Management Plan or similar.  The Contract should also be consistent with any Product Schedule for a Materiel Sustainment Agreement (MSA), although the outcomes of the Contract may only provide a contribution to these high-level requirements.

Information may be provided to tenderers in notes to tenderers and supporting background documents.  Drafters should be aware that all notes to tenderers are deleted from the draft Contract before signature.

About the Conditions of Tender

The conditions of tender (COT) and Tender Data Requirements (TDRs), annexed to Attachment A to the COT, contain the commercial and technical requirements to be addressed by tenderers.

Some TDRs seek information about the tenderers ability to provide Services, under any resultant Contract.  Other TDRs require SOW-related input; for example, using the lists of Services to structure a draft price and payment schedule.

In general, the SOW should be developed before the TDRs, so that the TDRs can be tailored to reflect the needs of the completed SOW.

About the Conditions of Contract

The conditions of contract (COC) contain the commercial provisions for the Contract and associated conditions, such as compliance with Defence and government policies and legal obligations.

When developing the SOW, drafters need to be aware of numerous COC clauses that are related to, and often need to be tailored consistently with, the SOW clauses.  The ‘related clauses’ identified against each SOW clause in this Tailoring Guide indicate the most relevant of the related COC clauses.

About the SOW

The SOW defines the Services to be provided, the Products for which the Services are to be provided, and the related scope of work that the Contractor will undertake.  Under ASDEFCON (Support Short), work is defined by:

- the clauses that form the main body of the SOW;

Annexes to the SOW; and

Approved plans required by the SOW.

Any of the above documents may also refer to recognised standards, technical manuals, quality management systems or similar to define work processes and procedural level instructions.

Figure 1 (below) illustrates the ASDEFCON (Support Short) SOW structure, including the Annexes and the Data Items Descriptions (DIDs) for data items.

When drafting ASDEFCON (Support Short) contracts, drafters need to consider the most appropriate documents for defining work requirements.  If a Service or function appears to be ‘missing’ from the body of the SOW, drafters need to confirm if the requirement is captured in an Annex or by working in accordance with an Approved plan, before considering any new clauses.

For example, ASDEFCON (Support Short) SOW clause 3.1.1 requires the Contractor to “develop, deliver and update a Support Services Management Plan (SSMP) that complies with the requirements of DID-SPTS-SSMP”.  Contractor’s plans need to be developed in accordance with the DIDs and detail the processes that will be followed.  Once the SSMP is Approved by the Commonwealth Representative, the Contractor is required to “manage and perform the Services in accordance with the Approved SSMP”.  Thus work can be defined by the Approved SSMP (or process documents referenced by the plan) rather than having detailed processes defined in the SOW.

Defining and managing work by plans accords to ASDEFCON guiding principles and allows the Contractor to adopt the industry standards best suited to the Contract.  However, in some cases it may be necessary for the SOW to be prescriptive (eg, processes defined by an ADF regulatory / assurance authority.  Drafters should confirm that processes are mandatory before including them in the SOW.

Figure 1: SOW Structure

There may be significant interactions between the Contractor, Defence units and other Defence contractors (eg, for the Defence Warehousing and Distribution System).  This interaction is recognised within the SOW via a coordination and cooperation clause.  However, it is critical that the contractual relationship between the Contractor and the Commonwealth Representative be preserved in order to avoid confusion or potential unauthorised changes to scope by well-meaning third parties.

According to ASDEFCON guiding principles the full scope of work to be performed by the Contractor in providing Services should be captured in the SOW (including work defined in Approved plans).  For example, work to implement security requirements is captured, which allows the Commonwealth visibility these costs rather than them being hidden as overheads or becoming additional charges.  However, some activities are required just to comply with the COC, such as providing evidence of insurance to the Commonwealth.  This might be considered work, but as it is not directly involved in providing or managing Services it is not included in the SOW.

As good practice, each requirement in the SOW should be specified by its own clause, or subclause, for clarity and ease of costing (ie, one function per clause can be listed in the Price and Payment Schedule).  The draft SOW is used to define Contract work and it is used by tenderers as a basis for developing their tender responses and prices.  Therefore, clear definition of scope is paramount.

Data Item Descriptions

Role and Scope

DIDs are specifications for data items to be delivered under the Contract.  Data items may include management plans, reports, schedules, configuration management data and any other required documents or data sets.  Drafters need to be aware that the need for data items varies with the scope of work and they need to be selected accordingly.  As ASDEFCON (Support Short) includes only a small number of DIDs, for planning and reporting purposes, this selection process is minimal.

All data items are invoked by clauses in the SOW.  DIDs should not duplicate information in the SOW (about work) and the SOW should not duplicate information in DIDs (about the content of data items).  To illustrate, clauses within a DID are often in the form of “The [data item] shall describe …”, whereas SOW clauses are often in the form of “The Contractor shall …”.

Scheduling of Data Items

An important consideration when drafting is the delivery schedule for each data item.  Plans are usually required before Services commence, and reports may need to be delivered with sufficient time for review prior to a meeting or before processing invoices.  Drafters should take note of how the data items will be used and amend the required delivery times in the SOW clauses.

Common DIDs

The ASDEFCON (Support Short) templates include unique DIDs as well as common DIDs reused from ASDEFCON (Support) and ASDEFCON (Strategic Materiel) templates.  All ASDEFCON (Support Short) unique DIDs have DID numbers beginning with “DID-SPTS”.

If additional DIDs are required it is preferable to reuse a DID from another template, or a nationally recognised standard (eg, Quality standards), rather than create new and unique DIDs.  This encourages a standard way of doing business between Defence and industry for all contracts.

To ensure broad applicability while minimising the need for tailoring, many DIDs are drafted to be ‘self-tailoring’, whereby certain clauses respond to tailoring elsewhere in the Contract and do not require amendment.  An example is a clause that begins ‘if the Contract requires [X] the [data item] shall include…’.  If the Contract does not require ‘[X]’ then no action is required, even though the clause was not deleted from the DID.

All DIDs, existing, reused or new, are included in the RFT as schedules to SOW Annex C.

Management Plans

The ASDEFCON (Support Short) template includes two management plans.  The SSMP is the main plan for the management of Services defined within a tailored SOW, including Quality management.  The SSMP should be concise, usually by summarising contract-specific management requirements and referring to a quality management system and technical manuals, which are accessible by the Commonwealth to provide additional detail.

An optional Maintenance Management Plan (MMP) may be specified for ASDEFCON (Support Short) contracts, particularly if an ADF regulatory / assurance authority will review the MMP.

Reports

ASDEFCON (Support Short) includes a single DID for reports, the Contract Status Report (CSR), which contains four parts.  These parts may be delivered at different times but should be delivered together when this is possible.  Considerations for scheduling delivery are:

- Part A: Contract Status – should be delivered at least annually to report on the total status of the Contract and to inform discussion at an annual review meeting, but it may also be delivered more frequently with or without a follow-on meeting;

Part B: Services Summary Report – reports on the actual provision of Services and could be delivered quarterly or six-monthly, depending on the level of expected work activity and whether Contractor performance is measured using Key Performance Indicators (KPIs);

Part C: Commonwealth Assets Stocktaking Report – required on quarterly basis to comply with Defence stocktaking policy; and

Part D:  Australian Industry Capability (AIC) Report – for contracts that include an AIC program, reports on the progress of the AIC program in terms of expenditure and, if applicable, contribution to industry capability.

Developing new DIDs

If drafters need to develop several new DIDs they should first reassess whether ASDEFCON (Support Short) is the best template or if ASDEFCON (Support) should be used instead.

Existing ASDEFCON DIDs should be reused if possible; otherwise, for new DIDs, the ASDEFCON guiding principles should be referred to for general direction and consistency, as well as staff with appropriate specialist expertise.

Performance Measures

By default, performance measurement under ASDEFCON (Support Short) is simple, using CSR Parts A and B to report on activity and achieved performance as a basis from which to assess the suitability of the Services provided.  Other passive measures, such as monitoring and reporting from Defence information management systems could also be used.

Annex E to Attachment B is optional and includes a simple Performance-Based Contracting (PBC) framework to measure and assess the outcomes of Services.  This annex defines KPIs and how measured results are converted into Adjusted Performance Scores and Performance Payments.  Guidance for the PBC framework is included within the PBC Guide for ASDEFCON (Support Short).

Tailoring the Draft Statement of Work

Tailoring ASDEFCON (Support Short) begins by selecting SOW clauses for SSCCs using optional clauses.  Additional optional clauses have been included in this Tailoring Guide.  To identify which clauses may be removed for specific circumstances, clauses have been classified as Core, Optional, and Core Option clauses.

Core clauses are always included (for the scale of contracts covered by the template) but they may contain optional subclauses.

Optional clauses may or may not be needed, depending on an individual contract’s requirements.  An optional clause means that it is optional within the range of contracts that use this template.  Some of these clauses can be mandatory in individual circumstances, such as to address applicable regulatory requirements.  As a convention, optional clauses that are not required are deleted and replaced with the words ‘Not used’, which preserves any cross-references to subsequent clauses.

Core clauses often contain internal options (eg, ‘Option A’ and ‘Option B’) where one of the options must be chosen; these are called ‘Core Options’.  If a clause contains options that are not alphabetised (A, B, etc), drafters may choose as many options as required.

The system of core and optional clauses is hierarchical.  A core clause may be a subclause to a high-level optional clause; in which case the core clause is only required once if high level optional clause has been chosen.  If the high-level optional clause is not included, then none of its subclauses (including core clauses) are required.

For example, SOW clause 5, Engineering Support, is optional because Engineering Services are not required in every Contract.  If clause 5 is included then clause 5.1, general requirements, is core and needs must be included.

Clauses may also be tailorable or non-tailorable.  Guidance in this SOW Tailoring Guide indicates whether a clause must be tailored, may be tailored, or is non-tailorable.  The wording of tailorable clauses may be amended by drafters to suit the needs of the Contract, whereas the wording for the small number of non-tailorable clauses cannot.  A clause is usually non-tailorable because an authority external to the drafter's organisation has established it – there are only a few in the case of the SOW (more in the COC and COT).  For example, clause 2.3, for deliverable data items, has been based on a negotiated agreement by the Contracting Consultative Forum involving Defence and Industry executives, and it should not be tailored.  The classification of a clause as non-tailorable does not preclude minor changes, such as updating cross-references to other clause numbers or annexes that have changed.

Core and Optional clauses are annotated within the template, for level one and level two headings, and in this SOW Tailoring Guide.  Drafters should tidy up the template and remove the annotations (eg, ‘Option A’, Core, etc) before the draft Contract is released to tenderers.

Template and SOW Tailoring Guide User Tips

The notes to drafters within the template are intended to guide drafters on which clauses should be used in various circumstances. Notes to tenderers provide guidance for both drafters and tenderers.  Notes may also refer to reference documents, and whom to consult for further information.

Drafters should read the SOW template and Tailoring Guide well before the date the draft Contract is required, particularly as input from stakeholders may take time to obtain.

Drafters may need to access reference documents in order to undertake tailoring.  In many cases, these documents will also be required by tenderers and will need to be made accessible for the RFT.

Drafters will often be confronted with the question of whether a particular optional clause is applicable to their requirements.  The SOW Tailoring Guide cannot provide a definitive answer when issues are specific to an individual contract.  Drafters should refer to the Support Procurement Strategy (SPS) or Project Execution Strategy (PES) – acquisition and sustainment strategy, as applicable, to ensure that the scope of the required contract is understood before beginning to tailor the template.  SME advice should be sought as required.

Recommended Tailoring and Development Approach

Tailoring the ASDEFCON (Support Short) template requires broader consideration of the required Services related Products, and the SPS.  The following table outlines a recommended approach, identifying major steps in the process.

| Step | Activity | Notes |
| --- | --- | --- |
| 1 | Define Support Concept and Support Procurement Strategy | When tendered with an acquisition contract, the Support Concept is included in the DOR or OCD and should identify the role of the Contractor in the broader Support System. The procurement strategy should refine the Contract scope, interactions with other support functions, the term (duration) and nature. |
| 2 | Select major Services clauses in the SOW | Select the clauses for the required Services from the SSCCs (clauses 4 to 8 for Operating Support, Engineering, Maintenance, Supply and Training Services). Clauses that are not required should be identified as ‘Not used’, in order to preserve the numbering and cross-references between other clauses. |
| 3 | Define ‘Products Being Supported’ | Products ‘being’ supported (once the contract is operational) are to be listed at SOW Annex A. This annex needs to be revisited if there is limited detail available at the time of drafting (eg, pending outcomes from the Contract (Acquisition)). |
| 4 | Tailor SSCC clauses and Annexes | Tailor clauses 4 to 8 and Annexes B and D, to describe the Services required. Adapt additional clauses from ASDEFCON (Support) or develop new clauses if necessary. |
| 5 | Develop the management regime | If applicable, develop a PBC regime to measure the Services and implement rewards and remedies related to performance. In this instance, seek advice from the PBC Directorate (e-mail: PBC.Enquiry@defence.gov.au). Confirm the suitability of the (self-tailoring) DID-SPTS-SSMP and amend only if essential. Determine if an MMP is required and tailor if necessary. Review the remaining DIDs. Tailor SOW clauses to coordinate the delivery of reports and conduct of review meetings. |
| 6 | Tailor other clauses to ‘wrap around’ the major Services | Tailor clause 9 for Support Resources (ensure consistency with SOW Annex A for S&TE to be supported, etc). Develop the Scope and General Requirements, clauses 1 and 2. Tailor the Support Services Management, Quality Management and Health Safety and Environment clauses, clauses 3, 10 and 11. Update the list of Contract Data Items at Annex C, as required. |
| 8 | Tailor COC and Attachments | Draft the COC, largely by completing the Details Schedule and selection of optional clauses required to enable the Services and to manage the Contract. Select and develop the required Attachments, such as Government Furnished Material, Glossary, etc, and confirm the suitability of the deeds (Attachment D). |
| 9 | Tailor COT and Tender Data Requirements (TDRs) | Tailor the COT and COT Annexes (tender data requirements) to align with draft contract requirements. Ensure to coordinate the drafting of the payment structure in TDR D, including the Support Short Pricing Workbook (SPTSPW) for the types of Services required. |
| 10 | Review | Ensure that all parts of the RFT package are consistent and that the total requirement can be understood without additional information. |

Summary of ASDEFCON Guiding Principles

The following list is a summary of the ‘Guiding Principles’ used to guide the development of the ASDEFCON templates.  They offer guidance for the consistent development of further clauses and DIDs when tailoring a draft Contract.

Principle 1.  Risks should be allocated to the party best able to manage them

‘As a general principle, risks should be borne by the party best placed to manage them’.  (Commonwealth Procurement Rules)

Principle 2.  SOW is the principal document driving template and solicitation document development

The SOW is the part of a contract that defines the scope of work (ie, ‘what we want to buy’), and may include one or more specifications.

Principle 3.  Essential supply terms should be certain and reflect the entire scope of the agreement

This reflects the need for those contract requirements that drive scope, cost and risk to be clear in their operation, unambiguous, and bounded.  A firm price requires a firm definition of scope.

Principle 4.  Integrated Management Framework

Minimise overlaps and gaps within the ASDEFCON materiel templates and the teams employing them.

Principle 5.  Focus on Outcomes (not Process)

The SOW should maximise the focus on outputs or outcomes, to enable tenderers to bid using their own processes.  Approved processes become part of the Contract (through plans).

Principle 6.  Work in Contractor process domain where suitable

The Contractor should be responsible for defining the processes to be used to achieve the required outcomes (corporate governance and accountability must still be met).

Principle 7.  Contract plans complete by effective date / operative date

Plans are integral part of the process definition and governance framework for a contract; they need to be established and Approved upfront.

Principle 8.  Products and processes, linked but distinct

The quality of the delivered products is dependent upon the processes used to develop and evaluate those products.  Defence needs mechanisms to assess both.

Principle 9.  Contract Data Requirements List includes all Data Deliverables

Consolidate all data deliverables, which are within the scope of a contract, in the CDRL (excludes CCPs as they change contract scope).

Principle 10.  Process Definition Documents

Maintain clear differentiation between process definition documents and the products or artefacts (outputs) of the process.

Word Processing Tips

All of the current ASDEFCON template uses styles from a Microsoft Word® document template called ‘ASDEFCON Styles V1.1.dot’.  The styles can be easily applied by using buttons created by another template called ‘ASDEFCON Toolbar V1.1.dotm’.  Both templates and user guides are available for download from the ASDEFCON websites.  Once installed, the ASDEFCON styles and other tools will appear as buttons on a new ASDEFCON ribbon in Microsoft Word®.  Refer to the Set up and User Guide for more detail.

Adding clauses and notes requires care, to avoid inadvertent changes to the styles and to ensure that the numbering continues to function correctly.  The tips that follow will assist drafters in working with the documents:

When tailoring, do not delete headings at heading levels 1 or 2.  If a clause is not required, retain the heading and mark it 'Not used'.  This preserves (‘hard coded’) cross-references between different parts of the template, particularly between the COC and SOW.

If possible, additional clauses at heading level 3 should be inserted after the standard template clauses, again to avoid cross-referencing errors between documents.  Note that cross-references between clauses within a single document are inserted as Word cross-references – use ‘Ctrl + click’ to follow a link or click on the link and press F9 to update.

Use the ASDEFCON ribbon to apply styles.  There are style sets for the COT/COC, Attachments / annexes, the SOW, and tables.  The difference between styles sets are mostly the number of heading levels.  Refer to the guide for the ASDEFCON toolbar for instructions.  The SOW style set can be applied using the ‘SOW group’ on the ASDEFCON ribbon – click the same button to change between heading, numbered text, and text without numbers styles at the same level.

Use the  (Change Ribbon Settings) button to reconfigure the ribbon groups.

If additional styles are required (eg, for headers and footers) open the ‘Styles and Formatting’ task pane (click the  (styles) button or select from the menu: Home tab > Styles and the ‘expand’ button in the bottom right hand corner).  Highlight or click into the applicable clause and then select the required style from the ‘Styles’ list.  SOW specific styles all begin with ‘SOW’.  DIDs and some annexes also use the SOW styles.

When pasting text from another document, paste as 'Unformatted text' (Right Click > ‘Keep Text Only’).  This avoids unwanted styles in the source text corrupting the styles and numbering within the document.  Once pasted, apply the required styles from the ASDEFCON ribbon, styles list, or use the format painter.

In the larger documents, such as the COT, COC and SOW, the tables of contents are built from heading style levels within the document.  Click into a table of contents and press F9 to update.

If the clause numbering associated with a style in the document appears corrupted or the indenting is not right, here are a few options to try:

Reapply the style as described above, which should correct any formatting inadvertently applied to the style.

Save the file and close Word, then reopen the file.  This seems to fix some cases where clause indentation has changed.

On the ASDEFCON ribbon, click on the  (Attach ASDEFCON) button, which will reapply styles from the template to the current document.

If changes were saved to the styles template (a dialog box would have prompted the user to save changes to the template) save all documents and re-install a clean copy of the toolbar and styles template.  Reopen the document and then reapply the styles, as described above.

Optional clauses appear in a box (actually a table).  In the ASDEFCON ribbon click the  button to remove the table, otherwise use ‘convert to text’ from the ‘Table Tools - Layout’ menu.

ASDEFCON (SUPPORT SHORT)
STATEMENT OF WORK – Tailoring Guidance

Scope

Purpose

Status:	Core

Purpose:	To define the purpose of the Statement of Work (SOW).

Policy:	Nil

Guidance:	Clause 1.1 is a concise statement of the generic purpose of the SOW.  Drafters may insert a brief description to identify the set of Products Being Supported, as listed in SOW Annex A.  Drafters should review clause 1.1.1 and amend it if appropriate; otherwise, the clause can be included without change.

Related Clauses:	SOW Annex A, List of Products Being Supported

Attachment C, Glossary

Optional Clauses:	Nil

Background – For Information Only

Status:	Optional.  Included if there will be benefit in having background information in the Contract.

Purpose:	To document relevant background information that will provide parties to better understand the Services required.

Policy:	Nil

Guidance:	This clause can be used to provide a summary of the background to the Contract and information relating to its operation.  If included, drafters should develop clauses to suit.  Subjects that might be addressed include:

a brief description of the principle Products Being Supported, the parent Mission System if applicable, and their function(s);

objectives to be achieved through the provision of the Services (any such description needs to be consistent with any outcomes relating to KPIs);

related projects, related support contracts or other related systems in-service, if interfaces are required;

the support concept description of related Defence support activities, and a description of related Support System(s) and support infrastructure;

intentions and factors affecting future support including, if applicable, planned upgrades and the Planned Withdrawal Date (PWD);

any related Australian Industry Capability (AIC) strategies;

existing support arrangements; and

roles and functions of other organisations involved with the Contract.

As this clause is for background information, not contractually binding requirements, ‘shall’ and ‘must’ statements should not be used.  Even so, care should be taken to ensure that this clause does not conflict with other parts of the Contract.  One way to avoid this is to refer to other documents (which may be included in an annex or provided as Government Furnished Information (GFI)).

The background description should be concise with information to ‘set the scene’ but not include excessive detail that could conflict with or compromise other parts of the Contract.

Related Clauses:	Nil

Optional Clauses:	Nil

General Requirements

Scope of Work

Status:	Core

Purpose:	To define the scope of the work under the Contract.

Policy:	Nil

Guidance:	This clause should describe the overall scope of the work under the Contract, including the major Services.  The clause should summarise the support required for the Products in SOW Annex A, List of Products Being Supported.

In addition to the principal items (Mission System(s) or equipment) to be supported, SOW Annex A may also include Government Furnished Equipment (GFE), such as S&TE.  Contractor-furnished items would not normally be included in SOW Annex A, as these items are covered more generally as Support Resources in clause 9.  In the case of Contractor-owned spares (repairable items), however, these Contractor-furnished items may be included in SOW Annex A because they are delivered to Defence and may be critical to the provision of Services.

Clause 2.1.1 should be tailored to indicate the Services to be provided, which are listed as clauses for the five SSCCs, as selected for the individual contract:

- Operating Support, clause 4, providing Operating Support Services;

Engineering Support, clause 5, providing Engineering Services;

Maintenance Support, clause 6, providing Maintenance Services;

Supply Support, clause 7, providing Supply Services; and

Training Support, clause 8, providing Training Services.

The scope clause includes a sub-list for Support Resources (from clause 9 of the SOW).  Support Resources can include GFM and Contractor-furnished items; for example, support of S&TE can be ‘in scope’ even if the Contractor is not required to support Government-owned S&TE.

Within the scope clause, the ‘provision of management Services’, ‘Quality Management’ and ‘Health, Safety and Environmental Management’ (which refer to core clauses 3, 10 and 11 of the SOW, respectively) are retained for all contracts.

Drafters may insert additional clauses to cover the range of Services required.  For example, drafters may identify the location(s) where certain Services are required (if required in some locations but not others).  Care should be taken when drafting this clause to avoid creating conflicts with other parts of the draft Contract.

If Services are to comply with an ADF regulatory / assurance framework this may be indicated in the scope of work, including identifying the applicable regime (specific detail is included under clauses 5.2 and 6.2), namely:

- ANP3411-0101, Naval Materiel Assurance Publication;

- Defence Aviation Safety Regulations (DASR); or

Land Materiel Safety Manual (LMSM).

Do not include the development of data items in this clause as these requirements (more Contract enablers than outputs) are spelled out elsewhere.

The drafters should understand the full scope of work before tailoring this clause; so it may be one of the last clauses edited.

Unless the draft Contract is heavily modified into a standing offer (ie, with no Recurring Services), clause 2.1.2 will be required.  It makes an explicit statement that all Services are Recurring Services, and therefore included in the firm-price, unless explicitly stated otherwise in the SOW or the Price and Payments Schedule in Attachment B.  If the Contract will also include Task-Priced Services, or allow for them in future, drafters should include the optional text as part of the clause.

In developing the SOW, drafters need an understanding of the payment types most appropriate to different Services, and develop pricing requirements to support those Services.  Structuring pricing details in COT Attachment A, Annex D (TDR D), including the ‘Support Short Pricing Workbook’ (SPTSPW), ensures that Services are priced consistently by all tenderers, to enable an effective tender comparison.  Note that much of the tailoring for TDR D, and COC Attachment B, is implemented using the SPTSPW.

Related Clauses:	All other clauses in the SOW

SOW Annex A, List of Products Being Supported

For clause 2.1.2, Attachment B, TDR D, and the SPTSPW.

Optional Clauses:	Nil

Rate of Effort

Status:	Optional

Purpose:	To describe the Rate of Effort (ROE), including routine variations, to provide the tenderers and the Contractor with information to assist in planning the work effort.

Policy:	Nil

Guidance:	This clause should describe the baseline ROE and any regular (eg, annual) variations in ROE that are likely to effect the work effort required to provide the Services.  The clause may not be required if most Services are Task-Priced Services (to operate like a standing-offer), and in these circumstances the clauses under the heading can be replaced with a single ‘Not used’.

The aim of this clause is to establish parameters that will inform the tenderers’ and, subsequently, the Contractor in planning the firm-priced Recurring Services.  The annual effort for many support tasks can be calculated from the ROE, arising rate (item reliability) and other data (eg, time to perform a maintenance task); hence, this information enables an estimate of work effort and other resource requirements and, therefore, cost.  Depending on the nature of the Contract (eg, Recurring Services or Task-Priced Services) the definition of ROE will have more or less importance.

The ROE may describe a Product’s operational usage.  For example, kilometres per year for vehicles or operating hours per year, depending on the Products.  If this kind of ROE is identified, there should be information available that identifies the level of support required for the Products Being Supported, based on that usage (eg, Preventive Maintenance schedules and failure rates for subordinate items).

The ROE clause may not be effective when there is no tangible link between the Products Being Supported and the ROE of higher-level systems referred too.  For example, if the Contract supports RIs fitted on several different Mission Systems that are not a part of the Contract.  In this instance, the clause may be left as ‘Not used’ and the drafter should provide adequate details of arising rates (eg, for maintenance activities) via Attachment B, or GFI/GFD.  Note that different arising rates apply to different Services, such as the Corrective Maintenance arising rate per Product or the number of Training courses per year.

Describing the ROE should allow for natural variation, if applicable.  For example, the ‘ROE is 10,000 hours per year, plus or minus 500 hours’.  This avoids the need for Contract changes for minor variations.  However, if the ROE increased to 11,000 hours (exceeding 10,500 hours) then a Contract change may be warranted.

The Services required are based on Defence needs, such as those contained in MSA product schedules, and the level of responsibility and control delegated to the Contractor.  If the ROE is unclear from the MSA product schedule, a ROE may be available from measures established during a previous contract.

Where the ROE is expected to vary in the longer term, either through an increase or a decrease in the ROE, the Commonwealth and the Contractor should review the related demand for Services and the impact on Attachment B, Price and Payments.  This is the purpose of clause 2.2.2.

Related Clauses:	ROE can have implications for performance-measurement when included in the Contract.  Drafters should refer to Annex E to Attachment B, Performance Assessment and Performance Payments, if applicable to the Contract.

Optional Clauses:

For optional clauses regarding information to be included with a CCP, when presented to amend the ROE, refer to the ASDEFCON (Support) template.

Deliverable Data Items

Development and Submission of Data Items

Status:	Core

Purpose:	To define the framework and requirements for deliverable data items.

Policy:	Nil

Guidance:	Clause 2.3 of the SOW defines the default requirements for managing data items.  The term ‘Approve’ is defined in the Glossary (Attachment C) and, in the context of data items, has the meaning given by clause 2.3 of the SOW.  The data items used under ASDEFCON (Support Short), as listed in SOW Annex C, are all subject to Approval (this differs from other templates) in accordance with clause 2.3 (note: if the Contractor is to update Technical Data that is a Product, such as a publication, this may be subject to Acceptance in accordance with COC clause 6.5).

The default period for the review and Approval, or non-Approval, of a data item by the Commonwealth is 20 Working Days.  If a different period is required, the period should be specified in the clause requiring delivery of the data item.  Drafters should consider this period in the context of each data item to ensure that, in circumstances where external agencies are involved in review or reviewers will have concurrent tasks, the required resources are available to action the data items.

The Contractor is responsible for maintaining data items in accordance with this clause.  Maintenance of a data item involves amending and updating the data item to incorporate current information so that the data item remains suitable for its intended purpose.  Updates to a plan need to be Approved to allow the Contractor to undertake activities that are different to the plan that is currently Approved.  Reports are also Approved, primarily because these can be used to cross-reference claims for payment and, unlike larger contracts, reports under an ASDEFCON (Support Short) contract are less likely to be followed by a review meeting.

Although this clause is not to be tailored, it is important that the drafter understand how this affects other data item clauses.  It is also important, during the Contract, that the Commonwealth Representative understands the obligations placed on the Commonwealth by this clause.

Clause 2.3.9 indicates that where the Contractor is responsible for a delay in the schedule affecting or delaying the data item Approval process, the Commonwealth may not be able to action the data items to the schedule.  The Commonwealth responsibility, in such circumstances, is to use reasonable endeavours to action the data items within the original timeframes, or otherwise when sufficient resources become available.  Effectively, clause 2.3.9 precludes the Contractor from claiming that the Commonwealth’s inability to action the data item, in such circumstances, is beyond its reasonable control for the purposes of COC clause 6.2, Delay.

Clause 2.3 is to be included in the RFT without amendment.

Related Clauses:	COC clause 6.5, Acceptance

COC clause 6.2, Delay

SOW Annex C, List of Data Items

Optional Clauses:	Nil

Support Services Management

Status:	Core

Purpose:	To define the management requirements for the Contract.

Policy:	Nil

Guidance:	The Support Services Management clause is required in every Contract.  Drafters should first tailor SOW clauses 4 to 8 to establish the Service requirements and then define an appropriate level of management through SOW clause 3.

The ASDEFCON (Support Short) template is intended for low risk and low complexity support contracts with significantly fewer requirements, in terms of governance, than ASDEFCON (Support).  This creates notable differences between the Support Services Management clauses of the two templates.  For further information, refer to the template selection section below, the Contract Template Selection and Tailoring Guide and, if appropriate, the ASDEFCON (Support) template.

Related Clauses:	All other clauses of the SOW and SOW Annexes

Optional Clauses:	Nil

Support Services Planning

Status:	Core

Purpose:	To require the Contractor to plan the provision of Services and other work under the Contract, and to provide the Commonwealth with visibility of that planning.

Policy:	Nil

Guidance:	This clause requires the delivery of an over-arching plan, the SSMP, developed to the requirements specified in DID-SPTS-SSMP.  The SSMP needs to demonstrate that the Contractor has the people, processes and capabilities needed to manage the Contract and provide Services.  The SSMP allows the Contractor to define how the work will be performed.  The management and performance of Services should then occur in accordance with the Approved SSMP.  Commonwealth visibility of the SSMP is important for understanding the work performed under the Contract (and in the context of payments, it is important to understanding ‘value for money’).

Consistent with ASDEFCON objectives, drafters should only ask for plans that are necessary to achieve the required level of visibility and understanding of Contractor processes.  As the top-level plan, the SSMP is expected to summarise and refer to supporting documents to define work, including the Contractor’s Quality Management System (QMS), rather than being a highly detailed and lengthy document.  This approach requires the Commonwealth to have access to supporting documents and the QMS, which is the purpose of clause 3.1.4.

SOW clause 6.1 allows for an optional Maintenance Management Plan (MMP) to be developed and delivered.  A stand-alone MMP facilitates the review of Maintenance practices by an ADF regulatory / assurance authority, if required.  In this instance, the SSMP would summarise maintenance planning and refer to the MMP for additional detail.  Neither this clause nor DID-SPTS-SSMP need to be amended if an MMP is included in the Contract – this requirement to summarise and cross-refer is addressed by clause 6.1 of DID-SPTS-SSMP.

The drafter should review the delivery date for the SSMP in clause 3.1.2, and amend if necessary.  The maintenance period (ie, to review the plan for accuracy and update the SSMP if necessary) should be inserted in clause 3.1.5.  More frequent maintenance of the SSMP may be required if on-going changes to planning requirements are expected.

Related Clauses:	All clauses referring to the SSMP throughout the draft SOW.

TDR F, COT Attachment A, Annex F, Proposed Support Solution

DID-SPTS-SSMP specifies requirements for the SSMP.

Optional Clauses:	Nil

Contract Reporting

Status:	Core

Purpose:	To obtain regular reports from the Contractor regarding the status of the Contract.

Policy:	Nil

Guidance:	This clause defines requirements for delivery of the Contract Status Report (CSR).  To meet different needs, and provide flexibility, the CSR comprises the following:

- Part A – Contract Status,

Part B – Services Summary Report (SSR),

Part C – Commonwealth Assets Stocktaking Report (CASR), and

Part D – Australian Industry Capability (AIC) Report.

The CSR is the Contractor’s principal statement and explanation of the status of the Contract and of the Services provided in each reporting period.  When requested, the CSR reports include information such as:

- current status, including work activities undertaken during the reporting period (with additional details in the SSR portion of the report);

financial issues;

risks;

health, safety and environmental issues;

activities planned for the next reporting period;

workload issues regarding past and future reporting periods;

performance against KPIs, if applicable to the Contract;

stocktaking of Contractor Managed Commonwealth Assets (CMCA); and

progress made under the AIC program (if applicable).

In general, the CSR is delivered in preparation for the Contract Performance Review (CPR).  However, different parts of the CSR may be delivered at different frequencies, depending on how clause 3.2.2 is tailored.

Under clause 3.2.2, Option A would be included when Part A, ‘Contract Status’ is delivered before each CPR, hence the frequency of delivery is set by the frequency of the CPR in clause 3.3.1.  Option B allows Part A to be delivered more frequently than CPRs are held; for example, if a CSR is submitted every six months including in preparation for a CPR that is held once per year.  In this case, tailoring Option B and clause 3.3 needs to be co-ordinated.

Clause 3.2.2c for Part B, the ‘Services Summary Report’ (SSR), requires delivery in preparation for the Services Performance Review (SPR) scheduled in clause 3.4.  SPRs are often held more frequently than CPRs but combined with a CPR if scheduled for the same month (clause 3.4.2).  For example, an SPR may be held every six months while a CPR, held once per year, will include every second SPR.

If required, subclause 3.2.2c could be replaced with a similar clause to Option B, but referring to CSR Part B instead of Part A.  This would allow, for example, the SSRs to be delivered quarterly, with every second SSR delivered in preparation for a six-monthly SPR.  The SSR delivered for every second SPR would also be discussed at the combined SPR and CPR, held once per year.  An SPR, informed by an SSR, is often held quarterly if KPIs are to be measured and reported under the Contract.

If SPRs will not be included in the draft contract, the subclause should be amended to refer to delivery of the SSR before the CPR.  In this instance, using a clause similar to Option B would enable, for example, the SSR to be delivered four times per year, including one delivery (or two deleveries) before a CPR.

Part C, the CASR, is required by subclause 3.2.2d to be delivered three-monthly, in order to comply with Defence policy for stocktaking and clause 3.10.  Any issues or discrepancies in a stocktake would be discussed at the next SPR or CPR, as applicable.

Clause 3.2.2e includes an option for Part D, the AIC Report, if the Contract will include an AIC program (refer to clause 3.15).  If the draft Contract does not include an AIC program, this option should be deleted.  If included, an AIC Report may only be required once per year or six-monthly; hence the Option allows the AIC Report to be delivered with each Part A (eg, if delivered annually) or every second delivery of Part A (eg, if Part A is delivered six-monthly but Part D is only required annually).

Clauses 3.2.3 and 3.2.4 may be included in the draft Contract without change.

Drafters should bear in mind the informal communications likely to occur through ad hoc meetings, telephone conversations and visits, when determining how often formal reporting and reviews are required.

Drafters should:

- consider how often each part of the CSR will need to be delivered (eg, Part C, the CASR, is required every three months in accordance with policy, but other parts will depend on the needs of the individual contract);

- consider if KPIs will be measured and reported, as this will often require Part B of the SSR, and an SPR, to be scheduled every three months;

- determine the frequency of the CPR (clause 3.3) and if additional SPRs (clause 3.4) will be held;

plan for each formal review (SPRs and CPRs) to be informed by applicable parts of the CSR; and

tailor the draft SOW clauses together, to reflect the required reporting and review requirements.

Related Clauses:	SOW clause 3.3, Contract Performance Reviews

SOW clause 3.4, Services Performance Reviews

SOW clause 3.10, Contractor Managed Commonwealth Assets

SOW clause 3.15, Australian Industry Capability

DID-SPTS-CSR specifies requirements for the CSR.

Optional Clauses:	Nil

Contract Performance Reviews

Status:	Core

Purpose:	To provide a mechanism to review and address whole-of-Contract issues and to increase visibility of the Contractor’s planning and of Contract risks.

Policy:	Nil

Guidance:	A CPR, held at least once per year, is the minimum review requirement.  CPRs are informed by CSRs; however, a CPR does not need to be held after every CSR is delivered (refer to the discussion about the CSR and tailoring clause 3.2, above).

The CPR is intended to provide a forum to formally discuss the results reported in all parts of the CSR, to examine compliance and management requirements, review the provision of Services, and for planning future requirements in a holistic sense.  Managers from Commonwealth and Contractor organisations attend the CPRs and, depending on the allocation of work, CPRs may also require representatives from Subcontractors.  While CSRs provide the core information for CPRs, any other matters that are considered necessary by either party may be addressed.

Clause 3.3.1 defines the frequency of CPRs. Refer to the discussion of clause 3.2 regarding the options for reports and reviews.  If SPRs are scheduled separately, these would normally be held with CPRs when scheduled to occur in the same month (refer clause 3.4.2).

Clause 3.3.2 describes the topics to be discussed at the CPR, which include both commercial and Services-related issues.  An option at clause 3.3.2d should be included if the draft Contract includes an AIC program (refer to SOW clause 3.15 and clause 4 of the COC).

The drafter should determine the frequency of the CPR and amend clause 3.3.1 to suit.  Include or delete the subclause for Part D, the AIC Report, as applicable.  Other subclauses should be reviewed but, in general, do not require amendment.

Related Clauses:	SOW clause 3.1, Support Services Planning

SOW clause 3.2, Contract Reporting

SOW clause 3.4, Services Performance Reviews

SOW clause 3.5, Administrative Arrangements for Reviews

SOW clause 3.6, Ad Hoc Meetings

SOW clause 3.15, Australian Industry Capability

Optional Clauses:	Nil

Services Performance Reviews

Status:	Optional

Purpose:	To define the arrangements for Services Performance Reviews (SPRs), to be held in order to discuss the provision of the Services.

Policy:	Nil

Guidance:	SPRs are optional.  While advisable for larger support contracts, including those with a formal performance management regime (ie, a PBC using KPIs), they may not be necessary for smaller contracts, such as those for the Maintenance of a single Product type or small group of Products.  For a small, low value contract it may not make sense to add the cost of reporting and review activities, and in these situations the CPRs, and ad hoc meetings, can be sufficient.  If not required, this heading should be annotated as ‘Not used’ and the clauses below the heading deleted.

Clause 3.4.1 is used to define the frequency of SPRs, which if held as a separate review meeting should be more frequent than CPRs (eg, a CPR once per year and two or four SPRs per year).  If an SPR and a CPR are scheduled to occur in the same month, the SPR is held with the CPR (unless otherwise specified by the Commonwealth).  However, the separation of commercial discussions (eg, financial payments and compliance with the COC) from the provision of Services is generally considered good practice; hence, in some cases not all attendees will attend both the CPR and SPR sessions.

In general, an SSR (Part B of the CSR) is delivered to provide information regarding the Services provided and to inform discussion at an SPR.  An SPR may also discuss forward planning for Services.  It is not essential to have a formal review meeting to discuss each SSR (refer to the discussion about parts of the CSR being delivered and the subsequent review meetings in the discussion of clause 3.2 above).

For contracts that include the optional PBC component (Annex E to Attachment B) it is common to require the delivery of the SSR and the conduct of an SPR every three months.  This enables a discussion of KPI results in the context of the Services, and any consequential changes in performance payments, in a timely manner.

Optional subclauses 3.4.3c and d should be included to ensure that the Performance Measurement Report (part of the SSR) is included in the discussion at the SPR.  This allows for the confirmation of Performance Payments and discussion of any Performance Relief (eg, if KPIs were not met due to reasons that could not be reasonably anticipated by the Contractor).

Clause 3.4.4 is an option that enables the Commonwealth to require additional SPR meetings to monitor the recovery from a period of under-performance.  It should also be included for PBCs as this facilitates management activities in the event of a significant under-performance in Services, as measured using KPIs.

Drafters should insert the review period for the SPR in clause 3.4.1 and include or delete subclauses 3.4.3c and d, and clause 3.4.4, as applicable.  Other clauses should be reviewed but, in general, do not require amendment.

Related Clauses:	Annex E to Attachment B, Performance Assessment and Performance Payments

SOW clause 3.2, Contract Reporting

SOW clause 3.3, Contract Performance Reviews

SOW clause 3.5, Administrative Arrangements for Reviews

SOW clause 3.6, Ad Hoc Meetings

Optional Clauses:	Nil

Administrative Arrangements for Reviews

Status:	Optional

Purpose:	To define the administrative arrangements for CPRs and SPRs.

Policy:	Nil

Guidance:	This clause defines the administrative arrangements for CPRs and SPRs, including the meeting chair, the preparation of agenda and minutes, venues, and participation.

Drafters should include or remove ‘Services Performance Review’ from clause 3.5.1, depending on whether separately held SPRs are required.  Drafters should also select Option A or Option B (draft clauses 3.5.7 and 3.5.8) depending upon whom will be responsible for recording and distributing the minutes fr each review.  Other subclauses should be reviewed but, in general, do not require amendment.

Related Clauses:	SOW clause 3.3, Contract Performance Reviews

SOW clause 3.4, Services Performance Reviews

Optional Clauses:	Nil

Ad Hoc Meetings

Status:	Core

Purpose:	To define the requirements and procedures applicable to ad hoc meetings.

Policy:	Nil

Guidance:	Even if ad hoc meetings are not expected when drafting the Contract, clause 3.6 remains core to the SOW, in the likelihood that they may be required at some time.

Ad hoc meetings are commonly used to facilitate working level meetings when unforeseen technical issues arise.  They can also be used to reduce the need for more frequent CPRs and SPRs by limiting the number of those meetings and holding ad hoc meetings only when required.

Subclauses should be reviewed but, in general, do not require amendment.

Related Clauses:	SOW clause 3.2, Contract Reporting

SOW clause 3.3, Contract Performance Reviews

SOW clause 3.4, Services Performance Reviews

Optional Clauses:	Nil

Subcontractor Management

Status:	Optional

Purpose:	To define requirements for managing Subcontracts and providing the Commonwealth Representative with visibility of any significant Subcontractor work.

Policy:	Nil

Guidance:	This clause ensures that, when applicable, planning and reporting of the work undertaken by Approved Subcontractors will be consistent with the Contract.  Approved Subcontractors are Subcontractors with a significant role due to the nature, importance, or value of their work, as specified by criteria in clause 11.9 of the COC, which includes a Subcontract value that meets or exceeds the Approved Subcontractor Threshold identified in the Information Table of the COC.

Subcontractors, including Approved Subcontractors, and their roles are identified in the Contractor’s SSMP.  Approved Subcontractors are also listed in Attachment I.

Under the Contract, the roll-down of Commonwealth Access provisions (COC clause 11.7) provide the Commonwealth with access to Approved Subcontractor premises and Subcontract records, for the purpose of the Contract, if required.

SOW clause 3.7 applies to Approved Subcontractors only.  Drafters should firstly determine if Approved Subcontractors will be applicable to the Contract by reviewing COC clause 11.7.  Some contracts may not require Approved Subcontractors; for example, because the annual contract value is so low as not to allow for any significant subcontracting work.

If the Contract is unlikely to have Approved Subcontractors then the drafter may delete the clauses below the heading and annotated the heading with ‘Not used’.

Related Clauses:	COC clause 11.7, Commonwealth Access

COC clause 11.9, Subcontracts

Attachment I, Schedule of Approved Subcontractors

DID-SPTS-SSMP defines requirements for the SSMP, including details of Subcontracts and the allocation of work to Subcontractors.

DID-SPTS-CSR defines requirements for reporting, including reporting of Approved Subcontractor activities.

Optional Clauses:	Nil

Co-ordination and Co-operation

Status:	Optional

Purpose:	To require the Contractor to co-ordinate and co-operate with other organisations that use or support the Products Being Supported or interfacing systems.

Policy:	Nil

Guidance:	This clause requires the Contractor to acknowledge and, when applicable, engage with Commonwealth entities and other Commonwealth contractors in relation to the Products Being Supported.  These other entities may include Defence users and maintenance units, an ADF regulatory / assurance agency, and sections within the SPO other than the Commonwealth Representative.  When supporting RIs that are part of a larger system, or a range of systems, the Contractor will need to liaise with other Defence contractors supporting those systems and, occasionally, other SPOs.  When contractors work on the same system at similar times, co-ordination of work scheduling is often required.  Many contractors will also need to liaise with the Defence contractor providing warehousing and distribution services.  All of these other entities are defined as Associated Parties.

Drafters should note that this clause may apply to the co-operation and co-ordination with an incoming (ie, replacement) contractor, or other Commonwealth entities in order to facilitate disposal at the end of a Product’s life.

Clause 3.8.1 requires the Contractor to acknowledge the scope of inter-related and interfacing systems and, therefore, the likely engagement with Associated Parties.  On occasion, it can be helpful to identify Associated Parties in clause 1.2 as background information.

Clause 3.8.2 defines a basic requirement for co-operation and co-ordination.

Clause 3.8.3 identifies the Commonwealth’s roles as a system manager, and the specific work activities that will require co-operation and co-ordination.  This list should be tailored to list the system manager responsibilities relevant to the Services.

Optional clause 3.8.4 should be included when the Commonwealth has delegated some of its system manager responsibilities to another contractor (an Associated Party); for example, a contractor that is supporting a ‘platform’ when the draft Contract will support a subsystem hosted on that platform.

Clauses 3.8.5 and 3.8.6 define requirements for notifying the Commonwealth and relevant Assiciated Parties of any issues that affect the system and those parties.  These two clauses do not require tailoring.

Drafters should consider the nature of the work and required interactions with all Associated Parties in order to tailor these clauses, and identify the specific areas / topics relevant to co-ordination and co-operation activities.

Related Clauses:	COC clause 3.11, Coordination and Cooperation with other Commonwealth Contractors

SOW clause 1.2, Background – For Information Only

SOW clauses 4 to 8, for co-ordination in relation to various Services.

SOW clause 5.3, Configuration Management

SOW clause 11.3, Work Health and Safety

Optional Clauses:	Nil

Maintenance of Contractual Documents

Status:	Core

Purpose:	To require the Contractor to apply configuration control to the Contract documents.

Policy:	Nil

Guidance:	This clause obligates the Contractor to maintain a configured copy of the Contract, which incorporates all approved CCPs, and to maintain an archive of all superseded versions of the Contract.

The requirement does not negate the need for the Commonwealth to do the same.  It is imperative that the Commonwealth maintains copies of current and past versions of the Contract, for its own records of the agreement between the parties.

Related Clauses:	COC clause 11.1, Change to the Contract

Optional Clauses:	Nil

Contractor Managed Commonwealth Assets and Government Furnished Services

Status:	Core

Purpose:	To define the requirements for the management of, and accounting for, CMCA.

Policy:	Defence Stocktaking Manual (DSM)

Logistics Compliance and Assurance Manual (LCAM) Chapter 1, Stocktaking of Defence Assets and Inventory

Product Support Manual Chapter 2, Item Identification and Recording of Defence Logistics Assets

Defence Safety Manual (SafetyMan), Element 11 Management of WHS in the Procurement Lifecycle

Guidance:	CMCA are items (assets) owned by the Commonwealth and held by the Contractor (including items leased from a third party but treated as Commonwealth-owned for the purpose of the Contract).  Generally, CMCA are subject to stocktaking (or another form of assurance check), including RIs waiting for repair, functional (repaired) RIs, Consumables owned by the Commonwealth and being held as spares, and GFE.  GFE, such as S&TE and Training Equipment, are held by the Contractor to enable the provision of Services.  Government Furnished Data / Information (GFD/GFI) may not be subject to stocktake but may still be accounted for (eg, for the distribution of controlled copies).  This clause captures the work associated with the care of and accountability for CMCA.

Clause 3.10 also identifies a requirement for the Commonwealth to provide Government Furnished Services (GFS), if applicable.  GFS may be required to enable the Services or because the Commonwealth wants the Contractor to use GFS for Commonwealth benefit (eg, use of a mandated Defence information system).

Clause 3.10 has four subclauses for the: provision and management of GFM and GFS (Optional), use of GFM (Optional), care of CMCA (Core) and stocktaking (Core).

Clause 3.10.1 defines requirements for the management of the GFM to be provided by the Commonwealth to the Contractor.  This clause is optional and if GFM will not be provided, the clauses below the heading can be deleted and the heading annotated with ‘Not used’.

When GFM is included, the Commonwealth is to deliver or provide the Contractor with access to the GFM at the places and times specified in Attachment G. The Commonwealth is also required to provide access to GFS; however, when and how this occurs will depend on the GFS.  For example, GFS could include access the disposal services or the Defence Warehousing and Distribution contract as required, or the use of a Defence information system where access may commence following the provision of hardware, as GFE, and then on-going for authorised users.

The clause requires the Contractor to acknowledge receipt of the GFM.  The ‘issue voucher’ in clause 3.10.1.3 is generated by Defence (eg, from the Defence Enterprise Resource Program Solution (ERP)) for the purposes of tracking and accounting of assets.

In accordance with clause 3.10.1.4 the Contractor is to inspect GFM for damage, defects and deficiencies (ie, missing items) within the times specified in Attachment G, or the GFM part of an S&Q Order, and report its satisfaction or dissatisfaction to the Commonwealth Representative.  GFE should also be functionally tested at least 15 Working Days prior to any work that requires it, with the intent of avoiding later delays.  The words ‘to the extent feasible’ mean that the Contractor is not in default if it is not feasible for the GFE to be fully tested at the time (eg, if the GFE only operates with another item that is not yet available).

If the Commonwealth fails to deliver or provide the Contractor with access to GFM, then the Contractor may be entitled to claim a delay to the initial provision of Services under COC clause 6.2, and claim performance relief under COC clause 6.4.  It is therefore important to ensure that GFM can be supplied at the places and times specified in Attachment G, and that it is not damaged, defective or deficient.

If a Contractor submits a claim for performance relief under COC clause 6.4, the Contractor’s actions are taken into account.  If the Contractor failed to inspect GFM or to carry out the functional tests, then such a claim may be rejected.

Clause 3.10.1 also requires the Contractor to carry out Maintenance of GFE.  Where maintenance responsibility is split between the Commonwealth and the Contractor (eg, the Contractor performs operational Maintenance and the Commonwealth provides other Maintenance via a common support contract), the drafter should ensure that each item of GFE is included in SOW Annex A as a Product Being Supported, and define the levels of Maintenance that are a Contractor responsibility.

Clause 3.10.2 is related to WHS obligations and requires the Contractor to use GFM in a skilful manner (ie, used by appropriately trained personnel).  If GFM will not be provided then the clause can be deleted and the heading annotated as ‘Not used’.

Clause 3.10.3 requires the Contractor to provide the resources required to take appropriate care of all CMCA (including GFM and RIs pending repair, etc).  The second subclause requires the Contractor to report any discrepancies, damage and loss of GFE (in addition to stocktake reporting requirements).

Clause 3.10.4 addresses stocktaking of CMCA in accordance with the DSM (which implements policy requirements from the LCAM).  Stocktaking can include ‘counts’ and other forms of assurance checks, and different systems may be used for managing different inventory (eg, for munitions as opposed to general items).  Drafters should insert the applicable chapters of the DSM into the clause.

The majority of CMCA (Products Being Supported and GFE) are most often Stock Items that are managed, and subject to stocktake, using ‘Supply Chain Management‘ ‘work stream’ processes in the Defence Enterprise Resource Planning Solution (ERP) under clause 3.10.4.4.  If the Contractor has on-line access to the ERP (refer SOW Annex B), then quarterly stocktake requirements can be accessed directly by the Contractor.  If the Contractor does not have access to the applicable Defence information system, then the SPO / item manager(s) will need to inform the Contractor of the items requiring stocktake.

Some Defence Stock Items are managed using information systems other than ERP.  Hence, clause 3.10.4.5 may be included and then amended for the applicable system(s) and corresponding chapters of the DSM.  These other systems are expected to be replaced by ERP over time; hence, the notes to drafters and notes to tenderers at the start of clause 3.10.4 in regards to the roll out of the ERP.  Depending on the time of the tender and future ERP releases, drafters may be able to be update these clauses for the use of ERP and delete the notes.  Alternatively, the clauses may be updated before ED, if the required ERP processes become available, or later under the Contract through CCPs.

Stocktakes and other assurance checks are reported in the Commonwealth Assets Stocktaking Report (CASR), Part 3 of the DID-SSM-CSR.  The CASR is required to be delivered three-monthly to accord with stocktake policies.  Refer to SOW clause 3.2, Contract Reporting, for delivery of the CASR.

Drafters need to determine if GFM and/or GFS will be provided and, therefore, if clauses 3.10.1 and 3.10.2 will be required.  Note that SOW clauses 3.10.1 and 3.10.2, COC clause 3.6, and the GFM details in Attachment G, should be included or removed from the draft Contract as a set.

If the Contractor is to provide support to the GFE (eg, maintains S&TE), then the drafter needs to identify those items of GFE as Products Being Supported, and the relevant support responsibilities (eg, levels of Maintenance), in Annex A.

Related Clauses:	COT TDR Annex E paragraph 6, Government Furnished Material, requires tenderers to identify the GFM from that being offered, which they intend to use for the Contract.

COC clause 3.6, GFM – Provision and Management

COC clause 3.7, Commonwealth Property

COC clause 12.4.5, for the provision of safety-related information for CMCA.

Attachment C, Glossary, defines CMCA, GFD, GFE, GFI and GFM.

Attachment G, Government Furnished Material

SOW clause 3.2, Contract Reporting

SOW clause 6, Maintenance Support

SOW clause 9, Support Resources

SOW Annex A, List of Products Being Supported

SOW Annex B, Mandated Defence Information System Use

DID-SPTS-CSR (Part 3), CASR, defines the requirements for reporting stocktakes and other assurance checks.

Optional Clauses:	Nil

Technical Data and Software Rights Management

Status:	Core

Purpose:	To require the Contractor to manage and ensure compliance with Technical Data and Software rights in accordance with COC clause 5.

Policy:	Defence Intellectual Property Policy 2014

Guidance:	Technical Data and Software rights are the rights to access and use Technical Data and Software, and to provide that Technical Data and Software to other parties (ie, sublicensing).  Such rights may be subject to restrictions due to Intellectual Property (IP), copyright, registered designs, circuit layouts, trademarks, and export controls.

In a support contract, the Contractor typically uses Technical Data provided as GFI or GFD, such as Maintenance manuals acquired from, and which may have been updated under, previous contracts.  Some Technical Data used by Defence, such as operator and operational-level Maintenance manuals, are Products Being Supported (and may not be GFD or GFI).  Software may be a Product Being Supported (eg, equipment operational programs) or GFE (eg, a diagnostic test program).  The Contractor may also have access to Technical Data in Defence information management systems.  All of these items could have restrictions on Commonwealth rights to sublicense, and how the Contractor may further sublicense them.  A contractor can also introduce and/or update Technical Data and Software through modification programs or because they own, or represent the owner, of the IP rights (eg, they are, or are related, to the manufacturer).

The main components of the framework to manage Technical Data and Software rights within the template are:

- COC clause 5, which sets out the Commonwealth’s default rights to Use and Sublicense different categories of Technical Data, Software and Contract Material, and defines the Contractor’s default rights to GFM;

- Attachment D, the Technical Data and Software Rights (TDSR) Schedule,  defines restrictions on rights defined by COC clause 5, for Technical Data and Software provided by the Contractor (or a Subcontractor) to the Commnwealth;

- Attachment G is use to identify rights and restrictions in relation to GFM;

- Attachment J, Products Being Supported Restrictions Schedule, identifies restictions on Products Being Supported (which are not GFM);

- the Technical Data List (TDL), required by clause 9.2, lists all Technical Data used by the Contractor and Subcontractors, it also cross-references individual items of Technical Data to restrictions listed in the TDSR Schedule, and to licences if applicable(note that Software ‘source code’ is Technical Data); and

- SOW clause 3.11, which captures the work requirement, necessary to comply with COC clause 5 and maintain the TDSR Schedule.

Note that Attachments G and J may cross-refer to licences and other documentation held within Configuration Management data systems for additional detail.

If GFM and Products are modified (and Technical Data is updated) under a support contract, any IP created by the change is normally owned by or assigned to the Commonwealth (ie, to pass to the original IP owner), unless the Contractor is the original owner of that IP (or their agent).  If the Contractor will own new IP in the GFM or Products, this is recorded in Attachments G or J, as applicable.

There is no need to tailor clause 3.11, however, drafters need to address the draft lists for GFI, GFD and GFE in Attachment G, and develop Attachment J if necessary for the restrictions applying to the Products Being Supported.

For further information refer to the ASDEFCON Technical Data & Intellectual Property Commercial Handbook.

Related Clauses:	COC clause 5, Technical Data, Software and Contract Material

SOW clause 9.2, Technical Data

Attachment D, TDSR Schedule

Attachment G, Government Furnished Material

Attachment J, Products Being Supported Restrictions Schedule

Optional Clauses:	Nil

Defence Security Compliance

Status:	Core

Purpose:	To identify the work associated with the security requirements of the Contract.

Policy:	Defence Security Principles Framework, including Principles 10, 11, 13, 16, 23, 40 and 73.

Australian Government Information Security Manual (ISM)

Guidance:	Clause 11.10 of the COC requires that the Contractor have all the necessary security procedures, training, facilities, and personnel clearances in place to meet the security needs of the Contract and to ensure that security issues do not impede the progress of work under the Contract.  SOW clause 3.12 captures the work requirement for complying with the COC.  COC clause 11.10 includes optional clauses regarding personnel, facilities, communications security equipment, information systems, and the Defence Industry Security Program (DISP); hence, most of the tailoring occurs within the COC.

This clause does not address system security associated with the Products, which is addressed through clause 5.8 of the SOW.  However, drafters should consider the requirements for ‘contractor security’ as a result of system security, such as when the Contractor may hold mission system Software within their information systems.

Clause 3.12.1 is a generic clause for the work associated with security compliance.  If there are additional, specific requirements (eg, information systems security or communications security), and/or security plans or procedures to be applied, drafters will need to add requirements to this clause.  Drafters should refer to the optional clauses below as examples for specific activities.  These clauses should only be considered as a starting point, and further advice should be sought to determine actual needs.

Drafters need to tailor COC clause 11.10 for the security requirements applicable to the Contract and the associated work is captured under SOW clause 3.12. Clauses may be added to the SOW to separate work into specific requirements, such as the examples in the optional clauses below.

Refer to the ‘Project Security’ webpage for links to the DSPF and the SCCG template:

https://dpeintranet-seg.defence.gov.au/guidance-compliance/security-management/policy-advice/project-security

Related Clauses:	TDR E-2, Defence Industry Security Program, Physical and Information / Cyber Security Requirements

COC clause 11.10, Defence Security

Attachment H, Security Classification and Categorisation Guide

SOW clause 5.8, System Security

Optional Clauses:

Note to drafters:  Include and amend the following clauses if the Contractor has responsibility for COMSEC equipment used for communications between the Contractor and the Commonwealth.  Insert the name for the COMSEC equipment plans and the key management plan. (‘Key’ in this context refers to both physical keys and software keys.)

The Contractor shall maintain a COMSEC Account with Australian Signals Directorate for the purposes of handling cryptographic equipment, accessing relevant documentation, and negotiating key material generation.

The Contractor shall maintain, for the duration of the Contract, the [...INSERT SYSTEM NAME...] COMSEC Security Practice Procedure(s), provided as GFD, for COMSEC equipment and related materials.

The Contractor shall maintain, for the duration of the Contract, the [...INSERT SYSTEM NAME...] Key Management Plan, provided as GFD.

Note to drafters: The following clause may be included and further developed for Contractor Information Systems holding classified data.  Refer to your CASG Security or your Regional Defence Security Authority for advice.

The Contractor shall develop and implement information system security in accordance with clause 11.10 of the COC and the Approved SSMP, taking into account the information security requirements and Business Impact Levels (BILs) set out in the Security Classification and Categorisation Guide (SCCG) at Attachment H.

Quoting for Survey and Quote Services

Status:	Core

Purpose:	To require the Contractor to develop quotations for S&Q Services, when required.

Policy:	Nil

Guidance:	This clause applies to all Contracts.  In general, the preparation of a quotation for S&Q Services is undertaken as a routine Support Services Management activity.  However, if preparing a quotation is expected to be particularly onerous, the Commonwealth Representative may request (or agree) that the preparation of that quotation be conducted as an initial S&Q Service.

Clause 3.13.1 covers the majority of cases where preparing quotes for S&Q Services is included within the Recurring Services for Support Services Management.

Clause 3.13.2 may be applied to develop a quotation, as an S&Q Service, if the preparation requires considerable effort.  For example, to prepare a firm-priced quote for a complex S&Q activity may require significant investigation with potential suppliers / subcontractors.  If the Commonwealth Representative feels that the effort to prepare such a quotation will be significant (after an initial discussion with the Contractor), preparation of the quotation can be requested as its own S&Q Service.

Clause 3.13.3 clarifies that preparation of a quotation for any S&Q Service, even if the quotation was prepared under an initial S&Q Service, does not guarantee that the task will proceed, or that it will be allocated to the Contractor.

Subclauses under clause 3.13 should be included without amendment.

Related Clauses:	COC clause 3.10, Survey and Quote Services

Annex C to Attachment B, S&Q Services

SOW clause 2.1, Scope of Work, requires that all work will be performed as a Recurring Service unless stated otherwise.

All clauses in the SOW that identify work to be performed as an S&Q Service.

DID-SPTS-S&Q defines the requirements for S&Q Service requests, quotations and orders for S&Q Services.

Optional Clauses:	Nil

Remediation

Status:	Optional

Purpose:	To require the Contractor to prepare and follow Remediation Plans, to overcome a deficiency in the Services or a non-compliance with another Contract obligation.

Policy:	Nil

Guidance:	At the request of the Commonwealth this clause requires the Contractor to prepare a Remediation Plan in order to plan to overcome a shortfall.  If Approved, the Contractor needs to follow the plan without detriment to other Contract requirements.  This clause operates in conjunction with COC clause 13.3, Default Notices, and COC clause 6.7, Remediation Plan.  If the Services will not be complex enough to warrant a planned remediation process, and a Default Notice alone would suffice, then the clauses may be deleted and the heading clause 3.14 annotated as ‘Not used’.

Remediation Plans may be requested for a number of reasons.  In general, a Remediation Plan is used to address repeated shortfalls in the performance of Services (eg, turn-around times often in excess of that required).  For example, due to the nature of repairs, some repairs being overdue may be expected, but repeated occurrences of overdue repairs needs to be addressed and, if applicable, a Remediation Plan can define how changes in communications, prioritisation, training, or other factors, may be used to overcome the shortfall.

Reference to a direction under clause 12.4.9 of the COC means that Remediation Plans may be requested to correct deficiencies in applying WHS Legislation (which may include the application of codes of practice identified in WHS Regulations).  Shortfalls may have been identified as a result of a Notifiable Incident, through a Commonwealth audit, or from a direction given by a WHS regulator.

Clause 13.3 of the COC requires a Default Notice to be given to the Contractor in the event of a default.  If the Commonwealth believes that the shortfall can be overcome, then a Remediation Plan under clause 3.14 of the SOW provides a planned and managed process to remedy that shortfall.

Related Clauses:	COC clause 6.7, Remediation Plan

COC clause 13.3, Default Notices

COC clause 12.4.9 for directing specified measures in relation to WHS.

Optional Clauses:	Nil

Australian Industry Capability

Status:	Optional

Purpose:	To identify the work requirements associated with an AIC program, when included in the Contract.

Policy:	Defence Poilicy for Industry Participation (DPIP)

Refer to policies listed in Annex G to Attachment A to the COT (TDR G).

Guidance:	SOW clause 3.15 is included if the draft Contract will include an AIC program (refer to the note to drafters above COC clause 4 for a summary of the criteria).  If not required, both this clause and COC clause 4 would be designated as ‘Not used’.

The details of the AIC program are included in the AIC Schedule in Attachment K, with further information regard Australian Contract Expenditure (ACE) in Attachment B (and the SPTSPW).  SOW clause 3.15 requires the Contractor to plan for and to report on the achievements of the AIC program, as detailed in Attachments B and K.  How the Contractor will implement the AIC Schedule is to be included in the SSMP.

If the value of the draft Contract over the Initial Term is expected to exceed A$20m inclusive of GST (and the Contract is not exempt), then the 2019 DPIP requires that an AIC Plan (including a Public AIC Plan) is to be developed and delivered to the Commonwealth.  If applicable, use the optional clauses below to replace clause 3.15.1 in the SOW.  An AIC Plan includes an AIC Schedule, hence corresponding changes will be required to Attachment K, COC clause 4, and TDR G-1.

The DID for the AIC Plan in the ASDEFCON (Support) template, DID-SSM-AICP, is more complex than the needs of this template; however, with tailoring it may be used as a basis for developing a new DID-SPTS-AICP.  The new DID will need to be listed in SOW Annex C.  For assistance, seek advice from Commercial Division representatives and the help desks.

Reporting for the AIC program is via an AIC report, Part D of the CSR, which covers the on-going achievement of the activities in the AIC Schedule and also the amount of ACE.  If there are Australian Industry Activities (AIAs) in Attachment K, being activities of particular importance that Defence wants performed in ANZ, then additional reporting is included regarding the continuing ability to perform AIAs.

An AIC report may only be required 6-monthly or annually for smaller contracts.  Refer to the discussion for clause 3.2 regarding the delivery of separate parts of the CSR.  Once delivered as part of a CSR, the AIC Report is usually discussed at the following CPR.

If clause 3.15 is included, drafters need to consider the frequency of delivery of the AIC Report and tailor clause 3.2 accordingly.

Related Clauses:	Annex G to Attachment A to the COT, Australian Industry Capability

COC clause 4, Australian Industry Capability

Attachment K, Australian Industry Capability

SOW clause 3.2, for the CSR

SOW clause 3.3, Contract Performance Reviews

DID-SPTS-CSR, Part D

Optional Clauses:	Nil

The Contractor shall develop, deliver and update an Australian Industry Capability (AIC) Plan) that complies with the requirements of DID-SPTS-AICP and clause 2.3.1.

The Contractor shall deliver the AIC Plan to the Commonwealth Representative for Approval no later than 20 Working Days after the Effective Date.

The Contractor shall review the accuracy of the AIC Plan at intervals of not greater than [...INSERT NUMBER OF MONTHS, EG six, 12...] months in accordance with clauses 2.3.7 to 2.3.8.

The Contractor shall manage and conduct the AIC program in accordance with the Approved AIC Plan, this clause 3.15, and clause 4 of the COC.

Indigenous Participation

Status:	Optional

Purpose:	To require reporting via the Indigenous Procurement Policy Reporting Solution (IPPRS), when applicable to the Contract.

Policy:	Indigenous Participation Policy (refer Annex H to Attachment A to the COT)

Guidance:	SOW clause 3.16 is included if an Indigenous Participation Plan is required at Attachment L of the Contract.  Refer to COC clause 12.9 for details of applicability.  If not required, annotate the heading as ‘Not used’ and delete the clauses below the heading.

Related Clauses:	Annex H to Attachment A to the COT, Indigenous Procurement Policy

COC clause 12.9, Indigenous Procurement

Attachment L, Indigenous Participation Plan

DID-SPTS-CSR

Optional Clauses:	Nil

Operating Support

Status:	Optional.  Included if Operating Support Services are required under the Contract.

Purpose:	To define the requirements for Operating Support Services to be provided as part of, or in direct support to, Defence operation of the Products.

Policy:	Integrated Product Support Manual

Guidance:	Operating Support Services involve the operation of the Products Being Supported in their intended operational role, and Services that directly enable the operation of a Product by a Defence user, for its intended role.

To clarify, Operating Support is not a ‘support element’ in Integrated Logistic Support (ILS) / Integrated Product Support (IPS) because it has an ‘operational outcome’; however, it uses Support Resources to provide those outcomes.  Operating Support is not an ‘operational level’ Maintenance or Supply activity; if required these Services are included under SOW clause 6, Maintenance Support, and SOW clause 7, Supply Support.  Further, Operating Support does not include operating equipment for a support purpose, such as a post-Maintenance check (ie, not an operational role).

In the ASDEFCON (Support Short) context, Operating Support Services will be limited.  The most common Service is for ‘help desk’ Services to assist Defence personnel to use applicable Products such as an ICT system, a particular software application, or another item of equipment.

The clauses under clause 4 illustrate the requirements for an ICT or software-only help desk.  The clauses can be adapted to another form of help desk, such as a technical support help desk for Defence Maintenance Personnel (although this could be considered part of Maintenance Support, it does not matter if other types of help desk are located under Operating Support).  If a different form of Operating Support Service is sought, drafters are to develop clauses to address those requirements.

If the Contract does not contain any Operating Support requirements, the title should be retained with the words ‘Not used’ inserted in brackets at the end (ie, ‘Operating Support (Not used)’).  All of the subclauses should then be deleted.

Related Clauses:	Refer to subclauses.

Optional Clauses:	Nil

General Requirements for Help Desk Services

Status:	Optional

Purpose:	To define the Commonwealth’s general requirements for help desk Services.

Policy:	Nil

Guidance:	The general requirements for help desk Services include the identification of the customer group, types of Services, required documentation, hours of operation, and communication methods.  While optional, inclusion of help desk Services will normally include this and the other model clauses under clause 4 of the template.

In clause 4.1.1, drafters are to identify the recipients of the help desk Services and the Products or the system comprising Products, for which the Services are provided.  Services may be provided directly to Defence ‘users’ of a system or to a ‘Level 1 Support’ help desk (that could be operated by another Commonwealth contractor).  Help desk users may be operators and/or maintainers of specific systems (even if a technical help desk may not be strictly match the definition of Operating Support).  The applicable Products supported by the help desk should be listed in SOW Annex A (eg, in section 1 or section 3 for software), in a separate table, or with a column that identifes the Products that are subject to help desk support.  Hence the clause could be rearranged so that the system in clause 4.1.1 could be “the [X] system, including those Products annotated in SOW Annex A as requiring help desk Services”.

Clause 4.1.2 requires drafters to identify the authorised users of the help desk.  The template refers to a user organisation of particular ICT System(s), software or equipment.  However, the clause could be amended to refer to ‘authorised’ users of ‘X’ system where access is controlled, or all users of a particular software Product with a limited number of licenses, rather than specify an organisation in general (ie, so that the size of the user group authorised to access the Services can be defined for the tenderer / Contractor to scope the scale of work effort.  If the help desk forms a major part of the required Services, SOW clause 2.2, Rate of Effort, may also be used to define scope in terms of the expected demand to be placed on the help desk; for example, together this would define the number of users, locations (time zones), hours of operation, and expected call rate.  Drafters need to ensure that, if this is the case, clauses 2.2 and 4.1 are consistent and, preferably, do not duplicate information erroneously.

Clause 4.1.3 lists suggested requirements that can be tailored for the nature of the help desk Services required.  These need to be developed consistent with activities for managing requests described under clause 4.2.

Drafters need to reference any documents that are relevant to help desk operation and list these under clause 4.1.4 or, if the list is extensive, an annex could be appended to the SOW.  Note that if reference documents are also Products to be supported by the Contractor, they would also be listed in section 4 of SOW Annex A.

Clause 4.1.5 is used to categorise help desk Services into ‘levels’ of support.  While these adapt industry conventions, the description at each level can be tailored to more accurately describe the Services in the context of the system / Products Being Supported.  If any levels of the help desk are not required, these can be designated as ‘not used’.  For example, if Defence or an Associated Party performs Level 0 and Level 1 Support, and the Contract will only include more in-depth technical support, then the first two levels could be ‘not used’.

Hours of operation for each level of the help desk need to be inserted in clause 4.1.6.  Unless the help desk operates continuous 24/7, time zone details should be amended as necessary.  In some cases it may be beneficial to define core hours (or ‘standard hours’) of help desk operation and non-core hours.  At clause 4.1.7, the template allows for support out of standard hours as Task-Priced services, assuming a low volume.  However, if demand for Service is on-going but lower in volume than standard hours, the clause can be amended (or deleted) so that all help desk Services are to be undertaken as Recurring Services.

Drafters need to tailor clause 4.1 where indicated.  The clauses may also be expanded to better specify the amount of effort and expected standards of performance through various parameters, such as:

- the typical number of calls per hour that will need to be able to be handled;

the number of simultaneous calls that will need to be handled;

response times (ie, the time to respond to a request and resolve a problem);

the average time to be taken to resolve certain types of service requests; and

the percentage of queries expected to be escalated (referred to other levels or sources of help) for resolution.

Drafters need to describe requirements carefully, including how requirements relate to payment.  For example, specifying a number of calls to be simultaneously handled could require a standing capability that is under-utilised but higher cost.  Alternatively, a payment for each service request could distort the efficiency of the help desk service (ie, payment per query methods have been known to encourage help desk behaviour that encourages further queries to be made).

Clause 4.1.8 identifies methods for contacting the help desk.  This should be reviewed and amended as necessary.

Related Clauses:	SOW Annex A, List of Products Being Supported

SOW clause 2.2, Rate of Effort

Other subclauses to SOW clause 4

Optional Clauses:	Nil

Help Desk Service Request Logging

Status:	Optional

Purpose:	To define the requirements for recording help desk service requests.

Policy:	Nil

Guidance:	Clause 4.2 lists the details to be recorded for each help desk service request, to allow for subsequent tracking and management.  While optional, service request logging will normally be included with the other model clauses for a help desk.  However, the clause may be split into additional clauses or merged with other clauses, if required by the drafter.

Drafters may expand or otherwise amend the list as required.  The clauses would typically include sufficient details for:

- receiving / responding to and logging service requests;

failure / problem reporting and, when required, escalation of the service request to another help desk service level or Contract function (eg, a hardware maintenance) or the Commonwealth or third party (eg, a Software OEM);

service request resolution and reporting; and

service request prioritisation considering failure severity and/or other criteria.

Clauses 4.2.2 and 4.2.3 require the Contractor to provide the Commonwealth with access to help desk records and to retain records for the Term of the Contract.

Drafters may wish to review the ASDEFCON (Support) DSD-OPS-HLPDSK for examples of additional data that could be recorded for service requests.

Related Clauses:	Other subclauses to SOW clause 4.

Optional Clauses:	Nil

Service Request Investigation and Resolution

Status:	Optional

Purpose:	To define requirements for help desk service request investigation and resolution.

Policy:	Nil

Guidance:	Clause 4.3 provides a framework to allow the drafter to describe the requirements for service request investigation and resolution. While optional, investigation and resolution will normally be included with the other model clauses for a help desk.  The clause may be split into separate clauses (eg, separately for ‘investigations’ and ‘resolution’) or merged with other clauses, as required by the drafter.

Clause 4.3.1 requires Contractor staff to investigate service requests when an investigation is appropriate; however, clause 4.3.2 clarifies that implementing a corrective action or applying a workaround process for a user, if available, should not be delayed by further investigation, analysis, and review.  Similarly, under clause 4.3 the issue should be escalated or referred to another party as soon as any investigation identifies that the issue cannot be resolved by Level 1 Support of the help desk.

Clause 4.3.4 identifies the resolution times for different types of service requests.  Drafters need to insert applicable resolution times where indiciated.  Drafters should also consider the types of service requests may arise and, if required, add additional service request types for the nature of the help desk Services.

Clause 4.3.5 identifies exclusions from the resolution times under clause 4.3.4, when Contractor staff do not control the service request resolution process (eg, while the Commonwealth is contemplating a proposed resolution).  This clause is particularly important if the Contractor’s performance will be measured using resolution times.

Clause 4.3.6 defines the criteria to be met for the Contractor to record a service request as being ‘resolved’.  For the help desk, a service request being ‘resolved’ could mean that a user’s needs have been met, or that the issue has been transferred to another party and the help desk is no longer responsible for it.  Resolving a help desk action can be different to meeting a user’s needs and closing the service request, which is addressed by clause 4.4.

Drafters should review the criteria in clause 4.3.6 to ensure that they are suitable for the draft Contract, and amend the clause if required.

Drafters may wish to review the ASDEFCON (Support) DSD-OPS-HLPDSK for examples of more detailed clauses and associated guidance.

Related Clauses:	Other subclauses to SOW clause 4.

Optional Clauses:	Nil

Service Request Closure

Status:	Optional

Purpose:	To define the requirements for closing help desk service requests.

Policy:	Nil

Guidance:	Clause 4.4 provides a set of conditions that enable the closure of help desk service requests.  While optional, defining closure criteria will normally be included in the clauses for a help desk.  This clause could be merged with other clauses; however, drafters should be aware that the ‘closure’ of a service request, by user agreement, was deliberately separated from the Contractor deciding if a service request has met the broader criteria for being ‘resolved’.

Under clause 4.4, a service request can only be closed if it was escalated to a third party who has notified the Contractor that the issue has been resolved, or because the user is satisfied with the resolution of their issue and has agreed to close the service request.  If other conditions for closure apply, these may be included by adding to the clause.

Drafters may wish to review the ASDEFCON (Support) DSD-OPS-HLPDSK for examples of more detailed clauses and associated guidance.

Related Clauses:	Other subclauses to SOW clause 4

Optional Clauses:	Nil

Engineering Support

Status:	Optional.  Included if Engineering Services are to be provided under the Contract.

Purpose:	To define the requirements for the provision of Engineering Services.

Policy:	Refer to subclauses.

Guidance:	This clause should be included if the Contract requires the provision of Engineering Services, such as:

- engineering management and compliance with an ADF regulatory / assurance framework;

Configuration Management;

low-risk configuration changes / engineering changes;

engineering investigations;

Technical Instruction development; and

incorporating Software Updates.

Contracts using the ASDEFCON (Support Short) template are commonly used for the provision of Maintenance Services and this will often result in the need for some Engineering Support.  For example, engineering investigations into unexpected defects discovered during Maintenance, or engineering dispositions for Deviations and non-standard repairs, which may lead to the development of Technical Instructions or, in some cases, low-risk design changes.  More complex engineering activities may be performed by the SPO or another party (eg, the equipment OEM).

ASDEFCON (Support Short) does not have a management framework (management plans,processes, system reviews, and rigorous Configuration Management program) suitable for undertaking complex design changes; significant change programs for hardware and all Software development is beyond the scope and complexity of this template.  Such a framework would add significant complexity to the Contract and thus, if significant engineering change programs are anticipated, drafters should consider using the ASDEFCON (Support) template instead.

Engineering Services may be conducted as S&Q Services for ad hoc tasks, such as developing new Technical Instructions, or Recurring Services where those Services are more predictable and continuous (or if immediate action is required for safety, security or regulatory purposes).  Recurring Services can help retain expertise and knowledge of unique systems, and avoid the overheads and delays associated with S&Q Services, but are not an efficient approach for a lot of engineering activities that are unpredictable.  Accordingly, the template includes a Commonwealth-authorised Annual Technical Effort (CAATE), which buys a set number of hours per year to perform ad hoc engineering tasks that would otherwise be S&Q Services.

Drafters will need to consider preferred payment methods when tailoring the clauses, developing the pricing schedules, and identifying the S&Q Services.  If a Recurring Services Fee or a CAATE is used to cover a limited number of discrete tasks, the Commonwealth Representative will need to monitor the effective utilisation of the Contractor’s engineering personnel to ensure that value for money is being achieved.

If the Contract does not require Engineering Services, the heading should be retained and the words ‘Not used’ inserted in brackets (ie, ‘Engineering Support (Not used)’).  All of the subordinate clauses can then be deleted.  If Engineering Services are to be provided, a significant amount of tailoring is required.

Related Clauses:	SOW clause 6, Maintenance Support, for Defect investigations, Deviations and Non-Standard Repairs that can transfer to engineering tasks.

SOW clause 7, Supply Support, for engineering investigations related to obsolescence and parts substitution, if applicable.

SOW Annex A, List of Products Being Supported

Optional Clauses:	Nil

General Requirements for Engineering Services

Status:	Core (if Engineering Support is required)

Purpose:	To define the:

- broad requirements for the provision of the Engineering Services;

engineering management, administration, and reporting requirements; and

the use of the CAATE, if applicable.

Policy:	AAP 8000.011, Defence Aviation Safety Regulations (DASR)

ANP 3411-0101, Naval Materiel Assurance Publication (NMAP)

Land Materiel Safety Manual (LMSM)

Guidance:	Clause 5.1.1 (General) provides a link between the Engineering Services and the Products in SOW Annex A, to which the Services are applied.  Tables within SOW Annex A contain columns for ‘Engineering Responsibility’ and ‘Configuration Management’ to identify for which Products the Contractor will have diffierent responsibilities.  Note that the tables in SOW Annex A may be modified, with additional columns or ‘flags’ (ie, ‘A, B, C or D’ not just ‘yes or no’), to more accurately identify when the Engineering Services vary from one Product to the next.

In tailoring clause 5.1.1, drafters should insert references to relevant publications / orders / instructions describing administrative processes that must be followed.  In some cases, it is appropriate to refer to Defence plans, such as a SPO Configuration Management Plan, but the drafter / SPO must ensure that the plans are appropriate for this purpose.  This list should not duplicate the technical manuals for the Products that should be listed in SOW Annex A or Annex D against the applicable Product.  Do not refer to Defence policies unless their applicability includes contractors, otherwise these documents are open to interpretation as not being applicable.

Clause 5.1.1 also requires that Engineering Services be provided within the overall management direction given by the Approved SSMP and, if inserted by the drafter, an ADF regulatory / assurance manual or other over-arching reference.  If only the SSMP is applicable, then the end of the sentence (for inserting details) should be deleted.  In some situations more than one ADF regulatory / assurance framework will apply (eg, for a major system plus Explosive Ordnance) and this clause will need to be expanded.  Clause 5.2 (discussed below) is used to identify the applicable sections of regulations.

Clause 5.1.2 is optional and included to implement a Commonwealth-authorised Annual Technical Effort (CAATE).  In using CAATE, the Commonwealth agrees to procure a set number of hours to perform Engineering Services and related technical activities each year, which would otherwise be managed as S&Q Services.  If S&Q Services can be relatively easily defined (eg, in a notice), the CAATE avoids the processing of S&Q quotations and orders (and the individual financial approvals), making it administratively more efficient.  In clause 5.1.2 the Commonwealth will specify a number of hours per year for the CAATE and, subject to negotiations, agrees to pay a set monthly amount as a Recurring Services Fee.  If, during a year, the Commonwealth does not request enough CAATE tasks to use all of the hours specified, the Commonwealth still pays the same amount. The drafter and Commonwealth team need to consider this when specifying the number of hours, and then ensuring that the CAATE hours are used effectively.

Aside from defining an annual number of hours, clause 5.1.2 includes a basic framework for management of the CAATE and individual CAATE tasks.  If included in the SOW, management details will be included in the Engineering Management section of the SSMP (refer to the conditional clause 6.3.2 in DID-SPTS-SSMP).

Related Clauses:	All subclauses to clause 5, Engineering Support, with applicable S&Q Services.

DID-SPTS-SSMP defines requirements for a Support Services Management Plan.

DID-SPTS-CSR defines requirements for a Contract Status Report.

Optional Clauses:	Nil

Engineering Organisation and System Compliance

Status:	Optional.  Included if ADF regulatory / assurance framework requirements apply to the provision of Engineering Services.

Purpose:	To define the ADF regulatory / assurance requirements for Engineering Services.

Policy:	DASR

NMAP

LMSM

Defence Explosive Ordnance Manual

Guidance:	If the Contractor, providing Engineering Services, will be subject to ADF regulatory / assurance framework requirements (eg, seaworthiness, mission-worthiness, airworthiness or ordnance safety), then this clause should be included and further developed.

For advice specific to the requirements in each environment, drafters should contact the applicable regulator / assurance authority:

Defence Aviation Safety Authority (DASA) (Aerospace)

Director Technical Regulation - Army (DTR-A) (Land)

Navy Materiel Seaworthiness Assurance Agency (NMSwAA) (Maritime)

Directorate of Ordnance Safety (DOS) (Explosive Ordnance)

If an ADF regulatory / assurance framework does not apply to the Engineering Services, then the clauses under clause 5.2 can be replaced with a single ‘Not used’.

If ADF regulatory / assurance framework requirements do apply to the Engineering Services, drafters should seek advice from the relevant authority, or representatives, to ensure that the Contract includes the most up-to-date requirements.

Aerospace:	For aerospace systems, a contractor may need to seek ‘Military Design Organisation Approval’ or provide information so that a Defence organisation can obtain Military Design Organisation Approval, with that contractor forming an integral part of the broader engineering organisation.  Information required for organisational approval changes depending on the scope of contractor responsibilities and the Products Being Supported (ie, aircraft components or ‘appliances’).

Land:  For land systems, there may be a need for the Contractor to become an Accredited Engineering Organisation (AEO) or to be assessed by an AEO as being compliant with the LMSM.  The compliance factors and the degree of assessment required may vary based on the scope of Contractor engineering responsibilities and the safety critical nature of the Products Being Supported.

Maritime:  For maritime systems, the Defence organisation is usually the Authorised Engineering Organisation (AEO) and the Contractor would be assessed for compliance with the Naval Materiel Assurance Publication, as an integral part of the organisations that support the Defence AEO.  The compliance factors and the degree of assessment required can vary based on the scope of Contractor engineering responsibilities and the safety critical nature of the Products Being Supported.

Explosive Ordnance:  Explosive Ordnance Safety Program (EOSP) requirements often need to be adapted for the platform on which the EO is used.  Advice should be sought from DOS (whom provide advice on behalf of the Explosive Ordnance Safety Regulator).

All:  Drafters should consider if other regulatory / assurance obligations apply to the Engineering Services, such as for managing access to the radiofrequency spectrum, information systems security, cyber-security, and so on.  Where such policies are stipulated by Defence (ie, in addition to legal obligations) appropriate clauses to provide an assurance of compliance will need to be drafted.

At clause 5.2.1, drafters need to insert details of the sections from the ADF regulatory / assurance manuals that apply.  Whole manuals should not be listed, as that this implies a much broader scope of responsibility, beyond the scope a contract.

The optional clauses, starting at 5.2.2, should be included when Engineering Services could affect Materiel Safety and the Contractor will perform Engineering Services under the scope of a Defence organisation’s responsibility (eg, for system safety), and where the Defence organisation or the Contractor’s ‘systems, people (ie, skills and authorisations) and processes’ are to be ‘approved’ by an ADF regulatory / assurance authority.

If the Contractor’s engineering organisation is to be separately approved by the ADF regulatory / assurance authority, then the Contractor will need to submit an application and supporting evidence of organisational and systems compliance.  Clauses requiring an ‘application for engineering organisation approval’ and DID-ENG-AEOA may be transferred from the ASDEFCON (Support) template.  The optional clauses, starting at 5.2.2, may be included but will need to be amended as appropriate (eg, if the Contractor’s head engineer is directly accountable to the ADF regulatory / assurance authority).

Drafters should consider the need for a Contractor’s Engineering processes (described in the SSMP) to be evaluated against an ADF regulatory / assurance framework as this needs to be considered when deciding on the timing for the delivery of the SSMP and commencement of Engineering Services.

In tailoring this clause, drafters should consider the relationship with SOW clause 10, Quality Management.  The Contractor’s QMS will define organisational processes and clauses 10.3 and 10.4 deal with non-conformances.

Related Clauses:	SOW clause 5.1, General Requirements for Engineering Services

SOW clause 6.2, Maintenance Organisation and System Compliance

SOW clause 10, Quality Management

Optional Clauses:	Nil

Configuration Management

Status:	Core (if Engineering Support is required)

Purpose:	To define the requirements for the Configuration Management (CM) of the Products, including (as tailored):

- general requirements and maintaining configuration baselines; and

Configuration Control, including managing deviations, for configuration (design) changes, and configuration status accounting.

Policy:	CASG-2-Policy (E&T) 12-02-002, Configuration Management

Guidance:	This clause specifies the requirements for the CM of the Products supported under the Contract.  Drafters should note that CM is fundamental to the effective management, and often the safety, of complex Commonwealth assets.

Clause 5.3.1 (General) is a core clause requiring that the Contractor ensure that Products remain compliant with authorised Configuration Baselines, unless otherwise agreed by the Commonwealth Representative (eg, for Deviations and non-standard repairs that are subject to engineering investigation under clause 5.4).  Drafters need to insert the applicable authoritative reference for the Configuration Baseline in clause 5.3.1; this may be an Illustrated Parts Breakdown (IPB) or Configuration Status Account (CSA) that the Contractor will have access to.  All other clauses under clause 5.3 are optional, as described below.

Clause 5.3.1 includes two optional sets of clauses.  The first option is to establish Configuration Baselines for the Products, while the second option is to manage those baselines.  The first option would only be required if the Commonwealth does not have the Configuration Baselines for the Products; for example, if the Products were recently acquired without CM data.  The clause should be tailored to identify specific Products and the Configuration Baselines required (eg, if baselines are required for system safety and system security information – refer to guidance for clauses 5.7 and 5.8).  The clause includes the delivery of a CSA report, which demonstrates the completion of the Configuration Baselines, which can be dependent on the CSA system under clause 5.3.3.1 (discussed below).

The second option requires the Contractor manage the Configuration Baseline for the applicable Products against which they have been annotated that responsibility in SOW Annex A.  This will be applicable in many cases where the Contractor has responsibility ‘below the level of interest’ of Defence (eg, will not impact on form, fit or function of an RI).  In some cases, this may not be applicable because the lower level configuration is managed by an Associated Party, such as the original equipment manufacturer (in which case co-ordination may be required under clause 3.8).  If not required, the optional clause for baseline management should be deleted.  If required, the drafter / SPO will need to ensure that the Contractor has the resources to amend the Configuration Baseline, such as editable copies of the applicable IPB or access to the CSA system, which may require additional clauses here and/or under clause 9.2, Technical Data.

Clause 5.3.2 (Configuration Control) is an optional clause for the management of changes to the Configuration Baselines of the relevant Products.  The changes may be either temporary, such as a Deviation (known in CM terms as a ‘variance’), or a permanent design change implemented to ehance capability or address other issues, such as modification to incorporate a replacement part for an obsolete part.  The first sub-clause ‘General’ introduces the scope of clause 5.3.2.

Clause 5.3.2.2 (Deviations) provides a link between the process for managing an Application for a Deviation (AFD), from SOW clause 10.4, and the Configuration Control processes (note that other Deviations, such as process changes, are not ‘variances’ or Deviations to the Product Baseline).

Clause 5.3.2.3 (Configuration Changes) is optional, included when the Contractor may be tasked to develop configuration / design changes using Engineering Change Proposals (ECPs).  Understanding this clause requires an understanding of Minor Changes and Major Changes – refer to the Glossary definitions for criteria that classifies a change as a Minor Change or a Major Change.

In general, a Minor Change does not affect the ‘form, fit or function’ of an item (there are other conditions), and is below the level of interest of the Commonwealth and, hence, the Contractor can generally perform these with minimal Commonwealth insight.  However, Minor Changes need to be presented to the Commonwealth as the Commonwealth may consider that a change initially classified as a Minor Change would be better if treated as a Major Change.  Note that due to their importance, any change affecting system safety or system security is considered to be a Major Change, with an ECP prepared for delivery to the Commonwealth, even if it is not considered to be a change to ‘form, fit or function’.

Major Changes, including enhancements to functionality, require greater Commonwealth visibility and will be presented to Commonwealth-conducted Configuration Control Boards (CCBs) in accordance with clause 5.3.2.4.  As future design changes are largely ‘unknowable’ when a contract is signed, drafters need to think about the best way to pay for such changes.  If infrequent, only a few per year, it may be effective to use S&Q Services.  If a reasonable number of on-going changes are likely, this could be reason for implementing a CAATE (clause 5.1.2).  The clause includes a list of situations intended ‘to keep the system running’ (ie, not ‘enhancements’) as Recurring Services; however, this can be inefficient and add cost if the Contractor needs to hire personnel for such events but they are otherwise under-utilised.  Hence, if the clause is included, the payment method requires careful consideration.

Clause 5.3.2.4 (Commonwealth-conducted Configuration Control Boards) is optional but should be included when clause 5.3.2.3 is included.  This clause requires Major Changes to be managed through Commonwealth CCBs.  To implement this clause, the Contractor will need information about the conduct of the CCBs and, as such, the Commonwealth may need to provide details from a Commonwealth / SPO Configuration Management Plan (CMP), procedures or standing instructions.

In respect of clauses 5.3.2.3 and 5.3.2.4, the configuration change activities that can be undertaken using ASDEFCON (Support Short) are limited by the scope, complexity and limited governance provisions of the template.  If larger and more complex change programs are required, drafters may need to e use the ASDEFCON (Support) template instead.

Clause 5.3.3 (Configuration Status Accounting) is an optional clause, included if the Contractor will be required to manage Configuration Baselines in a Configuration Status Accounting (CSA) system.  The clause has two subclauses, firstly the use of a CSA system and, secondly, to exchange CSA data with the Commonwealth.

Clause 5.3.3.1 (General) describes the requirements for the use of a Contractor CSA system to manage the Configuration Baselines, and changes to them, and to provide the Commonwealth with access to the CSA system, when required, and the delivery of CSA reports.  If the Contractor will be given direct access to the Commonwealth’s CSA system, then a Contractor CSA system may not be required.  Note that a Commonwealth CSA system is a ‘Defence information system’ and so details of requirements for the use of, and training for, this system can be included in Annex B.  If a Commonwealth CSA system is to be used, clauses may be transferred from DSD-ENG-CM, from the ASDEFCON (Support) template, to this SOW Annex B and this clause, and the CSA Data Exchange clause may not be required.  There is an optional phrase at the end of the last clause, required if a new Configuration Baseline will be created under the optional clause 5.3.1.2 and a CSA report is required to confirm completion.

Clause 5.3.3.2 (CSA Data Exchange) requires the Contractor, in collaboration with the Commonwealth, to develop a schema for the exchange of CSA data between the Contractor’s and Commonwealth’s CSA systems.  Such systems are different in different parts of Defence, hence the drafter needs to insert a reference to the relevant specification into this clause (which may need to be provided as GFI).

While complying with an approved Configuration Baseline under clause 5.3.1 is core for CM, the remaining clauses include a number of options and tailoring requirements that drafters need to consider, as outlined above.  The drafter needs to update SOW Annex A to identify the Products for which the Contractor will have CM responsibilities.

Related Clauses:	SOW Annex A, List of Products Being Supported

SOW Annex B, Mandated Defence Information Systems, if a Defence CSA system is to be used.

SOW clause 3.8, Co-ordination and Co-operation

SOW clause 5.1, General Requirements for Engineering Services

SOW clause 5.7, System Safetyy

SOW clause 5.8, System Security

SOW clause 9.2, Technical Data

Optional Clauses:	Nil

Engineering Investigations

Status:	Core

Purpose:	To state the requirements for engineering investigations, including investigations for Defects, parts substitution, changes to maintenance procedures, and draft publication amendments.

Policy:	Nil

Guidance:	The conduct of engineering investigations, whether entirely by the Contractor or in addition to Commonwealth investigations, is a core activity of Engineering Support.  Accordingly, engineering investigations is a core clause, but the identification of individual types of investigations may be tailored.

The structure of clause 5.4 is based on three groups of engineering investigations, how they are raised, and the associated reporting.  The first set of investigations, listed under clause 5.4.1, are routine (ie, recurring) activities.  The second set, listed under 5.4.2 are initiated by the Commonwealth Representative when required, while the third set, through clause 5.4.3, can be initiated by the Contractor.  In accordance with clause 5.4.5, the latter two sets of investigations are performed as S&Q Services, while the first set (clause 5.4.1) are performed as Recurring Services.  The Contractor is confirm if the activity can be included within Recurring Services (clause 5.4.1) before an S&Q Service is considered.  Clause 5.4.4 identifies the required details for requests for investigations raised by either party (ie, applicable to clauses 5.4.2 and 5.4.3).

Drafters may include additional engineering investigation topics, or delete or change the existing ones, as appropriate to the scope of the Engineering Services required.  Drafters may also move engineering investigation activities between the three clauses, in order to identify how they are best initiated and the most appropriate payment method for the required Services.  However, drafters should note the time involved in preparing and Approving and issuing S&Q Orders, hence safety and security issues have been included under clause 5.4.1 for expediency, even if the scope of the work is difficult to investigate.  Defining new investigation requirements applicable to the contract, or modifying / relocating existing requirements, needs to consider both the time and cost involved.

Clause 5.4.6 requires the Contractor to prioritise the engineering investigations based on their judgement of the potential effect on other Services, although specific completion times could be specified for each individual activity within the ‘other requirements’ under 5.4.4d.

The final clauses, 5.4.7 and 5.4.8 cover reports and the Commonwealth response, and should not require tailoring unless alternative default time periods are required.

While the clauses themselves are relatively uncomplicated, structuring (grouping) the investigations for the methods of payment may not be.  Drafters should consider whether purely firm priced payments (ie, as Recurring Services), S&Q Services, or a combination of methods are best suited.  For a small number of supported Products, S&Q Services may be appropriate.  If establishing an in-country Engineering Support capability for foreign equipment is desired, then a more predictable payment regime may be required to retain expertise.  This area of Engineering Support is hard to quantify as predicting the work requirements and balancing warranties from the acquisition contract may be difficult.

Access to Technical Data is essential and, in many cases, will need to be available (as GFI/GFD or direct from the OEM) for investigations to be effective.  Accordingly, engineering investigation usually depends on clause 9.2, Technical Data, and for the Technical Data (eg, design drawings) to be provided as GFD/GFI, unless directly available from the OEM.  Drafters should consider these requirements when tailoring.

Related Clauses:	Attachment B, Price and Payments

SOW Annex A, List of Products Being Supported

SOW Clause 5.3, Configuration Management

SOW clause 6.7, Maintenance Investigations

SOW clause 6.8, Implementing Non-Standard Repairs and Deviations

SOW clause 9.2, Technical Data

SOW clause 10.4, Commonwealth Representative Approval of Non-Conforming Services

Optional Clauses:	Nil

Technical Instruction Development

Status:	Optional

Purpose:	To identify the requirements for the development of draft Technical Instructions.

Policy:	Nil

Guidance:	Technical Instructions have different names in different parts of Defence (for example, Technical Instructions can embrace Special Technical Instructions in the aerospace environment, Technical Acquaints, Technical Directives and Advice Notes in the maritime environment, and Electrical and Mechanical Engineering Instructions in the land environment).

This Service is optional and may not be necessary where the Commonwealth has alternate sources of expertise for this kind of development or where the Contract supports simple Products for which the need to develop Technical Instructions is unlikely to occur.

Due to their undefined scope, development of Technical Instructions will generally need to be undertaken as S&Q Services, which is identified at clause 5.5.4.  However, it may also be appropriate for certain Technical Instructions to be developed as part of Recurring Services, as described by clause 5.5.5.  The scope of clause 5.5.5 should be reviewed and amended if required.  If including Technical Instruction development as a Recurring Service is not required, clause 5.5.5 can be deleted.

If Technical Instruction development is not required, the heading should be retained and annoted as ‘Not used’, and the clauses deleted.  Note that if the clause is not used, S&Q Services could always be accessed if the unexpected need for Technical Instruction development arose; however, such a task would not have the initial direction provided by this clause.

If clause 5.5 is required, the drafter should insert the applicable reference(s) into clause 5.5.1, for development procedures, and clause 5.5.3 for the standards applicable to each type of document.  Clause 5.5.5 may be amended, or deleted, as appropriate to the needs of the draft Contract.

Related Clauses/Documents:

Glossary, which defines ‘Technical Instruction’

SOW clause 5.3, Configuration Management

SOW clause 9.2, Technical Data

DID-SPTS-S&Q defines requirements for a Quote for S&Q Services (from ASDEFCON (Support)).

Optional Clauses:	Nil

Software Updates

Status:	Optional

Purpose:	To require the Contractor to provide the Commonwealth with Software Updates.

Policy:	Nil

Guidance:	Clause 5.6 may be applicable if the Contractor is the manufacturer of the equipment with Software, the developer of Software Products, or an authorised representative, such as an organisation that provides Software Updates to multiple customers.  This clause is not suitable for the development of bespoke Software or Software changes; such activities would require considerable more change management and Commonwealth insight into the development process.  If bespoke Software Updates will be required, drafters should consider using the ASDEFCON (Support) template.

If Software Updates are not required as a Service, the heading should be retained and annoted as ‘Not used’, and the clauses below deleted.

If included, the clause itself does not require change but the specific Software applications requiring Software Updates should be identified in SOW Annex A.

Related Clauses/Documents:

SOW clause 5.3, Configuration Management

SOW Annex A, Products Being Supported

Optional Clauses:	Nil

System Safety

Status:	Optional

Purpose:	To require the Contractor to maintain and update system safety information.

Policy:	Nil

Guidance:	Clause 5.7 may be applicable for Products that have an existing Safety Case Report (SCR) or Materiel Safety Assessment (MSA) to be maintained.  The SCR or MSA is usually developed during an acquisition program and then maintained in-service, with configuration changes (under clause 5.3) triggering the need for updates.  Individual configuration changes may or may not affect the safety characteristics of the Products, and so the safety risk assessments that were used as evidence in the development of the SCR or MSA will need to be reconsidered for risks that have changed.  In some cases, the safety program may be managed by the Commonwealth or by an Associated Party, in which case the Services and this clause may not be required or may require amendment as described below.

Clause 5.7 is structured in three parts: understanding the interaction between safety and other parts of the Contract, providing on-going services, and updating the SCR or MSA when applicable.

Clause 5.7.1 requires the Contractor to ensure that system safety program activities are consistent with other parts of the Contract and, through COC clause 12.4, WHS Legislation in regards to safe designs.  Aside from subclause a, other subclauses may be tailored for the scope of the Services; for example, if an ADF regulatory / assurance framework will apply to the management of Configuration Changes under clause 5.3.2 of the SOW.

Clause 5.7.2 requires the Contractor to consider safety as part of on-going Services.  Most of the draft subclauses will apply to all contracts; however subclause e will only apply if a specific Configuration Baseline will be maintained for system safety under clause 5.3.1.  Note that a Materiel Safety Baseline will contain the documents that were used, and need to be updated, as evidence to support the SCR or MSA.  Clause 5.7.3 links the safety issues under 5.3.2 to further investigations and changes.

Clauses 5.7.4 and 5.7.5 must be tailored depending upon whether an MSA or more detailed SCR was compiled for the Products, including by inserting the DID number for the data item (check that these are listed in SOW Annex C).  Clause 5.7.4 may be tailored further; for example, if Australian design registration does not apply.

If the Commonwealth or an Associated Party is maintaining the MSA / SCR, rather than the Contractor, clauses 5.7.4 and 5.7.5 should be modified for the Contractor to update and deliver safety information to enable the Commonwealth to maintain the SCR or MSA, as applicable, for the system.  Refer to the optional clause below for a possible alternative clause 5.7.4.

Clause 5.7.6 identifies that on-going safety-related work, which often includes updating safety information, is a Recurring Service.  However, significant changes and updates to safety information are more likely to be part of a Major Change, and hence within the scope of the S&Q Services for the Major Change.

Overall, draft clause 5.7 represents a minimal system safety program.  If additional Services are required, drafters should refer DSD-ENG-SERV clause 6.2.7 in the ASDEFCON (Support) template, including the guidance for that clause in the DSD.

If system safety is managed by the Commonwealth, because the Products are a part of a larger system, drafters will need to modify clause 5.7 to provide the safety information to the Commonwealth.  If this role has been delegated to an Associated Party, as the system manager, the clause may also cross-refer to clause 3.8, Co-ordination and Co-operation, and clause 3.8 should refer back to this clause 5.7.

If system safety Services are not required, the heading should be retained and annoted as ‘Not used’, and the clauses below the heading deleted.  Otherwise, amend as described above.

Related Clauses/Documents:

SOW clause 5.3, Configuration Management

SOW Annex A, Products Being Supported

Optional Clauses:

Note to drafters: The following may be used as a basis for an alternative to clause 5.7.4 when the Commonwealth (or an Associated Party) maintains the SCR / MSA.

When identified as a result of the Services provided under clauses 5.7.2 or 5.7.3, the Contractor shall update and deliver safety information, for Approval in accordance with clause 2.3, to enable the Commonwealth to maintain the [… INSERT ’Safety Case Report’ / ‘Materiel Safety Assessment’ …] for the […INSERT NAME OF SYSTEM…].

System Security

Status:	Optional

Purpose:	To require the Contractor to undertake a range of system security Services.

Policy:	Refer to the definition of Governing Security Documents in the Glossary.

Guidance:	Clause 5.8 may be included if the Products are subject to security risks and vulnerabilities that need to be managed by the Contractor, including where the Products involve one or more Security Authorisations be maintained.  Where these circumstances do not exist, or the Security Authorisations for the Products or higher-level systems can be managed by the Commonwealth without additional Services being provided by the Contractor, the heading should be annoted as ‘Not used’ and the clauses below the heading deleted.

System security involves security as it applies to the systems, equipment and Software relating to identified Products, but does not include the programmatic and contract-management aspects of security, which are addressed through SOW clause 3.12 and COC clause 11.10

Within ASDEFCON, the following categories of system security are identified separately because they typically involve different authorities in relation to Security Authorisations:

- physical security: under Principle 73 of the Defence Security Principles Framework (DSPF) (Physical Security Certification and Accreditation);

EMSEC: the delegate authorised by the Capability Manager or Australian Signals Directorate (ASD), depending upon the security levels involved; and

Cybersecurity:

Defence Cyber and Information Assurance Branch (DCIAB) in Joint Capabilities Group (JCG); and

the system owner delegated by the Capability Manager, with support from DCIAB, noting that the Chief of Joint Capabilities (CJC) is the ADF Cyberworthiness Authority.

While all categories could apply to the Products being supported, clause 5.8 only addresses requirements for Cybersecurity.  If Security Authorisations for EMSEC and/or physycal security apply (beyond what is required by COC clause 11.10), then clause 5.8 may need to be expanded.

Clause 5.8.1 identifies the types of Products for which system security needs to be managed, which are referred to as ‘Applicable Security Products’.  These Products should have been identified prior to drafting, including through developing the Security Classification and Categorisation Guide (SCCG) and consulting with the Capability Manager and the authorities identified above.

Clause 5.8.2 acknowledges the Governing Security Documents that define policies applicable to system security.  Drafters should refer to the Glossary and may amend the definition to list the relevant Governing Security Documents.  Some of the Governing Security Documents change on a regular basis (eg, three monthly), and clause 5.8.2 provides the basis for managing these ongoing changes.  For example, clause 5.8.2 acknowledges that changes to the Governing Security Documents could affect the scope of work under the Contract, resulting in a CCP, and provides a management process to address any changes to scope.

Clause 5.8.3 outlines a range of Services for system security that may be required.  Some of these may be considered parts of other Services; however, this clause requires that security-related risks and issues are considered when providing those other Services.  For example, reviewing OEM bulletins is also a part of general engineering investigations.  Subclauses under clause 5.8.3 should be reviewed, amended and expanded, as required to define the scope of the required security Services.

If the Contractor identifies security issues when performing the Services described in clause 5.8.3, clause 5.8.4 links these issues to engineering investigations under clause 5.4, and to develop the necessary changes.  Note that, by default, engineering investigations into security issues under clause 5.4 are undertaken as Recurring Services.

Clause 5.8.5 identifies that on-going system security work is a Recurring Service, except where that work is required as part of another Service that is not identified as a Recurring Service (eg, for a Major Change undertaken as an S&Q Service).

Overall, draft clause 5.8 represents a minimal system security program.  If additional Services are required, drafters should refer to DSD-ENG-SEC in the ASDEFCON (Support) template, including the guidance in the first section of that DSD.

If Security Authorisations for a larger system, which contain the Products, are managed by an Associated Party (ie, where the Commonwealth has delegated this responsibility to the Associated Party), the clause should also refer to clause 3.8, Co-ordination and Co-operation, and clause 3.8 should refer to the system security Services in this clause.

If included, the clauses will require tailoring, as indicated above.

Related Clauses/Documents:

SOW clause 3.12, Defence Security Compliance

SOW clause 5.3, Configuration Management

SOW clause 5.4, Engineering Investigations

SOW Annex A, Products Being Supported

Optional Clauses:	Nil

Maintenance Support

Status:	Optional.  Included when Maintenance Services are required under the Contract.

Purpose:	To define the requirements for Maintenance Services and related work.

Policy:	Engineering and Maintenance Manual (EMM) Chapter 1, Engineering and Maintenance in Defence

EMM Chapter 7, specialty Domains and Topic Areas (for Contingency Maintenance)

Guidance:	This clause is included if the Contract requires the provision of Maintenance Services.  Some support contracts may not include Maintenance Support, such as those exclusively for the provision of Engineering, Supply, or Training Services (where visibility of any maintenance of Support and Test Equipment or Training Equipment is not required).

Drafters may include additional subclauses to clause 6 if additional Maintenance Services are required.  Some other Maintenance Support activities, including system-level maintenance of complex platforms and the application of more rigorous ADF regulatory / assurance framework requirements, will require a greater level of management and governance than provided by this template and in these cases the ASDEFCON (Support) template should be used.

If the Contract does not contain Maintenance Support requirements, then the heading should be retained but the words ‘Not used’ should be inserted in brackets at the end (eg, ‘Maintenance Support (Not used)’).  All of the lower-level clauses of clause 6 can then be deleted.

Related Clauses:	SOW clause 4, Operating Support

SOW clause 5, Engineering Support, for related activities including the development of Deviations, Non-Standard Repairs, and Technical Instructions.

SOW clause 7, Supply Support for the Supply interfaces with Maintenance Services.

SOW clause 9.3, Support and Test Equipment and Training Equipment.

SOW Annex A, List of Products Being Supported, for listing Products, assigning Maintenance responsibilities, and identifying Maintenance manuals.

Optional Clauses:	Nil

General Requirements for Maintenance Services

Status:	Core (if Maintenance Support is required)

Purpose:	To define:

- general requirements for the provision of the Maintenance Services; and

Maintenance management, administration, and reporting requirements.

Policy:	ADF regulatory / assurance publications where applicable to the provision of Maintenance Services (eg, LMSM, DASR, NMAP)

EMM Chapter 1, Engineering and Maintenance in Defence

EMM Chapter 7, for Contingency Maintenance

Guidance:	Clause 6.1.1 provides a link between the ‘work’ clauses in the SOW and the Products to which Maintenance Services will be applied, as listed in SOW Annex A, List of Products Being Supported, section 1, Repairable Items.  This clause does not require tailoring; however, the drafter should ensure that all RIs to be maintained are listed in SOW Annex A (noting the inclusion of subordinate items) along with Maintenance manuals and the allocation of Maintenance responsibilities.

In tailoring clause 6.1.2, drafters should, insert references to the relevant publications / orders / instructions describing the administrative processes to be followed for the Maintenance Services.  This list should not duplicate Maintenance manuals that are listed in SOW Annex A.  Do not include reference to Defence policies unless their applicability specifically identifies contractor application, otherwise these documents are open to interpretation within a contract.

Clause 6.1.3 addresses calibration, with NATA identified as an example accreditation agency in the notes. A suitable calibration accreditation agency should be identified, this clause may be amended accordingly.  If calibration is not required, the clause should be replaced with ‘Not used’.

The drafter needs to determine whether Maintenance planning requirements can be included within the SSMP or if a separate Maintenance Management Plan (MMP) is required.  Drafters should compare the scope of Maintenance Management, at clause 6.3.3 of DID-SPTS-SSMP, and DID-SPTS-MMP.  If Maintenance Support for the Contract is concise (eg, relates only to deeper Maintenance of similar RIs at a single location), then the Maintenance planning requirements within the SSMP may be sufficient.  If Maintenance Support is more complex, includes a range of Maintenance Services in various locations, and/or needs to be provided in accordance with an ADF regulatory / assurance framework, then a stand-alone MMP will often be more suitable than the minimal planning required in a SSMP (note that the SSMP will still summarise and refer to the MMP).

If Maintenance planning within the SSMP is suitable, the optional clauses should be deleted.  If a separate MMP is required, then the optional SOW clauses (starting at clause 6.1.4) should be included and the MMP maintenance interval (how often it is reviewed for update) inserted.  If a separate MMP is not required, then the optional clauses should be deleted and DID-SPTS-MMP removed from SOW Annex C.

In SOW clause 6.1.9 the drafter needs to refer to the MMP, if applicable.  The drafter may also insert an applicable ADF regulatory / assurance manual, noting that in some situations more than one manual may need to be listed.  If an ADF regulatory / assurance manual is referenced, clause 6.2 will need to be included.

Optional clause 6.1.12 may be included when the Contractor will need to co-ordinate access to a platform that is managed by an Associated Party.  For example, if this Contract supports subsystem components on a platform held by the ADF or another contractor (Associated Party), and this Contractor is responsible for the removal and replacement of the components from that platform.  To some extent, clause 6.1.12 is an extension to, and an example of, clause 3.8, Co-ordination and Co-operation.

Drafters should consider the need for Maintenance logs and other physical documentation provided to the Commonwealth to report individual Maintenance actions taken (ie, not covered by clause 6.3).  Depending on the relationship between the Products Being Supported and host ‘platforms’, and the scope of this Contract, drafters will also need to include the final optional clause.

Related Clauses:	SOW clause 3.8, Co-ordination and Co-operation

All other clauses under SOW clause 6

SOW Annex A, List of Products Being Supported

SOW Annex C, List of Data Items

DID-SPTS-SSMP defines requirements for a Support Services Management Plan.

DID-SPTS-MMP defines requirements for a Maintenance Management Plan.

DID-SPTS-CSR defines requirements for a Contract Status Report.

Optional Clauses:	Nil

Maintenance Organisation and System Compliance

Status:	Optional.  Included if ADF regulatory / assurance framework requirements apply to the provision of Maintenance Services.

Purpose:	To define the ADF regulatory / assurance requirements for Maintenance activities.

Policy:	DASR

NMAP

LMSM

Defence Explosive Ordnance Manual

Guidance:	If the Contractor, providing Maintenance Services, will be subject to ADF regulatory / assurance framework requirements (eg, seaworthiness, mission-worthiness, airworthiness or otherwise), then this clause should be included and tailored.

If an ADF regulatory / assurance framework does not apply to the Maintenance Services, then the clauses under clause 6.2 can be replaced with a single ‘Not used’.

If ADF regulatory / assurance framework requirements do apply to the Maintenance Services, drafters should seek advice from the relevant authority, or representatives, to ensure that the Contract includes the most up-to-date requirements.

For land and maritime systems, the Contractor may not have to be accredited or authorised by the ADF regulatory / assurance framework authority, but may be subject to compliance audit or other assurance activities by the Defence engineering / maintenance organisation.  The extent of compliance assessment may change in relation to safety critical nature of the Products Being Supported.

For aerospace systems, a Contractor may need to apply for Maintenance Organisation Approval.  The extent and nature of this approval varies depending on whether the Contract covers aircraft components or ‘appliances’ (refer DASR 145).  In each case, there is generally a need to review Contractor plans, such as the MMP, review the QMS, and conduct an audit or some other compliance assurance activity.

At clause 6.2.1, drafters need to insert details of the sections from the ADF regulatory / assurance manuals that apply to the Contract.  Whole manuals should not be listed as that this implies a much broader scope of responsibility, beyond the scope of Maintenance clauses in the template and any contract.

The optional clauses, starting at 6.2.2, should be included when the Maintenance Services could affect Materiel Safety and the Contractor will perform Maintenance Services under the scope of a Defence organisation’s responsibility (eg, for maintaining system safety), and where the Defence organisation or the Contractor’s ‘systems, people (ie, skills and authorisations) and processes’ are to be ‘approved’ by an ADF regulatory / assurance authority.

If the Contractor’s maintenance organisation is to be separately approved by the ADF regulatory / assurance authority, then the Contractor will need to submit an application and supporting evidence of organisational and systems compliance.  Clauses requiring an ‘application for maintenance organisation approval’ and DID-MNT-AMOA may be transferred from the ASDEFCON (Support) template.  The optional clauses, starting at 6.2.2, may be included but will need to be amended as appropriate (eg, if the Contractor’s maintenance manager is directly accountable to the ADF regulatory / assurance authority).

In developing this clause, drafters should also consider the relationship with SOW clause 10, Quality Management.  The Contractor’s QMS will define organisational processes and clauses 10.3 and 10.4 deal with non-conformances.

Related Clauses:	SOW clause 5.2, Engineering Organisation and System Compliance

SOW clause 6.1, General Requirements for Maintenance Services

SOW clause 10, Quality Management

DID-SPTS-SSMP defines requirements for a Support Services Management Plan.

DID-SPTS-MMP defines requirements for a Maintenance Management Plan.

Optional Clauses:	Nil.

Contractor Maintenance Management System

Status:	Optional

Purpose:	To require the use of an information management System for the management, administration, and reporting of Maintenance.

Policy:	Nil

Guidance:	This clause requires the Contractor to have a Maintenance Management System to perform the functions listed.  The system is to be used in accordance with the Approved SSMP or MMP, as applicable.  The alternative is to allow the Contractor to have access to a Defence information system by tailoring SOW Annex B, Mandated Defence Information System Use.

If the Contractor is to use their own system, then the MMP or SSMP should be inserted into clause 6.3.1 and the list of functions tailored.

If the Contractor is to use a combination of their own system and to a Defence information system, then both SOW Annex B and this clause will need tailoring.

If Defence’s only requirement is for the Contractor to use a Defence information system, then SOW clauses 6.3.1 and 6.3.2 can be replaced with the optional clause below, and SOW Annex B tailored accordingly.

If a Defence information system and a Contractor system are to be used, the optional clause below should be inserted after clause 6.3.2.  Details for the Defence information system need to be included in Annex B to the SOW.  As the Defence information system may be complementary to the functions listed under clause 6.3.1, both this clause and Annex B would then need to be tailored consistently.

If a Defence information system will be used the drafter needs to consider security, GFE, possible access to Defence facilities, and the ‘general use’ clause in Annex B.  Clauses for training in Commonwealth-provided Information Systems are included in Annex B.

Optional SOW clauses 6.3.3 and 6.3.4 may be included when the Commonwealth wants the Contractor to analyse Maintenance data to look for trends that may identify underlying or emerging problems (eg, increased failure due to age deterioration).  To be effective, the level of Maintenance activity would need to be high and the Contractor would need to have access to sufficient Maintenance data, including historical data, to be able identify trends.

Related Clauses:	SOW Annex B, Mandated Defence Information System Use

DID-SPTS-SSMP defines requirements for a Support Services Management Plan.

DID-SPTS-MMP defines requirements for a Maintenance Management Plan.

Attachment G, GFM, to list the equipment to access a Defence information system.

Optional Clauses:

Note to drafters:  When using this optional clause, insert this clause after clause 6.3.2 or replace clauses 6.3.1 and 6.3.2, as applicable.

The Contractor shall use a Defence information system, as described in Annex B to the SOW and in accordance with the Approved SSMP […INSERT 'or Approved MMP' IF APPLICABLE…], for managing the Maintenance of RIs listed in Annex A to the SOW.

Authority to Fit

Status:	Optional (included for all systems and equipment with a strict parts control regime).

Purpose:	To implement strict parts and configuration control for systems and equipment.

Policy:	DASR 145.A.42

Guidance:	If there are requirements for Maintenance Services to adhere to a strict parts control and Configuration Control program, such that only authorised Non-RIs are used, then this clause will be applicable.

If not applicable, the clauses under 6.4 should be replaced with a single ‘Not used’.

The authority to fit a Non-RI will be recorded in an information system or document, which could be one of a number of sources, depending on the environment, Contract scope, and on-line access given to the Contractor.  The source may be on-line, such as authorised parts list within ERP, or within a document such as an IPB or Illustrated Parts Catalogue.  Drafters should insert the applicable reference document or system into this clause where indicated (note that this may be the same or derived from the Product Baseline reference included at clause 5.3).

Drafters should review and amend the clauses where appropriate (eg, remove reference to aeronautical product and/or Cannibalisation when not applicable).

Related Clauses:	SOW clause 5.3, Configuration Management

SOW clause 6.5, Cannibalisation

Optional Clauses:	Nil

Cannibalisation

Status:	Optional (included as general practice for all systems and equipment managed with strict parts control)

Purpose:	To implement controls on Cannibalisation or ‘controlled parts exchange’ practices.

Policy:	TBD

Guidance:	Cannibalisation or ‘controlled parts exchange’ is the removal of a serviceable RI or Non-RI from one Product in order to use that item to repair another Product.  As it can result in increased work (the removed item needs to be replaced) and it creates the possibility of maintenance-induced failures, Cannibalisation is generally not permitted unless there is an urgent operational requirement.

The Cannibalisation clause can only be made applicable where there is a strict parts and Configuration Control program in place; accordingly, inclusion of the ‘authority to fit’ under clause 6.4, is a prerequisite to the control of Cannibalisation.

If not applicable, the clauses under 6.5 should be replaced with a single ‘Not used’.

Related Clauses:	SOW clause 6.4, Authority to Fit

Optional Clauses:	Nil

Beyond Economic Repair and Beyond Physical Repair

Status:	Optional

Purpose:	To define the requirements to manage RIs that are damaged, or have suffered such a significant failure that they may not be economical to repair or able to be repaired.

Policy:	Electronic Supply Chain Manual

Guidance:	The conditions to determine whether or not a RI should be considered economical to repair will vary from one Service or environment to another.  Drafters need to include definitions for Beyond Economic Repair and Beyond Physical Repair in the Glossary.  These definitions should include the Service-specific or environment-specific criteria for making the determination as to Beyond Economic Repair or Beyond Physical Repair.  Additionally, drafters need to be mindful that repair may deliver a reduced RI life (ie. the MTBF after a repair is less than it was before repair), and this needs to be considered in any Beyond Economic Repair calculation.

If not applicable, the clauses under clause 6.6 should be replaced with ‘Not used’.  If required, clause 6.6 should be reviewed but, in general, should not require amendment.

Related Clauses:	SOW clause 7.7, Disposal

Optional Clauses:	Nil

Maintenance Investigations

Status:	Core

Purpose:	To enable Maintenance investigations, such as Defect investigations, to be undertaken, as and when required, in support of Maintenance activities.

Policy:	TBD

Guidance:	The ability to request Maintenance investigations is essential for Materiel Systems with complex Maintenance requirements and a usual requirement for most other Maintenance activities.  Maintenance investigations may result in follow-on engineering investigations, which may be undertaken by the Contractor if clause 5.4 is included in the SOW.

Drafters need to insert the reference to the SSMP or MMP where indicated, consistent with the tailoring of clause 6.1.  Otherwise, the subclauses under clause 6.7 should be reviewed but, in general, do not require amendment.

Related Clauses:	SOW clause 5.4, Engineering Investigations

DID-SPTS-SSMP defines requirements for a Support Services Management Plan.

DID-SPTS-MMP defines requirements for a Maintenance Management Plan.

Optional Clauses:	Nil

Implementing Non-Standard Repairs and Deviations

Status:	Optional

Purpose:	To identify the management requirements for Maintenance actions that implement Non-Standard Repairs and Deviations.

Policy:	TBD

Guidance:	This clause defines the Maintenance portion of the process to implement non-standard repairs and Deviations.  Other aspects, such as the development of an acceptable alternate repair scheme, can be addressed by Engineering Support.  Engineering investigations for Deviations may be conducted by the Contractor, the Commonwealth, or a third party (eg, other contractor / OEM); hence, this clause can be applied even when the Contractor does not perform the investigations.

This clause is optional and for simpler contracts, where this situation may not require formal management processes, the clause may not be required.  If not applicable, the clauses under 6.8 should be replaced with a single ‘Not used’.

Prior to the implementation of either a Non-Standard Repair or other Deviation (eg, alternate part use, as a variance to the Product rather than a Non-Standard Repair) the Contractor is to submit an Application for a Deviation prepared in accordance with DID-PM-MGT-AFD and SOW clause 10.4.  An Approved Application for a Deviation will detail any constraints placed on the Deviation (eg, time limits until a standard repair must be implemented).

When clause 6.8 is required, drafters should insert the references to the applicable procedures and baseline documentation, where indicated in clause 6.8.  Otherwise, the subclauses under clause 6.8 do not require further amendment.

If the Contractor is providing both Maintenance and Engineering Services, clause 5.4 (Engineering Investigations) should be reviewed concurrently with this clause.

Related Clauses:	SOW clause 5.3, Configuration Management

SOW clause 5.4, Engineering Investigations

SOW clause 6.7, Maintenance Investigations

SOW clause 10.4, Commonwealth Representative Approval of Non-Conforming Services

DID-PM-MGT-AFD defines requirements for an Application for a Deviation (this DID from ASDEFCON (Strategic Materiel)).

Optional Clauses:	Nil

Incorporating Modifications, Alterations, and Technical Instructions

Status:	Optional

Purpose:	To manage the implementation of Modification Orders, Alterations, and Technical Instructions.

Policy:	TBD

Guidance:	This clause defines the Maintenance portion of this process; other aspects, such as the development of a Technical Instruction, can be addressed under Engineering Services performed by the Contractor, by the Commonwealth, or by a third party contractor / OEM who has engineering responsibilities.

This clause is optional and for simpler support contracts, may not be required.  If not applicable, the clauses under clause 6.9 should be replaced with a single ‘Not used’.

If clause 6.9 is included, drafters should insert references to applicable procedures for implementing modification orders, alterations, and/or technical instructions, where indicated.

As the need for and scope of any modification, alteration or the incorporation of a future Technical Instruction is unknown; these are S&Q Services.

If the Contractor is providing both Maintenance and Engineering Services, clause 5.5 (Technical Instruction Development) should be reviewed concurrently with this clause.

Related Clauses:	SOW clause 5.5, Technical Instruction Development

Optional Clauses:	Nil

Supply Support

Status:	Optional (to be used when Supply Services are required under the Contract)

Purpose:	To define the requirements for Supply Services and related work for the Contract.

Policy:	PSM Chapter 1 Logistics Management of Defence Materiel

PSM Chapter 2 Item Identification and Recording of Defence Logistics Assets

PSM Chapter 3 Defence Materiel Entitlements

PSM Chapter 12 Defence Disposal Policy

PSM Chapter 18 Supply Requirements Determination Overview

PSM Chapter 26 Management of Repairable Items - Overview

LCAM

Guidance:	This clause is included if the Contract requires Supply Services to be provided.  Supply Services are not required if all Supply Support activities of the Contractor are internal to the Contractor’s processes.  For example, if the Contractor does not supply new Items to Defence but only uses Items (such as consumables) itself, which are not sourced from the Defence supply chain, to perform Maintenance Services.

If there are no Supply Support requirements, the heading should be retained and the words ‘Not used’ inserted in brackets at the end (ie, ‘Supply Support (Not used)’).  All of the subclauses can then be deleted.

Supply Support is governed by a number of policies, as indicated by the list above.  Whilst every effort has been made to ensure that the ASDEFCON (Support Short) template accords with these policies, they are subject to change.  Therefore, drafters need to confirm that their draft Contract is consistent with any policy changes.

Related Clauses:	SOW clause 3.10, Contractor Managed Commonwealth Assets for stocktaking.

SOW clause 5, Engineering Support, including with respect to the use of substitute items and the authority to fit them.

SOW clause 6, Maintenance Support, for the supply of items to enable Maintenance and, the disposal of items that are beyond physical or economic repair.

SOW clause 9, Support Resources (eg, the provision of Packaging materials).

SOW Annex A, List of Products Being Supported

General Requirements for Supply Services

Status:	Core (to Contracts requiring Supply Services)

Purpose:	To define:

- the required Supply Services;

the requirements applicable to the provision of the Supply Services; and

the basic Supply management, administration, and reporting requirements.

Policy:	Refer to clause 7 guidance above.

Guidance:	This clause is used if Supply Services are required under the Contract and is applicable where the Contractor is required to provide Supply Services such as:

- inventory management including Requirements Determination;

issuing and receipting;

care of Stock Items in storage, including Maintenance while in storage;

handling and movement of Stock Items;

disposal; and

demand satisfaction, including priority demand satisfaction.

Drafters are required to review and amend clause 7.1.2 to align with the scope of work under the Contract.  Drafters are reminded that assets assurance, including stocktaking, and reporting for CMCA is included at clause 3.10, Contractor Managed Commonwealth Assets, and does not need to be repeated under clause 7.

Drafters are also required to review clause 7.1.3 and identify references that are applicable to the required Supply Services.  Defence policy should be avoided unless the applicability specifically identifies use by contractors, otherwise these types of documents are open to interpretation within a contract.

The management of Supply Support activities should be addressed in the SSMP.

Related Clauses:	SOW clause 3.10, Contractor Managed Commonwealth Assets

DID-SPTS-SSMP defines requirements for a Support Services Management Plan.

DID-SPTS-CSR defines requirements for a Contract Status Report.

Optional Clauses:	Nil

Supply Management System

Status:	Core (to Contracts requiring Supply Services)

Purpose:	To identify the approach to Supply management, administration, and reporting using a Supply Management System.

Policy:	Refer to the Supply Chain Management work stream in the ERP System Steps Library

ERP Manual

Guidance:	This clause requires the Contractor to use a Supply Management System for the performance of Supply Services.  Note that if the requirements for Item management are limited to the Contractor’s stoktaking obligations, in accordance with clause 3.10 Contractor Managed Commonwealth Assets, where the Commonwealth notifies the Contractor of stocktaking requirements, then all of clause 7 may be designated as ‘Not used’.  Otherwise, when additional Supply Services are required, clause 7.2 requires the Contractor to use a Defence information system and / or their own Contractor Supply Management System.

Option A (clauses 7.2.1 and 7.2.2) requires that the Contractor have access to a Defence information system specified in SOW Annex B, Mandated Defence Information System Use.  The details of Supply-related functions / activities to be performed by the Contractor are also defined by tailoring this Annex B.  If the Contractor has this access, then the Contractor can also access the item lists for quarterly stocktaking requirements under clause 3.10.  Note that for reporting purposes, this option prioritises data in Defence information systems over Contractor systems.  Clause 7.2.2 requires that the Contractor use their own system for any functions not managed through the Defence information system.

Option B (clause 7.2.3) is for use when acces to a Defence information system will not be provided, and all supply-related activities will depend on the use of the Contractor’s own information system.  In this instance, the Commonwealth will also need to inform the Contractor of items to be included in quarterly stocktakes.  This option describes the scope of activities broadly, as all things necessary to provide the Services.  If drafters need to be more specific, the optional clauses below may be included in the SOW and tailored.  DSD-SUP-SERV, from the ASDEFCON (Support) template, may also provide guidance.

When either option is slected, clause 7.2.4 requires that the Commonwealth have access to the Contractor Supply Management System for the purposes of the Contract (this works with COC clause 11.7, Commonwealth Access).

Drafters need to select the appropriate option.  If Option A is selected then SOW Annex B will require tailoring.  If Option B is selected then drafters may need to include additional detail defining scope, such as the optional clauses below.  Clause 7.2.4 may be included in the RFT without change.

Related Clauses:	SOW clause 3.10, Contractor Managed Commonwealth Assets

SOW Annex B, Mandated Defence Information System Use

DID-SPTS-SSMP defines requirements for a Support Services Management Plan, including for the management of Supply Services.

Optional Clauses:

The Contractor shall use the Contractor Supply Management System to manage the following types of Items:

Commonwealth-owned Stock Items; and

Contractor-owned Stock Items that are held in relation to the Contract.

Note to drafters:  The following clause is used to provide the Commonwealth with a level of visibility of Contractor management of Stock.  The following clause should be reviewed to ensure that the functionality defined accords with the needs of the drafter’s organisation.

The Contractor shall provide the Commonwealth Representative with the following details, from the Contractor’s Supply Management System, with each submission of the Services Summary Report, as required under the Contract:

serviceable Stock Items held,

entitlements,

dues in,

Stock Items issued,

Stock Items ordered,

expenditure on Stock Items,

unserviceable Stock Items,

Stock Items awaiting repair,

Stock Items in transit,

loans,

delivery details,

Stock Items transferred,

serial Stock Items transferred,

serial tracking,

Stock Items repaired,

shelf life Stock Items, and

Stock Items for disposal.

Requirements Determination

Status:	Optional

Purpose:	To require the Contractor to undertake Requirements Determination activities.

Policy:	PSM Chapter 18 Supply Requirements Determination Overview

PSM Chapter 19 AIMS Consumables

PSM Chapter 26 Requirements Defermination for Repairable Item Optimisation

PSM Chapter 27 Requirements Determination for Repairables using AIMS

Guidance:	The initial determination of the range and stock levels of both Commonwealth-owned and Contractor-owned Stock Items, should have been an output of the acquisition contract.  Alternatively, if the Contract is to follow a period of in-service support (either Commonwealth or Contractor), then this determination can be made (or updated) from existing Maintenance and Supply records that reflect actual in-service demand and usage.

Drafters should note that Requirements Determination for Contractor-owned Stock Items is a Contractor responsibility, unless Defence has a particular interest in those Items (eg, sufficient reserves for operational purposes).  If visibility of Contractor-owned Stock Items is required, then these Stock Items will need to be added to SOW Annex A; usually as additional tables under sections 1 and 2.

Requirements Determination will require access to historical Supply data for demands, turn-around times, etc, from the Supply Management System.  If clause 7.3 is included, Requirements Determination should be included within the scope of use of the Commonwealth and/or Contractor Supply Management System under clause 7.2 or SOW Annex A.

If not applicable, clauses under clause 7.3 should be replaced with a single ‘Not used’.  Otherwise, the clause should be reviewed but, in general, does not require amendment.

Related Clauses:	SOW Annex A, List of Products Being Supported

SOW clause 7.2, Supply Management System

Optional Clauses:	Nil

Procurement of Non-Repairable Items

Status:	Optional

Purpose:	To assign responsibility to the Contractor for the procurement of Non-RIs for both Maintenance Services and to procure Non-RIs for delivery to the Commonwealth.

Policy:	Logistics Compliance and Assurance Manual

Refer to the Supply Chain Management work stream in the ERP System Steps Library

Guidance:	Firstly, clause 7.4.1 makes it clear that the Contractor is responsible for the procurement of Non-RIs to meet the Maintenance Support requirements of the Contract.  Secondly, the Contractor is required to procure and deliver Non-RIs to Commonwealth, to satisfy demands issued by the Commonwealth.

If, however, all Non-RI procurement activities can be addressed by Contractor use of a mandated Defence information system (refer Annex B), then the clause may not be applicable, then clause 7.4.1 should be replaced with ‘Not used’.

If some Non-RIs will be provided to the Contractor through the use of a Defence information system, then the clause would require amendment (ie, ‘with the exception of those Items provided through […INSERT system name…]’).

The clause also allow the Commonwealth to place demands on the Contractor for Non-RIs (eg, to support Defence Maintenance activities).  If applicable, the Non-RIs that can be demanded will need to be listed in SOW Annex A.  If this Service does not apply to the Contract, then subclause b should be deleted.

Related Clauses:	SOW clause 6, Maintenance Support

SOW Annex A, section 2, Non-Repairable Items

SOW Annex B, Mandated Defence Information System Use

Optional Clauses:	Nil

Care for Contractor-Held Stock Items

Status:	Optional

Purpose:	To require the Contractor to care for Contractor-held Stock Items, including undertaking Maintenance for the preservation of those Stock Items.

Policy:	TBD

Guidance:	This clause requires the Contractor to take due care of Contractor-held Stock Items (both Commonwealth-owned and Contractor-owned) that require Supply Services to protect and preserve those Items when in storage.  A general requirement for care of CMCA is included at SOW clause 3.10; by contrast, this clause is for specific work activities, such as preservation maintenance of items in storage.

These Services include the initial preparation and recovery of Items from storage and Preventive Maintenance performed on Items in storage, where these activities are defined in an applicable Preventive Maintenance manual.  Even though these preservation activities may be Maintenance activities, these are usually included as Supply Services.

Drafters should note that liability for Commonwealth-owned Stock Items is addressed as Commonwealth Property under COC clause 3.7.

If not applicable, the clauses under clause 7.5 should be replaced with a single ‘Not used’.  Otherwise, the subclauses under clause 7.5 should be reviewed.  Specific reference to a preservation / Preventive Maintenance manual may be included, by adding “in accordance with […the applicable manual…]” to the end of the clause.

Related Clauses:	COC clause 3.7, Commonwealth Property

SOW clause 3.10, Contractor Managed Commonwealth Assets

Optional Clauses:	Nil

Delivery of Stock Items

Status:	Optional

Purpose:	To require the Contractor to deliver Stock Items to the identified delivery points.

Policy:	TBD

Guidance:	If there are likely to be a number of Personnel authorised to issue demands for Stock Items (eg, Personnel at the operating units), including demands issued via Defence information systems (which identify the delivery location), the Commonwealth Representative may need to define the authorised persons who can perform this activity on the Commonwealth Representative’s behalf.  Drafters are to amend and list the delivery point(s) accordingly.  Additional clauses may be required to identify opening hours for receipt of deliveries, if applicable.

If not applicable, the clauses under clause 7.6 should be replaced with ‘Not used’.

Related Clauses:	SOW Annex B, Mandated Defence Information System Use

DID-SPTS-SSMP, Support Services Management Plan

Optional Clauses:	Nil

Disposal

Status:	Optional

Purpose:	To require the Contractor to undertake Disposal activities in accordance with Defence policy, and Commonwealth direction.

Policy:	PSM Chapter 11 Defence Disposal Policy

PSM Chapter 12 Disposal Management

Guidance:	The Contractor may be required to dispose of Commonwealth-owned Stock Items during the course of the Contract, which can include components that are expended as a result of Maintenance (ie, single use or worn out non-RIs).  RIs would normally be disposed of by the Commonwealth, and drafters should note the requirements in the PSM for Disposals.  However, in some instances, the Commonwealth may direct the Contractor to dispose of RIs that:

- are no longer needed to support the ADF;

are excess to requirements;

are unsuited for use because of obsolescence or expired shelf life;

can be provided by alternate means in a more economic manner; or

are classified as being beyond economic or physical repair.

Clause 7.7 only deals with ‘normal’ or ‘routine’ disposal, as opposed to ‘special’ disposal requirements.  If items include Problematic Substances then additional clauses may need to be developed by the drafter, or could be identified as part of an S&Q Service request, depending on Defence policy and the nature of the Problematic Substance.

Commonwealth interest in the disposal of Contractor-owned Stock Items would usually be limited to Problematic Substances and complying with WHS and environmental obligations, which are covered by clause 11.1.

If not applicable, the clauses under 7.7 should be deleted and the heading annotated as ‘Not used’.

Related Clauses:	SOW clause 11.1, Problematic Substances and Problematic Sources

SOW clause 6.6, Beyond Economic Repair and Beyond Physical Repair

Optional Clauses:	Nil

Training Support

Status:	Optional (to be used when Training Services are required under the Contract)

Purpose:	To define the requirements for Training Services, including Training course delivery and related work, for the Contract.

Policy:	Defence Training Manual, Systems Approach to Defence Learning (SADL)

Guidance:	This clause should be included when the Contract requires that Training Services be provided to Defence or other Commonwealth Personnel.

The scope of Training Support for ASDEFCON (Support Short) is based on the delivery of established training programs.  This may be training that the Contractor delivers internally and/or to other customers and brings to the Contract or, alternatively, where the Training Materials are provided by Defence (eg, possibly sourced from an original equipment manufacturer) and the courses are delivered by the Contractor.  Training of the Contractor’s own personnel is an internal function and not considered to be a Service to the Commonwealth.  For programs that include management of product-specific training programs, trainee / participant management, and the further development of Commonwealth-sponsored Training Materials, refer to the ASDEFCON (Support) template.

Training Support tasks include, depending on the tailoring of this clause, maintaining a Training Schedule for courses, the preparation of individual course materials, issuing joining instructions to students, reporting and recording student performance, the preparation of assessment materials, and reporting on each course.

The SOW and SOW Annex D cover the general requirement for the delivery of classroom-type training and associated Services.  If administrative computer-based training or the co-ordination of on-the-job training is required, subclauses specific to the individual requirements will need to be developed by the drafter.

Drafters need to tailor the subclauses under clause 8 and SOW Annex D for each group of Training Services to be included in the Contract.

If the Contract does not require Training Support, the heading should be retained and the words ‘Not used’ inserted in brackets at the end (ie, ‘Training Support (Not used)’).  All of the subclauses should then be deleted.

Related Clauses:	SOW clause 9.3, Support and Test Equipment and Training Equipment

SOW Annex D, Training Course Details

Optional Clauses:	Nil

General Requirements for Training Services

Status:	Core (if Training Support is required)

Purpose:	To define the requirements for the provision of the Training Services.

Policy:	SADL

Guidance:	Clause 8.1 identifies the Training courses to be delivered and the applicable references, as tailored by the SSMP, that govern the Training Services to be provided.

Drafters are to list the Training courses or modules to be delivered.  These should be identified by a unique identifier and course / module name.  If courses / modules are recognised by the Vocational Education and Training (VET) Quality Framework, or are Defence courses, the applicable designator codes should be used.

Drafters are required to edit the list of applicable documents to suit the provision of this Service, including the SADL and by inserting any single service training policy documents if they are applicable to the Training Services.

Clause 8.1 includes options for the drafter to identify applicable payment methods, as either Recurring Services with additional courses as Task-Priced Services, or only as Task-Priced Services.  Note that, in accordance with clause 2.1, Scope of Work, neither option is required if all Training courses are delivered as Recurring Services.

Related Clauses:	SOW Annex D, Training Course Details

SOW clause 9.2, Technical Data, for Technical Data (including Training Materials).

SOW clause 9.3, Support and Test Equipment and Training Equipment

DID-SPTS-SSMP defines requirements for a Support Services Management Plan.

Optional Clauses:	Nil

Training Scheduling and Panelling

Status:	Optional

Purpose:	To define the responsibilities for maintaining a Training Schedule.

Policy:	Nil

Guidance:	This clause may be used where the Contractor is to deliver a number of scheduled Training courses throughout out the year.  If only a small number of courses are required, scheduled on an as-required basis (eg, as a Task-Priced Service), then this clause will not be applicable and the clauses under 8.2 can be deleted and the heading annotated with ‘Not used’.  In this instance, reference to the Training Schedule in SOW Annex C should also be deleted.

If included, drafters should select either option A or option B depending on whether the Contractor or Commonwealth will maintain the Training Schedule.  In either case, clause 8.2.5 allows the Commonwealth to update the schedule if required to meet Defence needs.

Optional clause 8.2.6 allows the Commonwealth to change the schedule with less than 30 Working Days’ notice but only if urgent operational needs apply.  The phrase at the end of clause 8.2.7 should be included if this option is included.

Clause 8.2.7 requires the Commonwealth to inform the Contractor of the participants to be panelled on each course.  As above, the phrase at the end is only included with optional clause 8.2.6.  Note that details in respect of panelling can be included for individual courses in SOW Annex D, hence, this requirement can be addressed even if all of clause 8.2 if ‘Not used’.

Drafters should also consider the payment methods for scheduled versus unscheduled courses.  Scheduled courses could be included in a Recurring Services fee while unscheduled courses, including courses that are in addition to those scheduled, could be provided as a Task-Priced Service or S&Q Service.

Related Clauses:	SOW Annex C, which identifies the Training Schedule as a deliverable data item.

SOW Annex D, Training Course Details

Optional Clauses:	Nil

Course Joining Instructions

Status:	Optional

Purpose:	To require the Contractor to prepare and distribute joining instructions.

Policy:	Nil

Guidance:	Drafters should include this clause if the Contractor is to distribute joining instructions to course participants.  If joining instructions will be distributed by Defence then this clause will not be applicable.  If not applicable, clause 8.3.1 should be deleted and the heading annotated with ‘Not used’.

Related Clauses:	SOW Annex D, Training Course Details (clause 2.2, Panelling, of individual courses)

SOW clause 8.2.7 for panelling (default for all courses)

Optional Clauses:	Nil

Training Venues

Status:	Core

Purpose:	To define the requirements of the Contract with respect to the provision and use of Training venues that are provided by the Commonwealth and/or Contractor.

Policy:	Nil

Guidance:	The standard approach of clause 8.4 is for the Contractor to provide the Training venues for the courses as listed in Annex D to the SOW.  If some or all of the Training venues will be provided by the Commonwealth then the optional clause should be included, otherwise it can be deleted.

Note that both clauses depend upon the details in Annex D and, as a result, both clauses can be included even if one party or the other provides all Training venues.

Related Clauses:	SOW Annex D, Training Course Details (clause 2.3, Training Venue, for individual courses)

Optional Clauses:	Nil

Training Equipment

Status:	Optional

Purpose:	To define requirements with respect to the provision and use of Training Equipment.

Policy:	Nil

Guidance:	When applicable, drafters are required to specify Training Equipment, required to be used by the Contractor to deliver courses, in Annex D to the SOW.  Training Equipment may be either Contractor-owned or GFE.  If there are no specific requirements for Training Equipment, then the clauses under 8.5 may be deleted and the heading annotated as ‘Not used’.

The optional clause requires the Contractor to use any Training Equipment specified in SOW Annex D.  This is essential if performance standards (ie, competencies) can only reasonably be achieved and/or assessed by using specific Training Equipment, or if specific Training Equipment was agreed via the tender process.  If no specific Training Equipment is listed (ie, only generic Training Equipment, such as video projectors are listed) then the optional clause may be deleted.

Training Equipment provided by the Commonwealth should be listed as GFE in Attachment G.  Like all GFE, if Maintenance or other Services are required for these Items, they should also be listed in SOW Annex A.

The final subclause requires Training Equipment to be set-up and operated by the Contractor in a manner that ensures that Training standards can be achieved.

The subclauses under clause 8.5 should be reviewed and amended as required.

Related Clauses:	SOW clause 9.3, Support and Test Equipment and Training Equipment

SOW Annex D, Training Course Details (clause 2.4, Training Equipment and Training Materials)

Attachment G, Government Furnished Material

Optional Clauses:	Nil

Training Materials

Status:	Optional

Purpose:	To require the Contractor to provide the copies of Training Materials needed to conduct Training courses.

Policy:	Nil

Guidance:	This clause is based on the Contractor providing all necessary Training Materials needed for each course, including reference materials and any consumables (eg, butcher’s paper, white-board markers).  The Contractor may not be required to provide all Training Materials if some are provided by the Commonwealth (eg, due to the security grading of reference materials), in which case the drafter needs to identify these as Commonwealth-provided materials in SOW Annex D.  If there are no Training Materials to be provided by the Contractor, for any course, then clause 8.6.1 may be deleted and the heading annotated as ‘Not used’.

Clause 2.4 of Annex D to the SOW requires tailoring to identify the Training Materials and also identify which will be Commonwealth-provided Training Materials.

Related Clauses:	SOW Annex D, Training Course Details (clause 2.4, Training Equipment and Training Materials)

Optional Clauses:	Nil.

Training Assessment

Status:	Optional

Purpose:	To define the requirements of the Contract with respect to Training assessment.

Policy:	SADL

Applicable Service Training manuals.

Guidance:	The Training assessment clause is required if any of the Training courses include an assessment component, and that assessment is to be conducted by either the Contractor, or a third-party engaged by the Contractor if required by SOW Annex D (clause 2.5).  If there is no Training Assessment, or the assessment is conducted by the Commonwealth or a third-party engaged by the Commonwealth, then the clauses under 8.7 may be deleted and the heading annotated as ‘Not used’.

Drafters should note that if the Training involves units of competency under the National Skills Framework / VET system, then the optional clause requires reporting of assessments consistent with that framework, if that differs from the assessment and recording provisions in SOW Annex D.  Note that this clause is expecting the Commonwealth to submit assessment results according to the Australian Vocational Education and Training Management Information Statistical Standard (AVETMISS).  If the Contractor (as a Registered Training Organisation under the National Skills Framework) is to do this lodgement, then an additional clause will be required.

If the Commonwealth has specific requirements for recording assessments (eg, to enable entry into a Defence human resources management system) then these should be included in Annex D to the SOW.

Related Clauses:	SOW clause 8.8, Post Training Reporting

SOW Annex D, Training Course Details (clause 2.5, Course Assessment)

Optional Clauses:	Nil

Post Training Reporting

Status:	Optional

Purpose:	To define the requirements of the Contract with respect to post Training reporting.

Policy:	SADL

Applicable Service Training manuals

Guidance:	Clause 8.8 requires the Contractor to prepare a Training course report following each completed course.  If this reporting is not required (ie, if the CSR and individual assessment results from clause 8.7 are sufficient) then clause 8.8.1 should be deleted and the heading annotated as ‘Not used’.

Draft clause 8.8 does not include any details for the content of the Training course report.  If specific details are to be identified, a second clause may be added to clause 8.8.  Two examples are included as optional clauses below.

Related Clauses:	SOW clause 8.7, Training Assessment

Optional Clauses:	Nil

Maintenance of Training Materials

Status:	Optional

Purpose:	To define the requirements with respect to the Maintenance of Training Materials.

Policy:	SADL

Applicable Service Training manuals

Guidance:	Training Materials need to be consistent with the configuration of any equipment that is the basis of or the purpose for the Training.  Training Materials may belong to the Contractor (eg, adapted from a commercial course) or provided as GFI/GFD.  Clause 8.9 covers both situations.  However, if all Training Materials will be obtained from one source or the other, the redundant subclauses may be deleted.

If the Contractor will not be required to maintain Training Materials (ie, they are provided by the Commonwealth) then all clauses under clause 8.9 should be deleted and the heading annotated with ‘Not used’.  Otherwise, the subclauses under clause 8.9 should be reviewed and amended as required.

Related Clauses:	Nil

Optional Clauses:	Nil

Support Resources

Status:	Core

Purpose:	To define the requirements for the provision, Maintenance and upkeep of the Support Resources that enable the provision of Operating Support Services, Engineering Services, Maintenance Services, Supply Services, and Training Services, as required by clauses 4 to 8 of the SOW, and for the management of and compliance with the Contract.

Policy:	Nil

Guidance:	This clause is to be included in all support contracts.  Individual subclauses may be optional, depending on which Support Resources are required to enable the Services to be provided.

The term ‘Support Resources’ is defined in the Glossary as, “the physical products, including spares, equipment, materials, Facilities, Technical Data, Personnel, and any other physical resources required to operate and support all or a particular part of the Products as the case requires”.

Drafters should note that a difference exists between:

- using Support Resources to enable the provision of Services (ie, as an outcome of the Contract); and

Support Resources that are ‘being serviced’ (as processes internal to the functions performed by the Contractor).

The following table shows this difference.

|  | Providing Services | Being Serviced |
| --- | --- | --- |
| Government Furnished Material (to include GFI, GFD, GFE) | An item of GFM being used by the Contractor to provide a Service to the Commonwealth in accordance with the Contract. | An item of GFM being serviced by the Contractor in accordance with the Contract. These items will appear in Annex A to the SOW, List of Products Being Supported. |
| Contractor Furnished Material | An item of CFM being used by the Contractor to provide a Service to the Commonwealth in accordance with the Contract. | An item of CFM being serviced by the Contractor. These items may appear in Annex A to the SOW, List of Products Being Supported, if significant enough to the Commonwealth. |
| Commonwealth owned 'other' (not GFM) |  | An item of Commonwealth-owned 'other' being serviced by the Contractor in accordance with the Contract. These items will appear in Annex A to the SOW, List of Products Being Supported). |
| Note that this matrix is equally applicable to the Support Resources of Technical Data (GFI, GFD), S&TE (GFE) and Training Equipment (GFE). |  |  |

Service Provision / Use of Support Resources

Related Clauses:	SOW clauses 4 through 8

SOW Annex A, Products Being Supported

Optional Clauses:	Nil

Personnel

Status:	Core

Purpose:	This clause recognises the Contractor’s responsibility in providing the appropriate Personnel to perform the Services.

Policy:	Nil

Guidance:	Unless explicitly mentioned elsewhere in the Contract, the Contractor is responsible for Personnel and their training, qualifications, security clearance applications, etc.  This clause aims to identify these management costs separately (eg, instead of rolling recruitment costs into the overheads of each person) and includes within the costs that make up the Recurring Services Fees.  This ensures that these costs are not presented as unexpected claims for payment.

If Key Persons are to be identified and managed under the Contract, then the optional clause below should be transferred to the SOW.  Key Persons perform jobs/duties that are identified as Key Staf Positions, which are roles that require specific skills and experience that are critical to the success of the Contract.  Applicable skills and experience may be difficult to find due to the unique nature of the Products Being Supported or due to a general shortage of those skills in industry.  Key Staff Positions will be described and the Key Persons will be identified in the SSMP.

Related Clauses:	COC clause 3.8, Key Persons and Personnel

Optional Clauses:

The Contractor shall identify, and update as required, the position / person specifications for Key Staff Positions, and details of the appointed Key Person for each of the Key Staff Positions, in accordance with the Approved SSMP.

Technical Data

Status:	Core

Purpose:	To require the Contractor to manage Technical Data and, if applicable, maintain an up-to-date technical information library for the performance of the Contract.

Policy:	Nil

Guidance:	This clause has three components, including the need for a Technical Data List (TDL), the requirements to maintain a technical information library, and to maintain / update applicable publications used when performing the Services.

Clauses 9.2.1 to 9.2.4 require the Contractor to develop, deliver, and maintain a TDL, which documents the Technical Data used for the purposes of the Contract, including Technical Data that will be delivered to the Commonwealth.

Clause 9.2.5 requires that Technical Data developed under the Contract be delivered in accordance with the TDL and TD rights (including IP rights, export controls, etc) provisions in clause 5 of the COC.  An area of potential ambiguity is in understanding the full scope of TD to be included in the TDL and delivered to the Commonwealth and, therefore, the application of TD rights.  Subcluases under clause 9.2.5 help to define the scope of TD to be delivered to the Commonwealth; however, these are related to different Services and must be tailored for the scope of the Contract (including Services and compliance requirements).

The TDL interacts with the TDSR Schedule (Attachment D) to identify restrictions that apply to the Use and Sublicensing of Technical Data; accordingly, these initial clauses are core.  By its construction, the TDSR Schedule identifies Products, items or systems that have a restriction (IP or otherwise) that limits the Use or Sublicensing of related Technical Data; however, the TDSR Scheudle does not identify the items of Technical Data affected.  The TDL lists the items of Technical Data and then references the applicable restriction in the TDSR Schedule.

Clauses 9.2.6 and 9.2.7 require the Contractor to maintain an up-to-date technical information library, and ensure relevant Personnel have access to this library.  The technical information library may include a mix of GFI and GFD, OEM manuals and other commercial documents (eg, Australian and international standards).  These clauses should be considered for use when there is a significant amount of technical information associated with the Contract work.  While the requirement to provide a technical information library may appear to be a process requirement, it establishes a minimum standard to be met by the Contractor.

Section 4 of SOW Annex A identifies the Technical Data to be supported by the Contractor.  Clause 9.2.8 of the SOW requires the Contractor to maintain these publications, which includes ‘the incorporation of Commonwealth-issued amendments and OEM amendments that have been Approved by the Commonwealth’.  This last part of the clause refers to publications for which the Commonwealth has retained publication sponsorship.

The TDL is a core requirements.  Drafters are to review and include the optional clauses as applicable.  If publications will be provided, but it will not be the Contractor’s responsibility to maintain them as a library (eg, the Technical Data and all updates are provided in electronic form by the Commonwealth), then the optional subclauses may not be required and can be deleted.

Related Clauses:	COC clause 5, Technical Data, software and Contract Material

Attachment D, Technical Data and Software Rights Schedule

Attachment G, Government Furnished Material

SOW Annex A, List of Products Being Supported

DID-SPTS-TDL specifies requirements for a TDL.

Optional Clauses:	Nil

Support and Test Equipment and Training Equipment

Status:	Optional

Purpose:	To identify responsibilities for the provision, management and support of S&TE and Training Equipment, necessary to enable the Services to be provided.

Policy:	TBD

Guidance:	The purpose of including clause 9.3 is to define the responsibility of the Contractor for the provision and support of S&TE and Training Equipment.  If there is no need for provision, management or support of S&TE and Training Equipment under the Contract, then the drafter may replace the default clause with ‘Not used’.  If S&TE and/or Training Equipment are required, and all must be provided by the Contractor, the default clause can be retained.  If some S&TE and/or Training equipment will be provided by Defence, then the optional clauses below may be copied into clause 9.3.

The optional clauses (below) specify the requirements to be met by the Contractor in relation to S&TE and Training Equipment, including:

- S&TE and/or Training Equipment that is GFE; and

Contractor-owned S&TE and/or Training Equipment that is required to provide the Services.

If there is either no S&TE or no Training Equipment required, then the clauses may be amended to remove the group of equipment that is not applicable to the Contract.

Drafters should ensure that any GFE applicable to clause 9.3 is listed in Attachment G, and accurately reflects that which is offered to the tenderers / Contractor.  The Contractor’s responsibilities in relation to Engineering, Maintenance, Supply and Training Services for each item of S&TE and Training Equipment, listed as GFE, should be included in Section 1 of Annex A to the SOW, Repairable Items.

Note that the Contractor is required to identify how it will undertake the management of S&TE and Training Equipment maintenance within the SSMP.

Related Clauses:	Attachment G, Government Furnished Material

SOW clause 3.10, Contractor Managed Commonwealth Assets

SOW Annex A, List of Products Being Supported

DID-SPTS-SSMP defines requirements for a Support Services Management Plan.

COT TDR Annex E paragraph 9, Government Furnished Material

Optional Clauses:

The Contractor shall provide all of the S&TE and Training Equipment necessary for the provision of Services, with the exception of GFE detailed in Attachment G.

The Contractor shall maintain an equipment calibration register for all S&TE and Training Equipment that requires calibration and shall, upon request, provide the Commonwealth Representative with access to the equipment calibration register.

Note to drafters:  Insert an applicable calibration accreditation agency in the clause below (eg, NATA, Quality Mark, as applicable).

The Contractor shall ensure that S&TE and Training Equipment requiring calibration is calibrated by an organisation that is accredited by the [...INSERT AGENCY...], or equivalent accreditation body, for the class of testing appropriate to the equipment, and in accordance with the equipment’s documentation.

The Contractor is responsible for the Maintenance, modification, upgrades and replacement of Contractor-owned S&TE and Training Equipment.

Subject to clause 9.3.6, the Contractor shall provide Maintenance Services for Commonwealth-owned S&TE and Training Equipment in accordance with clause 6 of the SOW.

Note to drafters:  The following clause may require amendment to specify the Contractor’s exact responsibilities with respect to the delivery and timing of S&TE and Training Equipment to enable this other Maintenance to be performed.

If the Contractor does not have full Maintenance responsibilities for GFE items of S&TE or Training Equipment, as defined in Annex A to the SOW, the Contractor shall make such S&TE and Training Equipment available to the Commonwealth, or a third party on behalf of the Commonwealth, to allow such Maintenance to be performed.

The Contractor shall not modify S&TE or Training Equipment provided as GFE without Approval, in writing, by the Commonwealth Representative.

The Contractor shall modify S&TE and Training Equipment provided as GFE, as Approved in accordance with clause 9.3.7, as an S&Q Service.

Packaging

Status:	Optional

Purpose:	To define Packaging resource requirements.

Policy:	DEF(AUST)1000C, ADF Packaging

Guidance:	Clause 9.4.1 can be retained in the SOW without alteration.  If some of the Packaging is to be provided by the Commonwealth, such as special-to-type packaging designed for protecting particular components, drafters should transfer the optional clause below to the SOW.

For Packaging that is provided by the Commonwealth, the drafter needs to make applicable entries in the GFE list in Attachment G.  Furthermore, if the Packaging item is an RI that needs to be maintained by the Contractor, then it needs to be listed in Section 1 of SOW Annex A, Repairable Items under Other Repairable Equipment.

Related Clauses:	Attachment G, Government Furnished Material

SOW clause 3.10, Contractor Managed Commonwealth Assets

SOW clause 7, Supply Support

SOW Annex A, List of Products Being Supported

COT TDR Annex E paragraph 9, Government Furnished Material

Optional Clauses:

The Contractor shall provide all of the Packaging and packaging materials necessary for the provision of Services, with the exception of the Special Packaging provided as GFM.

Quality Management

Status:	Core

Purpose:	To define the Quality-related requirements for the Contract.

Policy:	AS/NZS ISO 9001:2016, Quality Management Systems – Requirements

AS/NZS ISO 9000:2015, Quality Management Systems – Fundamentals and Vocabulary

Guidance:	All ASDEFCON (Support Short) RFTs and contracts are to include a requirement for Quality Management / Quality Assurance.

Drafters need to establish the Quality requirements for the draft SOW based on cost and Quality requirements for managing the system as a whole.

Related Clauses:	COC clause 11.7, Commonwealth Access

Optional Clauses:	Nil

Contractor Quality Responsibilities

Status:	Core

Purpose:	To define the quality-related requirements for the Contract.

Policy:	As above

Guidance:	Generally, Quality certification is obtained from an accredited agency.  However, for smaller Contracts, the SPO may allow the Contractor’s QMS to be assessed and ‘certified’ by Defence Quality Assurance, as described in the note to drafters.  Having the Contractor’s QMS certified by Defence Quality Assurance is often considered when the cost of the certification process is significant in relation to the value of the Contract (ie, third-party certification costs can exceed $100,000 and, if contract-specific, this would be added to the payments under the Contract).

Clause 10.1 includes options to require a Quality Management System (QMS) certified by an accredited certification body, or by a Defence Quality Assurance representative.  Drafters are required to select one of these two options based on cost and Quality requirements for managing the Contract.  If Defence expects most tenderers to have their QMS certified by and accredited organisation, then Option A clauses should be retained and Option B clauses deleted.  If Defence doesn’t know if the preferred tenderer will be third-party accredited, then Option B clauses could be retained and Option A clauses deleted.

Either Option A or Option B clauses are required to ensure that:

- the Contractor has a suitable QMS in place at the Effective Date, or as otherwise agreed; and

the Commonwealth has access to the Contractor’s facilities for the purposes of performing Audit and Surveillance activities, if required, and accessing the information that supports the Contractor’s SSMP.

Drafters should review the remaining clauses (after the options) but, in general, these clauses do not require tailoring.

Drafters should also note that it is through the Quality clause and clause 11.7 of the COC that the Commonwealth gains access to the Contractors records for the purposes of auditing compliance with quality systems and ADF regulatory / assurance framework requirements.

Related Clauses:	Other subclauses under clause 10

COC clause 11.7, Commonwealth Access

SOW clause 5.2, Engineering Organisation and System Compliance

SOW clause 6.2, Maintenance Organisation and System Compliance

Optional Clauses:	Nil

Quality Management Planning

Status:	Core

Purpose:	To define the quality-related planning requirements for the Contract.

Policy:	As above

Guidance:	The Contractor’s Quality planning is to be included in the SSMP.  In accordance with clause 6.1 of DID-SPTS-SSMP, if the Contractor has a separate Quality plan, then the SSMP should simply summarise it and refer to that plan.

Related Clauses:	Other subclauses under SOW clause 10.

DID-SPTS-SSMP defines requirements for a Support Services Management Plan.

Optional Clauses:	Nil

Quality Systems, Process and Product Non-Conformances

Status:	Core

Purpose:	To specify the quality processes to be followed by the Contractor when a non-conformance with respect to Quality Systems, Process or Product is determined.

Policy:	As above

Guidance:	These clauses should not be tailored.

Related Clauses:	Other subclauses under SOW clause 10

Optional Clauses:	Nil

Commonwealth Representative Approval of Non-Conforming Services

Status:	Core

Purpose:	To specify the processes to be followed by the Contractor for the Contract when non-conforming materials or work in the Services are identified.

Policy:	As above

Guidance:	These clauses represent a minimum requirement for the use and Approval of an Application for a Deviation.  A much more detailed process in described in the ASDEFCON (Support) template and, if required, may be copied and used to replace clause 10.4.  Otherwise, the existing clause should be reviewed but, generally, will not require amendment.

Related Clauses:	COC clause 6.5, Acceptance

Other subclauses under SOW clause 10

DID-PM-MGT-SAC defines requirements for a Supplied Acceptance Certificate.

DID-PM-MGT-AFD defines requirements for an Application for a Deviation.

Optional Clauses:	Nil

Health, Safety and Environment

Status:	Core

Purpose:	To define the requirements for managing risks to health, safety and the environment, in relation to the Products Being Supported and the provision of Services.

Policy:	Refer to the policy section for each of the individual sub-clauses.

Guidance:	The Commonwealth is required by Work Health and Safety (WHS) Legislation to ensure, so far as is reasonably practicable, that the health and safety of workers and other persons is not put at risk by Commonwealth activities.  This includes a duty of care for workers ‘caused to be engaged’ for Commonwealth activities, such as Contractor and Subcontractor personnel.  All ASDEFCON (Support Short) RFTs and contracts address WHS to enable Defence to comply with obligations under WHS Legislation.  Defence policy requirements assist to meet these obligations.

Environmental obligations are driven by Australian legislative requirements for the protection of the environment and the conservation of biodiversity.  Defence policies enable implementation and compliance.  When applicable, the Commonwealth is to manage the environmental impact of its contracts, consistent with these obligations.

The health, safety and environment clauses in the ASDEFCON (Support Short) template are derived from the support scenarios applicable to the template’s scope and scale.  The use of this template is generally not appropriate when:

- work under the Contract is carried out in GFF;

the Contractor is responsible for Materiel Safety (ie, safety of design);

Contract work includes ‘high risk construction work’, as defined in the Work Health and Safety Regulations 2011 (Cth) (includes on-ship maintenance);

the Contractor is engaged as the ‘principal contractor’ for a ‘construction project’, as defined in the Work Health and Safety Regulations 2011 (Cth);

there will be high-risk activities or significant WHS risks associated with the Products or Deliverables (eg, explosive ordnance maintenance);

any of the Products or Services involve Asbestos Containing Material (ACM);

Services involve the use, handling or storage of Schedule 15 chemicals, as defined in the Work Health and Safety Regulations 2011 (Cth);

the Contractor is required to demonstrate the application of Defence WHS policies (eg, the inclusion of Defence-specific WHS training and audits); or

Commonwealth Personnel work at Contractor or Subcontractor workplaces.

Although ASDEFCON (Support Short) does not contemplate the Contractor working in GFF, the Contractor may visit Commonwealth Premises to deliver, pick up, remove and replace or install Products (and local WHS rules for visitors would apply).

The template does not contemplate work with ACM because the Contractor does not have system-level responsibilities where ACM might be discovered in older platforms.  Defence policy is that ACM be removed from inventory and, therefore, no items with ACM should be provided to the Contractor by the Commonwealth.

In circumstances where the required scope of work exceeds that contemplated for the template, the template may be up-scaled (with appropriate advice) using WHS clauses from the ASDEFCON (Support) template.  However, drafters should first determine if ASDEFCON (Support) is a more appropriate template for the contract.

Although many clauses are standard, the WHS and environment clauses in the SOW need to be reviewed and tailored (eg, options selected) to suit the individual contract.

Related Clauses:	COC clause 12.4, Work Health and Safety

COC clause 12.5, Environmental Obligations

Optional Clauses:	Nil

Problematic Substances and Problematic Sources

Status:	Core

Purpose:	To define the requirements for the management of Problematic Substances and Problematic Sources within the Products or used in the provision of Services.

Policy:	Australian Code for the Transport of Dangerous Goods by Road and Rail, (ADG Code):

https://www.ntc.gov.au/codes-and-guidelines/australian-dangerous-goods-code

Australian Radiation Protection and Nuclear Safety Act 1998 (Cth)

Australian Radiation Protection and Nuclear Safety Regulations 1999 (Cth)

ARPANSA Radiation Protection Series:

https://www.arpansa.gov.au/regulation-and-licensing/regulatory-publications/radiation-protection-series

CASG Safety Management System (CASsafe)

Defence Radiation Safety Manual

Defence Safety Manual (SafetyMan):

http://drnet.defence.gov.au/People/WHS/SafetyMan/Pages/SafetyMan.aspx

PSM Chapter 12 Disposal of Defence Assets

PSM Chapter 24 Management of Problematic Profiling Items of Supply (PIOS)

Environment Protection and Biodiversity Conservation Act 1999 (Cth)

Globally Harmonized System of Classification and Labelling of Chemicals (GHS), and the (Australian) Hazardous Chemical Information Systems, available at:

https://www.safeworkaustralia.gov.au/safety-topic/hazards/chemicals/classifying-chemicals/using-ghs

Ozone Protection and Synthetic Greenhouse Gas Management Act 1989 (Cth)

Work Health and Safety Act 2011 (Cth) and Work Health and Safety Regulations 2011 (Cth) at:

https://www.legislation.gov.au/

Codes of Practice approved under section 274 of the WHS Act at:

https://www.safeworkaustralia.gov.au/law-and-regulation/codes-practice

Guidance:	‘Problematic Substances’ is a collective term for:

Ozone Depleting Substances (ODSs);

Synthetic Greenhouse Gases (SGGs);

Dangerous Goods; and

Hazardous Chemicals.

Dangerous Goods and Hazardous Chemicals need to be managed for WHS purposes.  ODS and SGG are detrimental to the atmosphere, and Australia is a signatory to international conventions limiting their use (supported by legislation).  Often a checmical will fit in more than one category.  In addition, use of materials and apparatus that are regulated under radiation protection legislation (Problematic Sources) must have an appropriate license.

Defence policy is to minimise the use of Problematic Substances and Problematic sources, but complete elimination is rarely possible.  Hence, clause 11.1 addresses the management of Problematic Substances and Problematic Sources under the Contract, which helps the Commonwealth to meet its obligations under legislation.

Background

Hazardous Chemicals.  Hazardous Chemicals are defined in the Glossary by reference to subregulation 5(1) of the Work Health and Safety Regulations 2011 (Cth), which refers to the hazard classes within the GHS.  The GHS classifications are modified by Schedule 6 of the Work Health and Safety Regulations 2011 (Cth), specifies lower quantity / concentration thresholds for some chemicals.  Lower thresholds have implications for imported substances, which may not be classed as a Hazardous Chemical in the country of origin but which will be in Australia.

Dangerous Goods.  Dangerous Goods are defined in accordance with ADG Code, which not only includes ‘explosives’ but also signal flares, detonators, etc.  The ADG Code addresses Australian-specific content such as the Australian Explosives Code, and international provisions including the United Nations Recommendations on the Transport of Dangerous Goods, Model Regulations.  Dangerous Goods.  Hence, classification, labelling and procedures should be similar for both local and overseas contractors.

Ozone Depleting Substances and Synthetic Greenhouse Gases.  ODSs are identified in Schedules 1 and 3 of the Ozone Protection and Synthetic Greenhouse Gas Management Act 1989 (Cth).  ODSs deplete the atmosphere’s ozone layer.  SGGs were introduced to replace ODSs but later found to be strong greenhouse gases and were placed under similar management regimes as the ODSs that they replaced.

Organisations handling ODSs and SGGs must be licensed under the Ozone Protection and Synthetic Greenhouse Gas Management Act 1989 (Cth).  Licences apply to organisations that work with these substances, not organisations that maintain Products that may host these substances.  For example, a company that maintains fire extinguishers would be licensed, not a company maintaining a gas-turbine engine that the extinguisher is fitted to (and that may not be aware of the need to account for ODS and SGG).  PSM Chapter 24 (see Annex 24I) defines Defence requirements in relation to existing equipment and new purchases.

Problematic Substances

Clause 11.1.1 requires the Contractor not to supply Deliverables or use Problematic Substances on Commonwealth Premises or in work prescribed by the Commonwealth, unless those Problematic Substances and their purpose(s) have been Approved by the Commonwealth.

Approved Substances automatically include any Problematic Substances that the Commonwealth has specified for use in Technical Data (eg, maintenance manuals).  Hence, the Commonwealth needs to ensure that GFI, GFD and any specified OEM manuals are suitable in terms of the Problematic Substances that they identify.

Clause 11.1.1.2 enables new Problematic Substances, or a new use for an existing Approved Substance, to be Approved.  If the Contractor intends to use, handle, store or incorporate Problematic Substances into Deliverables, Approval may be sought either by an Application for a Deviation (AFD) or by listing the Problematic Substance in the SSMP annex for Approved Problematic Substances and Problematic Sources.

An AFD is required by clause 10.4 when the Contractor wishes to deviate from a prescribed process or to change the configuration of an item by the use of an alternate part.  In this case, Approval of Problematic Substance is considered when Approving the AFD.  The definition of Approved Substances includes Problematic Substances Approved in an AFD, avoiding the need for separate Approval.

Alternatively, the Contractor can seek to have a Problematic Substance listed as an Approved Substance in the annex to the SSMP.  In some cases, the Commonwealth may determine that the proposed Problematic Substance doesn’t need to be added to this annex.  For example, if the quantity held is equivalent to ‘domestic use’, then it may not need to be Approved, such as 1kg of (caustic soda-based) dishwashing powder may not require Approval, but 100kg will.  SPOs may need to engage WHS experts or occupational hygienists when considering the Approval of a Hazardous Chemical.  The SafetyMan defines processes managing Hazardous Chemicals and Dangerous Goods in Defence.  Refer to SafetyMan ‘Hazardous Chemicals Management Procedures 30 – Contractor Management’ for more information.

A Problematic Substance Approved by an AFD is Approved for the duration of the Deviation.  If the Deviation is permanent, Technical Data specified by the Commonwealth would be updated and then the Problematic Substance becomes an Approved Substance.  Alternatively, the Problematic Substance can be added to the SSMP annex (eg, if OEM publications were specified for use but not amended).

The conditions for use, handling and storage of a Hazardous Chemicals are detailed in its Safety Data Sheet (SDS).  Defence uses the ChemAlert application, which contains SDSs for chemicals used in Australia.  In seeking Approval of a Problematic Substance, the Contractor can refer to Problematic Substance in ChemAlert instead of delivering a physical SDS that Defence already has access to (refer DID-PM-HSE-SDS).  If a chemical is not listed, further action is required to get the chemical registered in Australia in accordance with WHS Legislation (which is outside the scope of the Contract).  For further information, search for ‘ChemAlert’ on the DPN.

On occasion, a new Problematic Substance may be ‘discovered’ within existing Products (eg, for whatever reason, it was not included in Technical Data).  Clause 11.1.1.3 acknowledges that either party may discover a new Problematic Substance and then describes the initial process to deal with it.  The long-term solution (eg, Approval of the substance or replacement with an alternative) will need to be determined on case-by-case basis.

To assist the Commonwealth and the Contractor to eliminate (or reduce) risks so far as reasonably practicable, clause 11.1.1.4 requires the Contractor to advise the Commonwealth Representative if they become aware of less hazardous alternative substances.  Similarly, clause 11.1.1.5 aims to minimise the introduction of new Problematic Substances as part of modifications or other deliverables.  This may apply to a formal engineering change process, or where the Contractor is an agent of the OEM and changes are applicable for all customers.

Drafters should only amend this clause with advice from an appropriately qualified WHS specialist and legal advice.

Asbestos Containing Material

Clause 12.4.11 of the COC prohibits the use of ACM.  Government direction requires the removal of any ACM from inventory; hence, Products requiring support under the Contract should not contain ACM.  ACM cannot be an Approved Substance.

If the possibility of discovery of ACM in legacy Products exists, then clauses for ‘ACM discovery’ may be copied from ASDEFCON (Support) SOW clause 12.1.3.

Problematic Sources

Clause 11.1.2 addresses Problematic Sources.  Problematic Sources are sources of radiation that must be licensed by the Australian Radiation Protection and Nuclear Safety Authority (ARPANSA).  These include sources of ionising radiation and non-ionising radiation, with specific provisions for non-ionising radiation sources including lasers and ultraviolet radiation sources that require licensing.  Problematic Sources may be embedded within Products (eg, a laser designator maintained under the Contract) or used to support the Products (eg, x-ray equipment and radio-isotopes used to perform fluoroscopy for non-destructive test).

The Defence Radiation Safety Manual addresses the management of ionising, non-ionising, laser and ultra-violet radiation safety, respectively.  These requirements are applicable to Defence-owned Problematic Sources and Defence activities.

Clause 11.1.2.1 recognises that the licensing framework governed by ARPANSA enforces compliance with radiation protection legislation and assists to manage WHS risks.  To obtain licences, the applicable safety plans and procedures are evaluated by ARPANSA.  Clause 11.1.2.1 requires Problematic Sources, and the purposes for which they are used, along with details of the relevant source licence, to be Approved and listed in an annex to the SSMP.

Problematic Sources owned by Defence (and not embedded in a facility) should be added to the Defence source licence during their acquisition.  The Defence source license covers the work performed by Contractors to repair / maintain those items if the Contractor only has possession of them on a non-ongoing basis.  If the Contractor will hold a Defence-owned Problematic Source on a more on-going basis (ie, GFE) then the Contractor may also need to obtain a source license.  Drafers should refer to CASG HSE Directorate for advice and, if applicable, include the note for tenderers with applicable details, in the draft Contract.

For the purposes of approving Problematic substances, the Defence source licence can be referenced in the SSMP annex.  Additional licences for Problematic Sources, such as a licece for Contractor-owned Problematic Sources, will need to be added to the annex.  Note that a Contractor’s source licence is an Authorisation and evidence of the licence needs to be presented to the Commonwealth as a WHS-related requirement.

From time to time, the list of Problematic Sources in the SSMP annex may need to be updated.  Clause 11.1.2.2 enables updates through Approval of an updated SSMP (in practice only the annex needs updating) supported by evidence of the licence(s) for the new Problematic Sources.

Clause 11.1.2.3 is optional that is not required unless Problematic Sources owned by Defence will require support or be used in the provision of Services (ie, GFE and Products Being Supported).  The clause places an obligation on the Commonwealth to provide applicable safety data (as required by legislation).

Related Clauses:	DID-SPTS-SSMP, regarding the annex for Approved Problematic Substances and Problematic Sources.

COT TDR Annex E paragraph 4, Problematic Substance and Problematic Sources, requires tenderers to confirm their ability to manage Problematic Substances and Problematic Sources likely to be used in the Services.

COC clause 3.4, Authorisations

COC clause 12.2, for compliance with all applicable laws, including laws relating to the environment, Dangerous Goods, Hazardous Chemicals and WHS.

COC clause 12.3, for compliance with Commonwealth policies relating to WHS, hazardous substances, ODSs, SGGs and the environment.

COC clause 12.4, Work Health and Safety

COC clause 12.5, Environmental Obligations

SOW clause 11.2, Environmental Management

SOW clause 11.3, Work Health and Safety

SOW clause 11.4, Incident Reporting

DID-PM-HSE-SDS defines requirements for a Safety Data Sheet based on a WHS code of practice (an ASDEFCON (Strategic Materiel) DID).

Optional Clauses:	Nil

Environmental Management

Status:	Optional

Purpose:	To require the Contractor to manage environmental issues and, when applicable, comply with environmental requirements specific to Commonwealth Premises.

Policy:	Environment Protection and Biodiversity Conservation Act 1999 (Cth) (EPBC Act)

Environment and Heritage Manual:

https://www.defence.gov.au/business-industry/industry-governance/environment-heritage-manual

AS/NZS ISO 14001:2016 Environmental Management Systems – Requirements with Guidance for Use

ISO 14031:2021 Environmental Management – Environment Performance Evaluation – Guidelines

Lists of legal obligations and related Defence policies:

https://dpeintranet-seg.defence.gov.au/guidance-compliance/facilities-estate-management/environment-heritage/environmental-management-system

Guidance:	If there are no significant environmental issues related to either the work perfomed on the Contractor’s Premises or, if applicable, work performed on Commonwealth Premises, then clauses under the heading clause 11.2 can be deleted and the heading annotated as ‘Not used’.  The ASDEFCON (Support Short) template is not intended for on-going work on Commonwealth Premises (eg, in GFF), hence, this clause will often be ‘Not used’.

The clauses under 11.2 may be required if the Contractor will perform activities on Commonwealth Premises (including ships alongside) and there are specific environmental requirements for those sites.  The references under clause 11.2.2 may be expanded and updated to be more specific (eg, identifying the Environmental Managemenrt Plan for a specific base).  If significant Environmental issues arise from supporting Defence equipment on Contactor premises, the optional clause below should be copied into clause 11.2.

The Environment and Heritage Manual, Chapter 2, identifies the need for an environmental assessment and approval program, in relation to activities that have the potential to cause environmental harm, when an environmental issue may require referral to the Environment Minister, and/or when an Environmental Clearance Certificate is required.  If applicable, drafters should contact the Directorate of Environmental Planning, Assessment and Compliance (DEPAC) for further advice.

Environmental management requirements in the SOW are usually not required for work at Contractor Premises as the Contractor must still comply with the EPBC Act.

If special Environmental issues apply to work on Contractor Premises, then the optional clauses at the end of this section can be transferred to the SOW.  Although there may be few situations where special Environmental issues will apply to work on Contractor premises, Environmental planning within the SSMP provides Defence with visibility.  If the Contractor has an existing ENVMS, the SSMP can largely refer to the ENVMS for detail.

Related Clauses:	COT TDR E-2, Risk Assessment and Strategy

COC clause 3.4, Authorisations

COC clause 12.5, Environmental Obligations

SOW clause 11.1, Problematic Substances and Problematic Sources

SOW clause 11.4, Incident Reporting

DID-SPTS-CSR defines requirements for a Contract Status Report, including a Health, Safety and Environment Report.

Optional Clauses:

If work on Contractor Premises will involve significant Environmental issues, the following clause may be transferred to the SOW.  Note that a clause requiring planning in the SSMP is included in the template, and it should be retained for work on Contractor Premises should work on Commonwealth Premises not apply.

The Contractor shall inform the Commonwealth Representative as soon as practicable after becoming aware of required changes to the Contract to enable compliance with changes to environmental legislation and clause 12.5 of the COC.

Work Health and Safety

Status:	Core

Purpose:	To require the Contractor to undertake Defence Work Health and Safety (WHS) requirements, and enable both parties to discharge duties under WHS Legislation.

Policy:	Work Health and Safety Act 2011 (Cth)

Work Health and Safety Regulations 2011 (Cth)

SafetyMan (http://drnet.defence.gov.au/People/WHS/SafetyMan)

CASsafe (http://drnet/People/WHS/SafetyMan/Pages/SafetyMan.aspx)

Safe Work Australia website (https://www.safeworkaustralia.gov.au/)

Codes of Practice approved under section 274 of the Work Health and Safety Act 2011 (Cth) at:

https://www.safeworkaustralia.gov.au/law-and-regulation/codes-practice

Refer to policies for clause 11.1, Problematic Substances and Problematic Sources.

Guidance:	Under the WHS Legislation, the Commonwealth has a duty of care to ensure, so far as is reasonably practicable, the health and safety of:

- workers engaged, or caused to be engaged by the Commonwealth;

workers whose activities are influenced or directed by the Commonwealth; and

any other person that may be placed at risk by the ‘conduct of a business or undertaking’ of the Commonwealth (eg, through a contract, subcontract, etc).

CASG and other delivery groups are responsible for discharging the Commonwealth’s WHS duties in the context of applicable acquisition and support contracts.  The ASDEFCON (Support Short) template COC and SOW contain clauses to assist contracting teams to ensure that work under the Contract is performed safely and in accordance with the WHS Legislation.  Clause 11.3 should be read together with clause 12.4 of the COC.

As the ASDEFCON (Support Short) template does not include GFF (the Contractor on Commonwealth Premises on an on-going basis), resident personnel, or members required in uniform (Commonwealth Personnel on Contractor premises), the WHS obligations are significantly less than those in larger ASDEFCON templates.

Acknowledgement of WHS Advice

Clause 11.3.1 requires the Contractor to acknowledge that hazards in Products and GFE are identified in related Technical Data, such as operator and maintenance manuals.  Those manuals need to be listed at SOW Annex A against the applicable Products (and Attachment G if provided as GFI/GFD) so that the Contractor has access to them and any updates.  Hazards within the Products may include Problematic Substances, Problematic Sources, or any other hazards, such as a risk of electric shock.  While some hazards may be labelled on the Products, comprehensive warnings and cautions are found in operator and maintenance manuals, particularly if the hazard only becomes apparent when performing a task described in the manual.

Aside from deleting reference to GFE, if GFE is not applicable, clause 11.3.1 should be retained in the draft SOW without change.

Planning for and Management of WHS Duties

Clause 11.3.2 address requirements for WHS planning and a WHS Management System (WHSMS), and it creates an obligation for consultation, co-operation and co-ordination between relevant parties, to ensure the safety of work under the Contract.

The Contractor is required to address WHS planning within the SSMP.  In practice, the Contractor may refer to an existing health and safety management plan, and WHSMS for its premises, and provide the Commonwealth Representative with a copy of that plan and the relevant procedures from the WHSMS if requested.

Clauses 11.3.2.3 and 11.3.2.4 require the Contractor to have a WHSMS for managing WHS in relation to the Contract.  Typically, a WHSMS will contain the documents and procedures listed under clause 11.3.2.4.  Note that the WHSMS need not be an elaborate database; it may be just a simple set of documents accessible to all relevant personnel.

Clause 3.4 of the COC requires the Contractor to obtain all Authorisations, including WHS-related Authorisations required to perform the work under the Contract, such as licences, accreditations, permits, or other documented authorisations.  Copies of WHS-related Authorisations are to be included in the Contractor’s WHSMS.

Along with SOW clause 3.8, and clauses 12.4 and 3.11 of the COC, SOW clause 11.3.2.5 places an obligation on the Contractor to ensure that Contractor and Subcontractor personnel consult, co-operate and co-ordinate activities with Commonwealth Personnel and other workers / Associated Parties, to ensure that work related to the Products is performed safely.

Clause 11.3.2.6 is an option for use when Contractor Personnel will perform work on Commonwealth Premises.  The template does not consider an on-going presensce (in GFF) but needs to allow for Contractor Personnel to enter Commonwealth Premises for remove and replace tasks ro to provide training over a number of days.  Accordinly, Contractor Personnel are required to comply with requirements typical of ‘visitors’ to a base and this clause requires them to undergo the regular safety-related induction training and briefings, as applicable.

Related Clauses:	COT TDR E-2, Risk Assessment and Strategies

COT TDR E-4, Problematic Substances and Problematic Sources

COC clause 3.4, Authorisations

COC clause 3.11, Coordination and Cooperation with other Commonwealth Contractors

COC clause 12.4, Work Health and Safety

SOW clause 3.8, Co-ordination and Co-operation

SOW clause 11.1, Problematic Substances and Problematic Sources

SOW clause 11.2, Environmental Management

SOW clause 11.4, Incident Reporting

DID-SPTS-SSMP includes planning requirements for WHS management.

Optional Clauses:	Nil.

Incident Reporting and Remediation

Status:	Core

Purpose:	To identify the requirements for WHS and Environment incident reporting and remediation efforts.

Policy:	Environment Protection and Biodiversity Conservation Act 1999 (Cth)

Ozone Protection and Synthetic Greenhouse Gas Management Act 1989 (Cth)

WHS Legislation

SafetyMan

PSM Chapter 24 Management of Problematic Profiling Items of Supply (PIOS)

Guidance:	This clause implements the incident notification regime in Part 3 of the Work Health and Safety Act 2011 (Cth) and the reporting of Environmental Incidents under the Environment Protection and Biodiversity Conservation Act 1999 (Cth).

Notifiable Incidents (WHS)

Under section 38 of the Work Health and Safety Act 2011 (Cth), a person who conducts a business or undertaking must notify their regulator of any notifiable incident arising out of the conduct of their business or undertaking.  In practice, when a notifiable incident occurs in a workplace controlled by the Contractor, in relation to the Contract, the Contractor is to report the incident in accordance with the WHS Legislation and also to the Commonwealth, because the incident occurred within the ‘business or undertaking’ of both parties.

In most cases, the Contractor’s regulator is a state or territory WHS regulatory authority with jurisdiction over the workplace, although some companies (including Commonwealth-owned entities) have Comcare as their regulator.  For Defence, the WHS regulator is Comcare.

The Glossary defines Notifiable Incident by reference to sections 35 to 37 of the WHS Act.  Section 35 states that a notifiable incident means the death of a person, a serious injury or illness of a person, or a dangerous incident (eg, a ‘near miss’).  In SafetyMan, these are included in ‘notifiable events’ (not all events are notifiable to Comcare).  Clause 11.4 addresses incident reporting and notification obligations within the Work Health and Safety Act 2011 (Cth) and the processes in SafetyMan.

Clause 11.4.1 requires the Contractor to immediately report to the Commonwealth Representative any Notifiable Incidents involving Contractor Personnel on Commonwealth Premises, that involve Commonwealth Personnel, or that otherwise arise out of the business or undertaking, such as on the Contractor’s own Premises when using GFM and/or following a ‘Commonwealth-specified system of work’ (eg, a procedure in GFD).

While a Notifiable Incident may be reported verbally in the first instance, clause 11.4.2 requires a written report using the Defence Form AE527.  This form can be accessed using in Sentinel Event Kiosk (on the DPN), which can be preferable if the Contractor has access to Defence information systems.  SPOs receiving a Notifiable Incident report must report these to Comcare in accordance with the SafetyMan.

Clause 11.4.3 ensures that the Commonwealth Representative is given copies of notices and other documentation given by the Contractor to their regulator, or from the regulator to the Contractor, in respect of the Notifiable Incident.

Following a Notifiable Incident, the Contractor is to investigate the circumstances of the event and take all reasonable steps to ensure that the Notifiable Incident does not recur.  Implicitly, this necessitates the review of existing procedures or systems, including risk assessments in thier WHSMS.  Subclause 11.4.3d requires the Contractor to present its findings to the Commonwealth within 10 Working Days of the notification to the regulator.

Clause 11.4.4 places reciprocal obligations on the Commonwealth to assist the Contractor to report Notifiable Incidents, in accordance with WHS Legislation.

Clauses 11.4.1 to 11.4.4 should be included in the draft Contract without change.

Environmental Incidents

Environmental incidents are defined as any Environmental Harm or Contamination caused by or in relation to the Contractor’s activities.  Unlike (WHS) Notifiable Incidents, timeframes for reporting are not prescribed (by the Environment Protection and Biodiversity Conservation Act 1999 (Cth)).  Drafters should note COC clause 12.5, Environmental Obligations, should the Contractor fail to retain applicable licences and permits.  When Environmental Management is included at SOW clause 11.2, the optional clause (below) should be transferred to the SOW so that environmental incidents are reported to the Commonwealth Representative.

The Ozone Protection and Synthetic Greenhouse Gas Management Act 1989 (Cth) and Defence policy require Defence to account for Defence stocks of ODSs and SGGs.  Discharge of these substances, by any party, must be reported to the Defence manager.  Clause 11.4.5 covers those occasions when a Contractor discharges or suspects discharge of an ODS or SGG (eg, the unintended leak from an air-conditioner or discharge of turbine engine fire extinguisher retardant).  This is primarily intended for non-licensed contractors maintaining equipment; licensed companies (eg, holding an Extinguishing Agent Handling Licence) are aware of their legal obligations and of reporting requirements.

If clause 11.2, Environmental Management, is included in the draft SOW then the optional clause below should be transferred to the SOW under clause 11.4.  If ODS and SGG are not applicable to the Contract, then optional clause 11.4.5 may be removed from the SOW.

Related Clauses/Documents:

COC clause 12.3, Default Notices

COC clause 12.4, Work Health and Safety

COC clause 12.5, Environmental Obligations

SOW clause 3.14, Remediation

SOW clause 11.1, Problematic Substances and Problematic Sources

SOW clause 11.2, Environmental Management

SOW clause 11.3, Work Health and Safety

DID-SPTS-CSR defines a Health Safety and Environment sub-report for the CSR.

Optional Clauses:

The following clause, for reporting environmental incidents, is to be transferred to the end of SOW clause 11.4 when clause 11.2 has been included in the SOW.

If an environmental incident occurs in relation to work performed under the Contract, the Contractor shall:

as soon as possible after the environmental incident, inform the Commonwealth Representative of relevant details, including the nature of the event, cause(s) and effects known to the Contractor; and

within 10 Working Days after the environmental incident, notify the Commonwealth Representative of:

any further details regarding the incident;

any directions given by any regulatory authority;

containment, recovery or other remediation effort that remains to be completed;

the impact, if any, on the Contractor’s performance of the Contract; and

the steps taken, or which may reasonably be undertaken, to ensure that the environmental incident does not recur.

STATEMENT OF WORK ANNEXES

Introduction

Specific guidance for annexes is contained within the annexes themselves.  This section provides an overall summary of their purpose, use and some considerations for tailoring the annexes with respect to the SOW.

SOW Annex A – List of Products Being Supported

The SOW and SOW Annex A are closely related in that the SOW describes the Services that are applied to Products listed in Annex A.  As not all Services are applied to all Products, a mapping process is required to link Services to applicable Products.  This mapping is achieved by the SOW clauses referring to select groups of Products in SOW Annex A and how the tables within Annex A are populated.

Firstly, consider the ‘groups’ within SOW Annex A.  SOW Annex A is divided into four sections to assist in dividing up types of Services for different categories of Products: RIs, Non-RIs, Software, and Technical Data.  Each section in the Annex and category of Products is further divided through sub-lists and columns denoting particular requirements for Services.  Adding a sub-list (using horizontal dividing row with a heading) or additional columns allows for further groups to be created.

Within the SOW, clauses referring to Annex A will either apply to a section, a table, or Products that are ‘annotated’ as having Services applied to them.  SOW clauses will refer to:

“... for the Repairable Items listed in Annex A to the SOW”, which includes all items in section 1 (similar clauses are used for sections 2 to 4).

“... Products listed in Annex A to the SOW against which the Contractor has been identified as having [X] responsibility”, which can apply to any section of the annex where annotation within a column of a table identifies the applicability.

It is important that the drafter develop the lists of Products in SOW Annex A to ensure that the SOW’s descriptions of Services can be directed to the appropriate list.  Further explanation is possible by developing clauses for either the SOW or the preliminary clauses before each table in SOW Annex A.  Clauses that identify the depths/grades of Maintenance are an example of this kind of explanation.

SOW Annex A contains numerous notes to drafters for the tailoring of each of the sections and the tables they contain and should be read by drafters before tailoring.

Section 1, Repairable Items – Additional Notes:

Annex A, Table A-1 groups RIs applicable to the Contract, such as the principle equipment / RIs that are the purpose for the Contract, and Support and Test Equipment and Training Equipment, by using sub-heading rows (shaded rows with titles).  Groups that are not required may be deleted, other groups may be added.

GFE that is listed in Attachment G, such as repairable Support and Test Equipment and Training Equipment will be maintained or otherwise supported by the Contractor, needs to be listed in this table.

Some columns in draft Table A-1 identify example performance measures.  Note that these are not recommended KPIs, but included to illustrate how columns may be used to identify when some items are subject to a KPI and others are not.  Performance measures may specify levels of RI availability (eg, Demand Satisfaction Rate or ‘DSR’) or turn-around times for Maintenance activities (but not both for the same RI).  Note that RIs that are Support and Test Equipment may be subject to differing performance requirements (eg, priority levels) to Mission System RIs, and such designations in Annex A need to be consistent with any KPIs in Attachment B.

Drafters should refer to the PBC Guide for ASDEFCON (Support Short) for guidance.

Note that some measures may require the Contractor to have access to Defence information systems to work effectively (refer to SOW Annex B).

Section 2, Non- Repairable Items – Additional Notes:

Although Table A-2 is not divided up using heading rows, they can be added if required.  The draft Table A-2 divides Non-RIs into groups using columns.

Columns may also be used to specify performance requirements applicable to Non-RIs.  Two examples are:

- Order Response Times, which require the delivery of applicable Non-RIs within a specified time-frame.  If Order Response Times are the same for all Non-RIs they may be specified in a single location; however, if times vary between Non-RIs, then the table allows identification of each group of Non-RIs.

DSR specifies the percentage of Non-RIs available when a Defence unit needs an Item.  It is expressed as a percentage across a range of Non-RIs.  The rate could be specified for a single location or globally.  In some cases, different DSRs may be applied to different locations or priority levels.  A DSR generally requires the Contractor to have access to Defence information systems for stock visibility.

Where either of these two example columns are linked to a KPI, they must be applied consistent with the KPI definitions in Attachment B.  Refer to the guidance for Table A-1 regarding further guidance and advice regarding PBCs.

Section 3, Software – Additional Notes:

Services that could be provided under an ASDEFCON (Support Short) contract include help desk support, provision of updates from a standard Software release by the Contractor (not Contract-specific) or a third party (eg, an OEM), and engineering responsibility for defect / fault investigation.  If Software upgrades are to be developed, then the ASDEFCON (Support) template should be used instead.  The ASDEFCON (Support Short) template does not include the appropriate governance and engineering management provisions for such complex Services.

Section 4, Technical Data – Additional Notes:

Although Table A-4 is not divided up using heading rows, they may be added if required.  This can be useful for separating types of Technical Data, such as drawings from Maintenance manuals and Training materials, or for organising Technical Data by Mission System subsystems and Support and Test Equipment publications.

SOW Annex B – Mandated Defence Information System Use

SOW Annex B enables the drafter to stipulate (mandate) the use of Defence information systems.  SOW clauses will refer to SOW Annex B for Engineering, Maintenance, Supply or other ‘management systems’.  SOW Annex B includes draft clauses for Defence information systems used for Supply Services.  Use of other Defence information systems needs to be developed by the drafter (using clause 1.2 as a template).

In version 3.2 of the template, SOW Annex B includes notes to drafters and notes to tenderers regarding the transition from legacy Defence information systems to the Defence ERP Solution over a number of years. The ‘Military Integrated Logistic Information System’ has already been replaced for general inventory management, and future ERP releases will replace the remaining ‘specialised’ inventory management systems, as well as systems used for engineering, maintenance and other functions.  For further information, refer to the Defence ERP webpages.

Depending on the actual implementation dates for ERP functions and an individual tender, some or most of Annex B may need to be updated before tender release, before ED, and/or during any resultant Contract.  Changes will be required to SOW Annex B clauses that reference legacy system and any related policy and system manuals identified.

If mandating a Defence information system, many key considerations for the drafter (SPO) are included within SOW Annex B.  However, additional considerations, such as physical and information systems security, may need to be addressed in the SOW and COC.  Any equipment provided will need to be listed in Attachment G, GFM.

A Defence information system is generally used to provide Defence with increased visibility of Contractor work, and reduce delay times (eg, for spares demands).  The Contractor is also likely to have their own system.  Minimum functionality may be suggested within the SOW for a Contractor information management system, and these SOW clauses may need to be down-scaled if a Defence information system is also used.  For example, clause 6.3 for a Maintenance Management System would be effectively replaced by a clause pointing to SOW Annex B, if use of a Defence information system for managing Maintenance was added to Annex B.

If not mandating a Defence information system, drafters should consider what, if any, additional requirements should be added to the SOW to describe the information management functions required by the Contractor when using their systems.

If no Defence information systems are to be used, then all clauses below the title in Annex B may be deleted and replaced with a single ‘Not used’.

When included, Annex B not only includes descriptions of which functions are to be performed or recorded in Defence information systems, but also the training that will be provided by the Commonwealth to Contractor Personnel (including Subcontractor Personnel if applicable), and general requirements for the use of Defence Information Systems.

Initial training is provided ‘free of charge’ by Defence, plus any training required when the Defence information system is upgraded or replaced (eg, as with the introduction of ERP).  Drafters need to identify the applicable Defence Information Systems, user roles / functions, and the number of courses to be provided ‘free of charge’ on an annual basis, following initial training.  The Commonwealth may elect to recover the costs of any additional training.

The general requirements for the use of Defence information technology should be reviewed and clauses updated if appropriate.  Note that many of these clauses are general conditions for anyone accessing Defence information systems.

SOW Annex C – Contract Data Items

SOW Annex C provides a quick reference to the data items to be delivered in accordance with the Contract.  It also acts as a ‘cover sheet’ for the DIDs to be included with the Contract when in printed form.

SOW Annex C is intended to help clarify data item management and should be tailored after the data item requirements once related COC and SOW clauses have been determined – removing any data items that will not be used.

Note that some of the data items included in the template pack, such as DID-PM-HSE-SDS and DID-PM-MGT-SAC are sourced from other ASDEFCON templates (ie, the same DIDs are used by several templates).  Drafters should check the originating template for updated versions.

SOW Annex D – Training Course Details

SOW Annex D details the requirements for individual Training courses.  A set of template clauses are included for each Training course while additional clauses cover management activities

There is the potential for clauses to be added to either the SOW or SOW Annex D, depending on the nature of the clauses.  If the clauses are primarily to ‘contract management’ or all courses collectively, use the SOW, if clearly a Training function or only applicable to specific courses, use SOW Annex D.

If courses are part of or recognised under the Vocational Education and Training (VET) Framework, the drafter may wish to amend clauses (in either the SOW or SOW Annex D) to ensure that the module codes and other applicable information is identified.  Furthermore, note the requirements placed on a Registered Training Organisation may duplicate some clauses; however, the clauses may still be required for Commonwealth visibility.

SOW Annex D assumes that the Contractor will provide all training course materials reproduced from master copies.  If this is not the case, and some are provided by Defence for each course, then both SOW Annex D clause 2.4 and SOW clause 8 need to be tailored consistently.

SOW Annex D contains numerous notes to drafters that should be read by the drafter before tailoring.  Further information pertaining to the individual elements describing each course may be found in the guidance section of the DSD-TNG-DEL from the ASDEFCON (Support) templates (version 4.0 or later).

ASDEFCON (SUPPORT SHORT)
CONTRACTING SCENARIOS

- Introduction

Purpose

The purpose of this annex is to describe some typical contracting scenarios addressed by the ASDEFCON (Support Short) template.

This annex provides a background to the development of the ASDEFCON (Support Short) template and, therefore, the basis for its use.  Although based on the type of work required to be covered by the SOW, this also generates requirements for the conditions and contract (COC) and conditions of tender (COT), which are also discussed.

For further details on template selection, refer to the ‘template selection’ section at the start of this SOW Tailoring Guide and the ASDEFCON Contract Template Selection and Tailoring Guide.

Background

When originally developed, the ASDEFCON (Support) template was designed to scale from large, high-value whole-of-fleet support contracts to lower-value and less complex support contracts for equipment or individual RIs.  This scope is described in Annex A of the ASDEFCON (Support) SOW Tailoring Guide, where the lowest level of complexity is known as Support Scenario #4.  In the next level up, Support Scenario #3, contractors provide Services for more complex stand-alone equipment or complex sub-systems, but the Commonwealth maintains overall responsibility.  Support Scenario #2 involves shared Mission System responsibilities with Defence providing unit level maintenance and supply.  Support Scenario #1 involves total, or almost total, system support by the contractor.

An inherent problem of this one-size-fits-all template was that contract managers needing less complex contracts had a lot of tailoring to do, each time that they had to scale down the ASDEFCON (Support) template.  Accordingly, ASDEFCON (Support Short) was developed for Support Scenario #4 and less complex Support Scenario #3 contracts.

Contract Examples and Contracting Requirements

To better understand the use of the ASDEFCON (Support Short) template the following two scenarios were used as references during its development.

Example #1

A system support office responsible for managing common items, for a number of Defence platforms, is required to prepare and manage many low-complexity contracts to directly access local companies specialised in mechanical, hydraulic, electrical and electronic repairs, some of whom are agents for overseas manufacturers of these items.  The required business activities and Services broadly include:

purchase of inventory (including consumables);

repair of rotable assets (ie, repairable and serial number tracked);

limited warehousing, distribution and in-store maintenance activities;

low-level engineering tasks, mainly associated with defect investigations and advice but may include some minor design and development of lifting frames and supports for moving equipment;

limited transactional activity for Supply Services; and

a minimal level of obsolescence management.

The following contracting initiatives are also required:

e-commerce;

not-to-exceed prices for repairs;

incentivising for delivery; and

direct vendor delivery.

ASDEFCON (Support) SOW is too complex for these requirements and a simpler solution was needed.

The ASDEFCON (Support Short) template addresses most of these directly, with a few exceptions.  The template does not include the engineering design Services needed for major changes or to develop new complex items.  However, S&Q Services may be used within the context of a contract’s scope with little need for Commonwealth oversight of such low risk design.  Secondly, e-commerce, as an integrated solution requires further development, and Defence policy, before a standard template approach can be adopted.  Finally, ‘incentivising for delivery’ through Performance Based Contracting can be achieved by tailoring the PBC clauses in Attachment B.

Example #2

A project requiring follow-on support for communications terminals had the following requirements:

help desk services, including the preparation of equipment for deployment, the provision of operational software libraries, and other related activities;

maintenance and supply activities similar to Support Scenario #4; and

training provided to Defence operators and support staff, coordinated under a Defence training management plan.

The project developed a minimal contract by combining the ASDEFCON (Support) SOW and ASDEFCON (Complex Materiel) Volume 1 COC, removing all DIDs, and reducing the description of Services to three Detailed Service Descriptions (DSDs).  Considerable development effort was required and, for a number of reasons, this approach is too restrictive and complex for general use.

ASDEFCON (Support Short) addresses most needs, including training delivery and help desk Services.  Tailoring is required to add specialised functions like deployment preparation and recovery (to the Maintenance and Supply Services clauses, and in accordance appropriate manuals) and to provide software libraries.  Some clauses can be copied from ASDEFCON (Support) to assist drafting (eg, to expand help desk Services).  Importantly, the contracting framework is suitable, allowing drafters more time to focus on the unique Services rather than drafting ‘standard’ contract management clauses.

General Requirements and Scope

From the two examples and generic descriptions for Support Scenarios #3 and #4, characteristics of the contracts developed using the ASDEFCON (Support Short) template can be summarised as including:

Services from one or more Support System Constituent Capabilities (SSCCs) (ie, Operating Support, Engineering Support, Maintenance Support, Supply Support and Training Support);

minimal contract risk and minimal need for Commonwealth insight into Contractor management and work processes, minimising the need for formal planning, reporting and reviews;

access Defence information management systems, when applicable;

a mix of payment types (eg, recurring fees, task-priced and S&Q) suitable to the types of Services;

no provisions for the Contractor to occupy Defence facilities, for members required in uniform, or for resident personnel (doing so would significantly increases the complexity of the contract);

meets statutory requirements and government policies applicable to the scale of the contract; and

a basic PBC management framework, if required.

The Services that may be provided appear similar the ASDEFCON (Support) templates; however, one of the key differences is that the ASDEFCON (Support Short) template supports only a limited range of activities within those Service areas, and the related contract management requirements are minimal.  These are explained in more details in the word picture that follows.

A Word Picture

This section describe the likely scope of contracts using the ASDEFCON (Support Short) template.

The Contractor provides Services from one or more SSCCs as described by Support Scenario #4 and/or Support Scenario #3 (as described in Annex A to the ASDEFCON (Support) SOW Tailoring Guide).

The Services may provide more in-depth support in one or two SSCCs (eg, specialised Maintenance Services); however, in-depth support across all SSCCs, or dealing with more complex equipment, would create a level of complexity that is better addressed by the ASDEFCON (Support) template.

The Contractor may provide, as Operating Support, a basic help desk for a limited customer base and/or for inquiries that are escalated from another Defence help desk.

In many cases, the Contractor will provide Maintenance Services involving RIs, including some stand-alone equipment (ie, excludes RIs that are major platforms such as ships, aircraft and armoured vehicles).  These RIs may require scheduled preventive maintenance and/or corrective maintenance.  The Contractor may need to coordinate with other Defence contractors (eg, with Mission System responsibilities) in order to co-ordinate maintenance.  Modifications may be installed as an S&Q Service, if required.  Un-scoped maintenance, such as damage repairs, may be conducted as an S&Q Service.  The Maintenance activities may be required to operate under an ADF regulatory / assurance framework; however, much of this is managed by the SPO and largely transparent to the Contractor.  The Contractor may need to provide a separate Maintenance Management Plan to support an assessment by a regulator, or SPO, that it can apply ADF regulatory / assurance requirements to its scope of work.

Engineering Services are not required for many contracts, and relatively minimal when they are.  The Contractor may routinely undertake defect investigations (eg, referred from maintenance activities) but more detailed investigations, and the development of Deviations may be S&Q Services.  The Contractor may develop some minor changes to RIs or equipment and prepare associated technical instructions and publication updates, provided that the change does not impact on the form, fit or function of the items used by Defence (eg, minor changes / lower-level parts substitution).  There are limited ADF regulatory / assurance requirements placed on engineering activities; however, they may be required to comply with Configuration Management (CM) in accordance with Commonwealth plans and procedures developed, which may apply an ADF regulatory / assurance framework.

The Contractor may provide Supply Services, including collection and delivery of RIs to Defence units and/or other Defence contractors.  Services may include the provision of consumable / expendable items.  The Contractor may receive demands via a Defence information system, or other means.  The Contractor does not routinely procure RIs for Defence, but could be tasked to do so as an S&Q Service or as a Task-Priced Service (eg, using a standing-offer-like price list).  In most cases, the SPO determines inventory requirements; however, the Contractor may perform some requirements determination, if responsible for meeting demand satisfaction rates or maintenance turn-around times.

The Contractor may deliver Training courses to Defence Personnel.  The Contractor may provide joining instructions and course materials but does not panel or manage the students’ beyond individual courses.  The Contractor may provide the venue and Training Equipment, depending on course requirements.  The Contractor may provide minor updates to Defence-owned Training Materials, or the Contractor may provide their own materials for training, which is also provided to other customers.  Due to the equipment specific nature of the training, the Contractor does not need to be a registered training organisation.

The Contractor may be required to identify and manage some Key Persons (eg, the contract manager or someone with unique skills critical to the Services), but is generally only responsible to ensure that competent employees are assigned to each task.

The Contractor’s responsibility for Technical Data involves incorporating updates to GFD/GFI and maintaining and updating the Technical Data that it holds.

Support and Test Equipment, Training Equipment, Packaging and Computer Support equipment will mostly be Contractor-provided, but some specialised items may be listed as GFM.

In terms of managing the Services and the Contract itself, the Contractor:

will have a Support Services Management Plan (SSMP), but this may be a small document referring to existing plans and procedures that can be provided to the Commonwealth Representative, if requested;

will, as a minimum, submit an annual report of contract activity and a quarterly stocktaking report if they hold Commonwealth assets;

will, as a minimum, conduct an annual review meeting with the Commonwealth Representative to discuss all Service delivery and contract management issues;

may or may not have Subcontractors;

will require a quality management system, but that system may be reviewed by Defence rather than being formally certified by a third party;

will need to comply with Defence security requirements, if applicable; and

will need to comply with all laws and other government policies applicable to the Contract.

The Contractor will not be provided with Government Furnished Facilities (GFF) but may come onto Commonwealth Premises in order to deliver, pick-up, remove or install items of equipment.  Hence, there should be no Work Health and Safety and environmental management activities that would normally be required for GFF.  However, if a Contractor is already located in GFF under another contract, then the SSMP for this Contract would cross-refer to the other.

There are no Government Furnished Services under the template; however, this does not preclude the addition of access to Defence contracts for warehousing and distribution to and from Defence units.

ASDEFCON (Support) Comparison

Comparison

In the ASDEFCON (Support Short) SOW, a number of ASDEFCON (Support) SOW clauses, annexes and DSDs are reused or simplified.  This approach had a number of purposes, including:

to retain consistency across the ASDEFCON template suite in order to promote a consistent way of doing business for the Defence and industry; and

if applicable, to enable drafters to expand sections of their draft ASDEFCON (Support Short) contract by copying clauses and other components (eg, DIDs) from ASDEFCON (Support).

The following table summarises differences between the ASDEFCON (Support) and ASDEFCON (Support Short) SOW templates, including the basis for particular groups of clauses and the status of these in each template.  A status of ‘No’ means that the function is excluded from the ASDEFCON (Support Short) SOW template.  ‘Core’ means that the clauses are required (although they may not be the same in both templates), while ‘Optional’ clauses may be added or removed to suit individual needs.

Statement of Work

| Contract Area | Activity | Support Status | Support Short Status | Support Short related Comments |
| --- | --- | --- | --- | --- |
| General | Rate of effort | Core | Optional | Described as throughput, not outcomes. |
|  | Phase-In and Phase-Out of Contract Services | Optional | No |  |
|  | Data Management System | Core | No |  |
|  | Data Item Approval and Review – used for plans and reports | Core | Core | Data Item Approval only. |
|  | Data Item Acceptance (eg. technical data updates) | Core | Core |  |
|  | Draft Data Items as annexes, until replaced by final versions | Optional | No |  |
| Support Services Management | A plan (SSMP) to define Contractor processes (would refer to QMS if available) and to provide Commonwealth with visibility. | Core | Core |  |
|  | Combined Services Summary Report and Contract Status Report | Core, Core | Core | Single report, with parts. |
|  | Contract Performance Review (eg, annual CPR) | Core | Core |  |
|  | Services Performance Review, these may be individual reviews or combined for two or more SSCCs. | Core, with options | Optional | Always combined. Held with CPR unless more frequent review is necessary. |
|  | Ad hoc meetings | Core | Core |  |
|  | Framework to manage requests for S&Q Services | Core | Core |  |
|  | Work Breakdown Structure and Contract Master Schedule | Optional | No |  |
|  | Subcontractor Management | Optional | Optional |  |
|  | Surge – increase rate of effort. | Optional | No |  |
|  | Coordination and cooperation, to perform system-level responsibilities or to coordinate with a system-level manager. | Core | Core | For coordination with another party who has system-level responsibilities. |
|  | Issue Management | Core | No |  |
|  | Maintenance of Contractual Documents | Core | Core |  |
|  | Life Cycle Cost | Optional | No |  |
|  | Contractor Managed Commonwealth Assets (CMCA) | Core | Core |  |
|  | Government Furnished Material (GFM) | Optional | Optional |  |
|  | Australian Industry Capability (AIC) management | Core | Optional | AIC schedule for contracts covered by Defence Policy for Industry Participation. |
|  | Technical Data and Software Rights management | Core | Core | Simplified. |
|  | Defence Security Compliance | Core | Optional |  |
|  | Resident Personnel and MRU | Optional | No |  |
|  | Training in Defence Information Management Systems | Optional | Optional |  |
|  | Access to Foreign Military Sales | Optional | No |  |
| Operating Support | Separate management plan, reports and reviews | Core Options | No |  |
|  | help desk Services | Optional | Optional | Baseline clauses. |
|  | Other Services – job description based | Optional | No |  |
| Engineering Support | Separate management plan, reports and reviews | Core Options | No |  |
|  | Engineering Organisation and System Compliance | Optional | Optional | Not requiring organisational approval. |
|  | Engineering Investigations of defects | Core | Optional |  |
|  | Other Engineering investigations (eg, obsolescence) | Optional | Optional |  |
|  | Framework to manage large scale major changes / modifications and Software changes | Optional | No |  |
|  | Minor changes / modifications, and smaller-scale Major Changes | Optional | Optional | Managed under Commonwealth Configuration Control processes. |
|  | Configuration Management Services (other than compliance with product baselines) | Optional | Optional | Options to define and maintain baselines for less complex systems. |
|  | Contractor Standing Capability | Optional | - No | - A CAATE is included as a simple alternative. |
| Maintenance Support | Separate Maintenance Management Plan | Core Option | Optional | Optional MMP for more complex or broader ranging Maintenance Services. |
|  | Separate reports and reviews for Maintenance Support | Core Options | No |  |
|  | Maintenance Organisation and System Compliance | Optional | Optional | Not requiring organisational approval. |
|  | Maintenance of Mission Systems / platforms | Optional | No | Remove / replace components possible. No major system-level responsibility. |
|  | Maintenance investigations | Optional | Core | Only optional in ASDEFCON (Support) due to option for ICT-only contracts. |
|  | Information and Communications Technology (ICT) systems administration | Optional | No |  |
|  | Contractor maintenance management information system | Optional | Optional |  |
|  | Defence maintenance management information systems | Optional | Optional |  |
|  | Implementing deviations / non-standard repairs | Optional | Optional |  |
|  | Modification installations | Optional | Optional |  |
| Supply Support | Separate plan, report and review for Supply Support | Core Options | No |  |
|  | Contractor supply management information system | Optional | Optional |  |
|  | Mandated Defence information system use | Optional | Optional |  |
|  | Procurement of non-RIs to provide to Defence users | Optional | Optional |  |
|  | Procurement of RIs | Optional | No | Possible as an S&Q Service. |
|  | Warehousing Service (ie, on Defence site) | Optional | No |  |
|  | Stock Assessment, Codification and Cataloguing | Optional | No |  |
|  | Requirements Determination | Optional | Optional |  |
|  | Disposal | Optional | Optional |  |
| Training Support | Separate plan, report and review for Training Support | Core Options | No |  |
|  | Training delivery to Defence operators and maintainers | Optional | Optional |  |
|  | Participant management and course administration | Optional | Optional | Limited to joining instructions. |
|  | Minor updates of Defence owned training materials | Optional | Optional |  |
|  | Review and redevelopment of learning management packages | Optional | No |  |
| Personnel | Key Persons management | Core | Optional |  |
| Technical Data | Separate management plan | Optional | No |  |
|  | Technical Data List | Core | Core |  |
|  | Maintain library for staff and subcontractors | Optional | Optional |  |
|  | Act as publications sponsor, maintain engineering drawings, maintain library for Defence staff use, reproduce documents for a given date, and quarantine documentation for investigations. | Optional | No |  |
| Facilities | Use / occupy GFF | Optional | No |  |
| Packaging | Provide all except GFM | Core | Core |  |
| S&TE | Provide all except GFM | Optional | Optional |  |
| Training Equipment | Provide all except GFM | Optional | Optional |  |
| Computer Support | Contractor to provide IT systems for Services management, except for GFM | Optional | No | Options for generic IT hardware. |
| Performance measurement | Performance measurement regime for PBCs | Core | Optional | A simple PBC option is included within Attachment B. |
|  | Independent V&V | Optional | No |  |
| Quality Management | ISO 9000 Quality certification by JAS/ANZ certification organisation | Core | Optional | Option allows for certification by Defence Quality Assurance. |
|  | Have a quality management system that defines processes for this contract, and is auditable by Defence | Core | Optional |  |
|  | Managing non-conforming supplies | Core | Core |  |
| Health, Safety & Environment | Separate Work Health and Safety (WHS) management and environmental management plans | Optional | No | Contained within the SSMP. |
|  | Management of Problematic Substances and Problematic Sources | Core | Core | Minimal requirements related to Commonwealth Premises. |
|  | Environmental Management | Optional | Optional | Minimal requirements related to Commonwealth Premises. |
|  | WHS management and incident reporting | Core | Core |  |
|  | WHS coordination on Commonwealth Premises | Optional | No |  |
|  | Manifest quantities of Hazardous Chemicals and major hazard facilities | Optional | No |  |
|  | In-service System Safety Program Plan and Safety Case | Optional | No | Optional clause to co-ordinate with an Associated Party with system-level responsibilities. |

SOW Annexes

| Annex | ASDEFCON (Support) | ASDEFCON (Support Short) |
| --- | --- | --- |
| A | Products Being Supported | Products Being Supported – with no ‘mission systems’ |
| B | Contract Service Requirements List | Mandated Defence Information Systems |
| C | Contract Data Requirements List (CDRL) | Contract Data Items (does not include CDRL functionality) |
| D | Reference Manuals | Training course details |
| E | Known Hazards at Commonwealth Premises |  |

Conditions of Contract

The table below compares groups of COC clauses in ASDEFCON (Support) and ASDEFCON (Support Short) templates.  The table does not summarise every group of clauses, but identifies those were the similarity or difference in status is notable.

| Contract Area | Requirement | Support Status | Support Short Status | Support Short related Comments |
| --- | --- | --- | --- | --- |
| Contract Framework | Operative Date | Core | Optional | Option for simplified Operative Date. |
|  | Options to Extend | No | Optional | Simple option periods |
|  | Award Terms / Renewal Terms | Optional | No |  |
|  | Phase In | Optional | No | Limited to the Operative Date clause. |
| Governance | Identification of representatives and requirements for notices | Core | Core |  |
|  | Contract Governance Framework | Core | No |  |
| Provision of Services | Authorisations (including Export Approvals) | Core | Core |  |
|  | Imports and Customs Entry | RFT Core | RFT Core |  |
|  | CMCA | Core | Core |  |
|  | GFM | Optional | Optional |  |
|  | GFF | Optional | No |  |
|  | Members Required in Uniform | Optional | No |  |
|  | Key Persons | Core | Optional |  |
|  | Payments and Ad Hoc Services: |  |  |  |
|  | Task-Priced Services | Optional | Optional | Allows for standing-offer-like services. |
|  | Survey and Quote Services | Core | Core |  |
|  | Pre-Authorised ad hoc services | Optional | No |  |
| AIC | AIC program | Core | Optional | If Contract value meets / exceeds threshold. |
|  | Develop and maintain significant Industry capabilities. | Core | No |  |
|  | Presecribed Australian Contact Expenditure Percentages | Optional | No | Template not suited to $20m/yr+ contracts. |
| IP Rights | Technical Data, Software and Contact Material Rights | Core | Core | Simplified, only one restriction category. |
| Performance, Acceptance and Ownership | Non-Performance / Performance Relief | Core | Optional | Available as part of the simple PBC option. |
|  | Acceptance (eg, for Products delivered from Services) | Core | Core |  |
|  | Schedule obligations / Delay | Core | No |  |
|  | Substituted Performance | Core | No |  |
|  | Remediation Plans | Core | Core |  |
| Price and Payment | Price, Payment Arrangements | Core | Core |  |
|  | Excluded Services Fees (part of Recurring Services Fees) | Optional | No |  |
|  | Adjustments (eg, for indices and foreign currency) | Core | Core | Simple approach included in Attachment B. |
|  | Mobilisation Payments | Optional | Optional |  |
|  | Guarantee for Performance / Security, Deed of Substitution / Guarantee and Indemnity | RFT Core | Optional | Or alternative. |
|  | Performance Payments | Core | Optional | Available as part of the PBC option. |
|  | Suspending Payments | Core | Core |  |
|  | Taxes and Duties, GST Agent | Core, RFT Core | Core, RFT Core |  |
| Defects | Defect Notification and Rectification | Core | Core |  |
| Insurance | Insurance | Core | Core |  |
| Indemnities, Damages, Risk and Liability | Indemnity Contractor’s Employees, IP and Confidentiality Loss / Damage of Commonwealth Property Liability Caps | Core | Core |  |
|  | Liquidated Damages | Core | No |  |
| Contract Management | Change to Contract, Confidential Information, Commonwealth Access | Core | Core |  |
|  | Contractor Access | Core | Optional |  |
|  | Changes of control of the Contractor or Guarantor | Core | No |  |
| Policy and Law | Generic obligation to comply with applicable laws and policies | Core | Core |  |
| Disputes | Disputes | Core | Core |  |
| Termination | Termination and reductions for convenience | Core | Core |  |
| Phase Out | Phase-out, transition to new contractor or withdrawal from service | Core, with options | No |  |

https://creativecommons.org/licenses/by-nc/4.0/

https://www.pmc.gov.au/government/commonwealth-coat-arms

The term ‘Approved’ is defined in the Glossary with reference to SOW clause 2.3.

Principle 5: ‘Focus on Outcomes (not Process)’.  Principle 6 is ‘Work in Contractor Process Domain where Suitable’.

Principle 3 ‘Essential Supply Terms should be certain and reflect the entire scope of the Agreement’.

This allows the actual work component to be identified and costed, separate from contract overheads.

Principle 8 is ‘Products and Processes are linked but distinct’, while Principle 10 is for ‘Process Definition Documents’.

Although aspects of ADF regulatory / assurance frameworks can be traced to a law (eg, WHS Legislation), Defence policies and ‘regulations’ are additional and do not become obligations on a contractor unless applied through their contract.